S-002 — Store WhatsApp Messages

EPIC-04 | Sprint 1 | P0 — Critical | Est: 3 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-002 |
| WROS ID | HRMS-0402 |
| Title | Store WhatsApp Messages |
| Epic | EPIC-04 |
| Sprint | Sprint 1 |
| Week | W1 |
| Priority | P0 — Critical |
| Owner | Lead BA |
| Assignee | Backend |
| Est. Days | 3 |
| Depends On | HRMS-0401 complete — candidate_conversations table exists. WhatsApp Business API webhook URL registered with Meta. |
| Blocks | HRMS-0405 Timeline UI, HRMS-0412 First Engagement, HRMS-0418 State Manager, HRMS-0421 Memory Store |
| Status | Planned |

2. WHY THIS EXISTS

Every WhatsApp message — inbound and outbound — must be permanently stored in WROS. Without this there is no conversation history, Thunder cannot remember what was said, recruiters cannot review past exchanges, and there is no audit trail.

This story is pure backend: webhook receipt, parsing, deduplication, storage. The sole rule is: message arrives or is sent → store it → done. Messages may never be silently lost.

The conversation_messages table created here is the central message store for ALL channels — WhatsApp, Email, and Portal all write to this same table with different channel values.

3. WHAT YOU ARE BUILDING

Build: (1) GET /api/webhooks/whatsapp — Meta webhook verification. (2) POST /api/webhooks/whatsapp — receives inbound messages and delivery status from Meta. (3) storeOutboundWhatsAppMessage() — reusable function called by every part of the system that sends WhatsApp. (4) Media handling — download from Meta, upload to S3, store URL.

Return HTTP 200 immediately on every POST. Process all storage asynchronously. Meta retries if it does not get 200 within 3 seconds.

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

HRMS-0401 complete — candidate_conversations table exists in staging and production

WhatsApp Business API webhook URL registered with Meta pointing to /api/webhooks/whatsapp

Environment variable WHATSAPP_VERIFY_TOKEN is set

Environment variable WHATSAPP_ACCESS_TOKEN is set

S3 bucket exists and credentials are configured in environment

You have read Meta WhatsApp Cloud API webhook payload documentation before writing code

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Create conversation_messages table

CREATE TABLE conversation_messages (id UUID PK default gen_random_uuid(), conversation_id UUID FK→candidate_conversations.id, tenant_id UUID NOT NULL, candidate_id UUID NOT NULL, direction ENUM('INBOUND','OUTBOUND') NOT NULL, sender_type ENUM('CANDIDATE','AI','RECRUITER','SYSTEM') NOT NULL, channel ENUM('WHATSAPP','EMAIL','PORTAL','SMS') NOT NULL, message_type ENUM('TEXT','IMAGE','DOCUMENT','AUDIO','VIDEO','TEMPLATE') default 'TEXT', message_body TEXT, media_url TEXT, media_mime_type VARCHAR(100), whatsapp_message_id VARCHAR(200) UNIQUE nullable, email_message_id VARCHAR(500) UNIQUE nullable, email_subject VARCHAR(500), email_from VARCHAR(500), email_to VARCHAR(500), email_html_body TEXT, email_in_reply_to VARCHAR(500), email_attachments JSONB, delivery_status ENUM('SENT','DELIVERED','READ','FAILED','RECEIVED') NOT NULL, delivery_status_updated_at TIMESTAMP, read_by_recruiter BOOLEAN default false, sent_at TIMESTAMP NOT NULL, received_at TIMESTAMP, created_at TIMESTAMP default NOW())

Add indexes: conversation_id, candidate_id, whatsapp_message_id, email_message_id

UNIQUE constraints on whatsapp_message_id (nullable) and email_message_id (nullable)

Run migration on STAGING. Verify indexes. Then production.

Step 2: Build GET /api/webhooks/whatsapp (verification endpoint)

Read query params: hub.mode, hub.verify_token, hub.challenge

If hub.mode='subscribe' AND hub.verify_token matches env WHATSAPP_VERIFY_TOKEN: respond with hub.challenge as plain text body, HTTP 200

Any other case: HTTP 403

This must work before Meta will send any message webhooks

Step 3: Build POST /api/webhooks/whatsapp (inbound handler)

Return HTTP 200 IMMEDIATELY before any DB operations. Process asynchronously.

Validate Meta webhook signature: check X-Hub-Signature-256 header. If invalid: log INVALID_SIGNATURE, discard.

Parse payload from entry[0].changes[0].value: extract messages[] and statuses[] arrays

For each message: extract wamid (id), from (phone), timestamp (unix epoch), type, text.body (if text), media id (if media type)

Normalize phone to E.164 format: add + prefix if missing (e.g. 12025551234 → +12025551234)

Look up candidate: SELECT * FROM candidates WHERE phone=normalized_phone AND tenant_id=derived_tenant_id. If not found: log UNKNOWN_SENDER, stop for this message.

Dedup check: if whatsapp_message_id already exists in conversation_messages: skip INSERT, return.

Look up active conversation: SELECT * FROM candidate_conversations WHERE candidate_id=X AND tenant_id=Y AND status != 'COMPLETED'.

INSERT conversation_messages: direction=INBOUND, channel=WHATSAPP, sender_type=CANDIDATE, delivery_status=RECEIVED

For media messages: run Step 5. UPDATE candidate_conversations.updated_at=NOW().

Publish event: message.received { candidate_id, conversation_id, channel:'WHATSAPP' }

Step 4: Handle delivery status updates

In same POST handler: process statuses[] array

For each status: map values → sent=SENT, delivered=DELIVERED, read=READ, failed=FAILED

UPDATE conversation_messages SET delivery_status=mapped, delivery_status_updated_at=NOW() WHERE whatsapp_message_id=status.id

If record not found: log STATUS_FOR_UNKNOWN_MESSAGE, discard

If status=FAILED: publish event message.delivery_failed { candidate_id, whatsapp_message_id, reason }

Step 5: Handle media messages (documents/images/audio)

GET https://graph.facebook.com/v17.0/{media_id} with Authorization: Bearer {WHATSAPP_ACCESS_TOKEN} → returns temporary download URL

Download binary from that URL using same bearer token

Upload to S3: /candidates/{candidate_id}/whatsapp_media/{timestamp}_{filename_or_media_id}

UPDATE conversation_messages: media_url=S3 URL, media_mime_type=detected MIME type

If file is PDF or DOCX: publish event candidate.document_received { candidate_id, document_url, source:'WHATSAPP' } for HRMS-0427 resume parsing

If download or upload fails: keep record with media_url=null, log MEDIA_FETCH_FAILED. Never lose the message record over a media failure.

Step 6: Build storeOutboundWhatsAppMessage() reusable function

Function signature: storeOutboundWhatsAppMessage({ conversation_id, candidate_id, tenant_id, sender_type, message_body, template_name, whatsapp_message_id })

INSERT: direction=OUTBOUND, channel=WHATSAPP, delivery_status=SENT

Return created record

This is called by HRMS-0401, HRMS-0412, HRMS-0434, and all future WhatsApp sends

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| No UI in this story | N/A | N/A | N/A | N/A | Backend only. Message display is built in HRMS-0405. |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: No Silent Message Loss

If DB insert fails: retry 3 times with 1s/2s/4s exponential backoff. If all fail: write raw payload to dead_letter_messages table for manual recovery. A message may never be silently lost due to a technical failure.

BR-02: Deduplication via whatsapp_message_id

Meta uses at-least-once delivery — same webhook can arrive twice. Before INSERT: check if whatsapp_message_id already exists. If yes: skip and return success. UNIQUE constraint enforces at DB level as a safety net.

↳ Triggered by field: whatsapp_message_id

BR-03: HTTP 200 Within 3 Seconds — Always

Meta retries if no HTTP 200 in 3 seconds, causing duplicate webhook deliveries. Return 200 FIRST, process ASYNC. Never write to DB synchronously before returning 200. This is non-negotiable.

BR-04: E.164 Phone Normalization

Normalize to +E.164 before candidate lookup. WhatsApp sends phones with or without + prefix. Candidates table must also store phones in E.164. Mismatch = UNKNOWN_SENDER error.

↳ Triggered by field: candidate.phone

BR-05: Tenant Isolation — Always Filter by tenant_id

Derive tenant_id from the WhatsApp Business Account phone_number_id in the webhook payload (maps to tenant in your config). Never look up candidates without tenant_id filter. Two tenants can have candidates with the same phone number.

↳ Triggered by field: tenant_id

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| WhatsApp Cloud API — Inbound | Inbound webhook | Meta sends POST on message or status | Message or status JSON payload | X-Hub-Signature-256 header validation | Return HTTP 200 within 3s. Process async. Invalid sig: discard. |
| WhatsApp Cloud API — Media Download | Outbound GET to Meta | Inbound message has media attachment | Binary file from Meta CDN | Authorization: Bearer WHATSAPP_ACCESS_TOKEN | Log MEDIA_FETCH_FAILED. Store record with media_url=null. |
| AWS S3 | Outbound upload | After media downloaded from Meta | Binary file upload | IAM role or AWS_ACCESS_KEY + AWS_SECRET | Log S3_UPLOAD_FAILED. Record stored without media_url. |
| Internal Event Bus | Publish | After each message stored | message.received or message.delivery_failed event | Internal only | Non-blocking. Log warning if publish fails but do not fail storage. |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| entry[0].changes[0].value.messages[0].id | WhatsApp payload | whatsapp_message_id | conversation_messages | Direct copy — Meta's WAMID |
| messages[0].from | WhatsApp payload | candidate phone lookup key | candidates | Normalize to +E.164 before lookup |
| messages[0].timestamp | WhatsApp payload | sent_at | conversation_messages | Unix epoch integer → TIMESTAMP |
| messages[0].text.body | WhatsApp payload | message_body | conversation_messages | Null for media-only messages |
| messages[0].type | WhatsApp payload | message_type | conversation_messages | text→TEXT, image→IMAGE, document→DOCUMENT, audio→AUDIO |
| statuses[0].status | WhatsApp status payload | delivery_status | conversation_messages | sent→SENT, delivered→DELIVERED, read→READ, failed→FAILED |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  GET /api/webhooks/whatsapp with correct verify_token returns hub.challenge value, HTTP 200

☐  GET with wrong verify_token returns HTTP 403

☐  POST /api/webhooks/whatsapp returns HTTP 200 within 3 seconds

☐  Inbound text message stored: direction=INBOUND, channel=WHATSAPP, correct candidate_id + message_body

☐  storeOutboundWhatsAppMessage() stores direction=OUTBOUND, channel=WHATSAPP, delivery_status=SENT

☐  Same whatsapp_message_id received twice → only one record created

☐  WhatsApp 'delivered' status → delivery_status=DELIVERED with timestamp

☐  WhatsApp 'read' status → delivery_status=READ

☐  Inbound document → downloaded from Meta, uploaded to S3, media_url populated

☐  Media download failure → record stored with media_url=null, MEDIA_FETCH_FAILED logged

☐  Unknown phone number → HTTP 200, UNKNOWN_SENDER logged, no record, no crash

☐  All records include correct tenant_id — no cross-tenant data

☐  message.received event published after each inbound message stored

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-1 | Verification correct token | GET with correct token and hub.challenge=abc123 | Response body='abc123', HTTP 200 |  |
| TC-002 | AC-2 | Verification wrong token | GET with wrong token | HTTP 403 |  |
| TC-003 | AC-3 | Response time | POST valid payload. Measure time. | HTTP 200 under 3 seconds |  |
| TC-004 | AC-4 | Inbound text stored | POST text message from known candidate phone. Query conversation_messages. | direction=INBOUND, channel=WHATSAPP, message_body correct |  |
| TC-005 | AC-6 | Deduplication | POST same payload twice (same wamid). Count records. | Count = 1 |  |
| TC-006 | AC-7,8 | Delivery status updates | POST statuses with delivered then read. | delivery_status updated to DELIVERED then READ |  |
| TC-007 | AC-9,10 | Document media | POST document message. Check S3 and conversation_messages. | media_url = S3 URL, message_type=DOCUMENT |  |
| TC-008 | AC-11 | Unknown sender | POST from phone not in candidates table. | HTTP 200. UNKNOWN_SENDER logged. No record created. |  |
| TC-009 | AC-12 | Tenant isolation | Two tenants with candidates having same phone. Send message. | Only correct tenant's candidate gets the record |  |
| TC-010 | AC-13 | Event published | POST inbound message. Check event log. | message.received with channel=WHATSAPP, correct candidate_id |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT build AI processing of messages in this story — storage only

Do NOT build conversation timeline UI — that is HRMS-0405

Do NOT build SMS support — WhatsApp only in this story

Do NOT build message search — that is HRMS-0415

Do NOT build rate limiting for outbound messages — that is HRMS-0474

Do NOT auto-trigger Thunder AI responses on inbound — that is HRMS-0433 and 0434

S-002 — Store WhatsApp Messages | WROS Batch 1 | BlitzenX Confidential