S-005 — Unified Conversation Timeline UI

EPIC-04 | Sprint 1 | P0 — Critical | Est: 3 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-005 |
| WROS ID | HRMS-0405 |
| Title | Unified Conversation Timeline UI |
| Epic | EPIC-04 |
| Sprint | Sprint 1 |
| Week | W1 |
| Priority | P0 — Critical |
| Owner | Lead BA |
| Assignee | Frontend |
| Est. Days | 3 |
| Depends On | HRMS-0402, 0403, 0404 all complete (messages exist in DB to display). GET /api/conversations/{id}/messages recruiter endpoint needed. |
| Blocks | HRMS-0406 Messages Tab embeds this component. HRMS-P106 Candidate portal uses this component. |
| Status | Planned |

2. WHY THIS EXISTS

Recruiters currently have no single place to see all messages exchanged with a candidate. Thunder's WhatsApp messages, the recruiter's emails, and candidate portal replies all live in separate places. The unified timeline shows every message from every channel in one chronological thread.

This is a pure frontend story. All data was persisted in HRMS-0402, 0403, 0404. This story makes that data visible as a React component used everywhere in the system that shows a conversation.

3. WHAT YOU ARE BUILDING

Build: (1) GET /api/conversations/{id}/messages recruiter endpoint. (2) ConversationTimeline React component — scrollable chronological list, all channels, auto-scroll, 30s poll. (3) MessageBubble sub-component — channel icon, sender label, body, timestamp, delivery status. (4) Loading, empty, and error states.

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

HRMS-0402, 0403, 0404 complete — messages exist in DB with different channel values

React project set up with icon library (lucide-react or react-icons)

Lead BA has confirmed: WhatsApp=green phone icon, Email=blue envelope icon, Portal=gray chat bubble icon

Lead BA has confirmed alignment: OUTBOUND (Thunder/Recruiter) = LEFT. INBOUND (Candidate) = RIGHT.

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Build GET /api/conversations/{id}/messages (recruiter endpoint)

Auth: recruiter authenticated and tenant_id verified

Query: SELECT * FROM conversation_messages WHERE conversation_id={id} AND tenant_id={tenant_id} ORDER BY sent_at ASC LIMIT 50 OFFSET {page*50}

Response: { messages:[...], total_count, has_more }

Each message: { id, direction, sender_type, channel, message_body, email_subject, sent_at, delivery_status, ai_agent_name (if sender_type=AI, value='Thunder') }

Do NOT return to frontend: whatsapp_message_id, email_message_id, email raw headers, tenant_id

Step 2: Create ConversationTimeline component

File: src/components/conversation/ConversationTimeline.jsx

Props: { conversationId, candidateName, aiAgentName } (aiAgentName = 'Thunder')

On mount: fetch GET /api/conversations/{conversationId}/messages?page=1&per_page=50

Store in useState([]). Render a MessageBubble for each message.

After first render: auto-scroll container to bottom (most recent message visible without manual scroll)

Set up setInterval polling every 30 seconds. Clear interval on component unmount.

Step 3: Create MessageBubble sub-component

File: src/components/conversation/MessageBubble.jsx. Props: { message }

Alignment: direction=OUTBOUND → LEFT-aligned bubble. direction=INBOUND → RIGHT-aligned.

Each bubble contains: channel icon top-left (16x16px), sender label above bubble (small text: 'Thunder' for AI, recruiter name, or 'Candidate'), message body text, timestamp bottom-right (format: Jan 15 2025 2:30 PM), delivery status icon bottom-right

Delivery status icons: single tick ✓ = SENT, double tick ✓✓ = DELIVERED, blue double tick = READ, red ✗ = FAILED. Hover tooltip 'Failed to deliver' on FAILED.

For channel=EMAIL only: show email_subject in smaller italic text above the message body

If message_body > 500 chars: truncate at 300 chars with 'Read more' link. Click expands full body inline — no modal, no scroll jump.

Step 4: Implement all three non-message states

LOADING: render 5 animated skeleton placeholder bubbles alternating left/right alignment while API call is in progress

EMPTY: render centered text 'No messages yet. Thunder will reach out shortly.' with a small loading spinner below

ERROR: render 'Unable to load conversation. Please refresh.' with a Retry button that re-triggers the API call

Step 5: Build Load More for older messages

When has_more=true in API response: show 'Load earlier messages' text button at the TOP of the message list

On click: fetch page+1. PREPEND results to existing messages array in state.

After prepending: maintain current scroll position (do not jump to top — use scrollTop calculation before/after prepend)

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| Message Body | Read-only text | N/A | Display max 300 chars with expand | N/A | Truncated at 300 with 'Read more'. Expands inline on click. No modal. |
| Timestamp | Read-only small text | N/A | N/A | Jan 15 2025 2:30 PM | Relative time 'X hours ago' shown in tooltip on hover |
| Channel Icon | Icon 16x16px | N/A | N/A | WhatsApp=green, Email=blue, Portal=gray | Tooltip on hover shows channel name (WhatsApp / Email / Portal) |
| Delivery Status Icon | Icon 12x12px | N/A | N/A | ✓ SENT / ✓✓ DELIVERED / blue ✓✓ READ / red ✗ FAILED | 'Failed to deliver' tooltip on FAILED status |
| Sender Label | Small text above each bubble | N/A | 50 chars display max | Thunder / Recruiter Name / Candidate | Shows who sent this specific message |
| Email Subject | Italic smaller text | N/A | 100 chars display max | Subject: [subject text] | Only shown for channel=EMAIL messages |
| Load More Button | Text button at top | N/A | N/A | Load earlier messages | Only shown when has_more=true from API |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: Chronological Order — Oldest at Top Always

Messages always display oldest-first, newest-last (ascending by sent_at). Never reverse. Auto-scroll to bottom on load so recruiter sees most recent message without manual scroll.

↳ Triggered by field: sent_at

BR-02: All Channels in One Timeline — No Tabs

WhatsApp, Email, and Portal messages all appear in the same chronological list. No separate tabs per channel. Channel icon is the only visual differentiator. A recruiter must see a WhatsApp message followed by an email reply in sequence.

↳ Triggered by field: channel

BR-03: System Events Never Shown

conversation_events records (INITIALIZATION_FAILED, SLA_BREACH etc.) must NEVER appear in this timeline. Only conversation_messages records are displayed. These are two different tables.

BR-04: Long Message Truncation at 500 Chars

Body over 500 chars truncated at 300 with 'Read more' link. Expanding is inline — no modal, no new page, no scroll position change. This keeps the timeline scannable for recruiters reviewing many messages.

↳ Triggered by field: message_body

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| GET /api/conversations/{id}/messages | Frontend call | On component mount + every 30s poll | conversationId in URL path | Recruiter auth token in Authorization header | Show error state with Retry button on failure. Never crash. |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| direction=OUTBOUND | API response | Bubble alignment | UI component | LEFT-aligned bubble |
| direction=INBOUND | API response | Bubble alignment | UI component | RIGHT-aligned bubble |
| channel value | API response | Channel icon + color | UI component | WHATSAPP=green, EMAIL=blue, PORTAL=gray |
| sender_type=AI | API response | Sender label text | UI component | Display ai_agent_name = 'Thunder' |
| delivery_status | API response | Status icon | UI component | SENT=✓, DELIVERED=✓✓, READ=blue ✓✓, FAILED=red ✗ |
| sent_at | API response | Timestamp display | UI component | Format: MMM DD YYYY h:mm A (e.g. Jan 15 2025 2:30 PM) |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  Messages display in ascending chronological order — oldest at top, newest at bottom

☐  WhatsApp messages show green icon, Email messages show blue icon, Portal messages show gray icon

☐  Outbound (Thunder/Recruiter) messages are LEFT-aligned, Inbound (Candidate) messages are RIGHT-aligned

☐  Each message shows sender label, channel icon, message body, timestamp, delivery status icon

☐  Email messages show email_subject in italic above body

☐  Body over 500 chars truncated at 300 with 'Read more'. Click expands inline.

☐  Loading state: skeleton bubbles shown while API call in progress — not a blank screen

☐  Empty state: 'No messages yet. Thunder will reach out shortly.' shown when no messages

☐  Error state: error message + Retry button when API fails — component does not crash

☐  Auto-scroll to bottom (most recent message) on component load

☐  New messages appear within 35 seconds without page reload (polling working)

☐  'Load earlier messages' button appears when has_more=true. Click prepends older messages.

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-1 | Chronological order | Open conversation with 10 messages at different timestamps. | Oldest message at top, newest at bottom |  |
| TC-002 | AC-2 | Channel icons | Create 1 WhatsApp, 1 email, 1 portal message. View timeline. | Correct icon and color per message |  |
| TC-003 | AC-3 | Bubble alignment | Open conversation with Thunder message and candidate reply. | Thunder LEFT. Candidate RIGHT. |  |
| TC-004 | AC-5 | Email subject | Open conversation containing an email message. | Subject shown in italic above body |  |
| TC-005 | AC-6 | Truncation | Create message with 600 chars. Load timeline. | First 300 shown + 'Read more'. Click expands full text inline. |  |
| TC-006 | AC-7 | Loading state | Throttle API response to 3s. Load component. | Skeleton bubbles visible — not blank |  |
| TC-007 | AC-8 | Empty state | Open conversation with zero messages. | 'No messages yet. Thunder will reach out shortly.' |  |
| TC-008 | AC-9 | Error state | Mock API to return HTTP 500. Load component. | Error message + Retry button shown. No crash. |  |
| TC-009 | AC-10 | Auto-scroll | Open conversation with 30 messages. | View scrolled to bottom without manual scroll |  |
| TC-010 | AC-11 | Polling | Add new message to DB. Wait 35 seconds without refresh. | New message appears automatically |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT build WebSocket or Server-Sent Events — 30s polling is sufficient for now

Do NOT build message search within the timeline — that is HRMS-0415

Do NOT build the recruiter manual message input box — that is HRMS-0409

Do NOT build conversation filters — that is HRMS-0416

Do NOT build the candidate portal version of this — that is HRMS-P106

Do NOT build image preview for WhatsApp images — show '[Image]' placeholder text

Do NOT build emoji or rich text rendering — plain text only

S-005 — Unified Conversation Timeline UI | WROS Batch 1 | BlitzenX Confidential