S-006 — Messages Tab on Candidate Profile

EPIC-04 | Sprint 1 | P0 — Critical | Est: 2 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-006 |
| WROS ID | HRMS-0406 |
| Title | Messages Tab on Candidate Profile |
| Epic | EPIC-04 |
| Sprint | Sprint 1 |
| Week | W1 |
| Priority | P0 — Critical |
| Owner | Lead BA |
| Assignee | Frontend |
| Est. Days | 2 |
| Depends On | HRMS-0405 ConversationTimeline component complete. HRMS-0407 completeness endpoint exists. HRMS-0408 missing fields endpoint exists. |
| Blocks | Every recruiter-facing conversation feature — nothing AI-recruiter-visible works without this tab existing |
| Status | Planned |

2. WHY THIS EXISTS

The candidate profile page has no place for recruiters to see Thunder's AI conversations. Without the MESSAGES tab, the recruiter cannot monitor what Thunder is doing, cannot see what information has been collected, and cannot intervene when needed.

This is a composition story. It assembles components already built (ConversationTimeline from HRMS-0405, completeness from HRMS-0407, missing fields from HRMS-0408) into a single layout on the existing candidate profile page.

When the recruiter opens this tab, all unread messages from the candidate are automatically marked as read — the notification badge clears.

3. WHAT YOU ARE BUILDING

Add MESSAGES as the second tab on the existing candidate profile page. Layout: left 70% = ConversationTimeline. Right 30% sidebar = Thunder AI Status card + Profile Completeness card + Missing Fields widget. Mobile (<768px): single column, sidebar below timeline.

Also build: read_by_recruiter column on conversation_messages, PATCH mark-as-read endpoint, unread notification badge on the tab.

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

HRMS-0405 ConversationTimeline component renders correctly in isolation

HRMS-0407 GET /api/candidates/{id}/completeness endpoint exists and returns data

HRMS-0408 GET /api/candidates/{id}/missing-fields endpoint exists and returns data

GET /api/candidates/{id}/conversation endpoint exists returning conversation metadata

Existing candidate profile page and its tab navigation component exist

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Add read_by_recruiter column and mark-as-read endpoint

ALTER TABLE conversation_messages ADD COLUMN IF NOT EXISTS read_by_recruiter BOOLEAN default false

PATCH /api/conversations/{id}/messages/read — sets read_by_recruiter=true for ALL direction=INBOUND messages in this conversation WHERE tenant_id=X

Auth: recruiter auth. Response: HTTP 200 { updated_count }

This endpoint is called fire-and-forget when recruiter opens MESSAGES tab — do not block tab load on its response

Step 2: Add MESSAGES tab to existing tab navigation

Position: second tab — order is now: PROFILE | MESSAGES | FEEDBACK | DOCUMENTS | TASKS | ACTIVITY

Notification badge: show count of direction=INBOUND AND read_by_recruiter=false for this candidate. Fetch this count from GET /api/candidates/{id}/conversation which should include unread_count in response.

Badge disappears immediately when MESSAGES tab is clicked (optimistic update) and PATCH mark-as-read fires

Step 3: Build Messages Tab two-column layout

Desktop (screen width ≥ 768px): left column 70% width contains ConversationTimeline, right column 30% contains sidebar

Mobile (< 768px): single column — ConversationTimeline stacks above sidebar cards. No horizontal scrolling at any width.

Pass props to ConversationTimeline: conversationId, candidateName, aiAgentName='Thunder'

Step 4: Build Thunder AI Status Card (right sidebar)

Fetch GET /api/candidates/{id}/conversation on tab open

Display in card: Agent name ('Thunder'), conversation status badge (color-coded), owner label, last activity timestamp

Status badge colors: INITIATED=gray, QUALIFYING=blue, QUALIFIED=green, ESCALATED=red, PAUSED=amber, COMPLETED=dark gray

Owner label: owner_type=AI → 'Currently managed by: Thunder (AI Recruiter)' in teal text. owner_type=RECRUITER → 'Currently managed by: [recruiter first name]' in amber text.

Last activity: 'Last message: 2 hours ago' — relative time calculated from conversation.updated_at

Step 5: Build Profile Completeness Card (right sidebar)

Fetch GET /api/candidates/{id}/completeness on tab open

Display: label 'Profile Completeness', horizontal progress bar with green fill proportional to percentage, percentage text (e.g. '72%'), sub-label below bar: '7 of 10 required fields collected'

Step 6: Build Missing Fields Widget (right sidebar, below completeness)

Fetch GET /api/candidates/{id}/missing-fields on tab open

Display each field with status=MISSING as a colored rounded tag with the field_label text

Tag colors by priority_order: 1-3 = red border, 4-6 = amber border, 7-10 = yellow border

When all fields received (no MISSING records): replace all tags with a green checkmark line: '✓ All required information collected'

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| MESSAGES Tab | Tab button with badge | N/A | N/A | MESSAGES | Notification badge shows unread count. Badge clears immediately on tab click. |
| Thunder AI Status Badge | Badge/chip | N/A | N/A | QUALIFYING / QUALIFIED / ESCALATED / PAUSED / COMPLETED | QUALIFYING=blue, QUALIFIED=green, ESCALATED=red, PAUSED=amber, COMPLETED/INITIATED=gray |
| Profile Completeness Bar | Horizontal progress bar | N/A | N/A | e.g. 72% | Green fill 0–100%. Sub-label: 'X of 10 required fields collected'. |
| Missing Fields Tags | Rounded tag list | N/A | N/A | [Resume] [Notice Period] [Current Salary] | Red border priority 1-3. Amber 4-6. Yellow 7-10. Tag disappears when field received. |
| Owner Label | Read-only text in status card | N/A | N/A | Currently managed by: Thunder (AI Recruiter) | Teal when Thunder/AI owns. Amber when recruiter owns. |
| Last Activity | Read-only small text | N/A | N/A | Last message: 2 hours ago | Relative from conversation.updated_at. Updates on each poll. |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: Unread Badge Count Auto-Clears on Tab Open

Badge count = count of conversation_messages WHERE direction=INBOUND AND read_by_recruiter=false for this candidate. When recruiter clicks MESSAGES tab: immediately show 0 badge (optimistic) and fire PATCH mark-as-read. Do not wait for PATCH response to clear the badge.

↳ Triggered by field: read_by_recruiter

BR-02: Tab Always Visible on Every Candidate Profile

MESSAGES tab must appear on EVERY candidate profile — even brand new candidates before Thunder has initialized their conversation. In that case, ConversationTimeline renders its empty state. Never hide or disable the MESSAGES tab.

BR-03: Responsive Layout — No Horizontal Scrolling

Under 768px screen width: all content must be single column. Sidebar cards stack vertically below the timeline. No horizontal scrolling allowed at any screen width.

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| GET /api/candidates/{id}/completeness | Frontend call on tab open | Returns { percentage, fields_received, fields_total } | Recruiter auth token | On error: show '--' for percentage, hide bar |  |
| GET /api/candidates/{id}/missing-fields | Frontend call on tab open | Returns { missing_fields:[{field_name,field_label,priority_order}] } | Recruiter auth token | On error: hide widget entirely — do not show error in sidebar |  |
| GET /api/candidates/{id}/conversation | Frontend call on tab open | Returns { conversation_id, status, ai_agent_name, owner_type, owner_name, updated_at, unread_count } | Recruiter auth token | On error: show 'No conversation yet' in status card |  |
| PATCH /api/conversations/{id}/messages/read | Fire-and-forget on tab open | Marks all inbound as read_by_recruiter=true | Recruiter auth token | Non-blocking. If it fails silently: badge will re-appear on next load (acceptable) |  |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| candidate_conversations.status | API | Status badge text and color | UI | Direct mapping to badge display colors |
| candidate_ai_assignment.ai_agent_name | API | Displayed as 'Thunder' | UI | Always 'Thunder' in this implementation |
| completeness API.percentage | API | Progress bar fill percentage | UI | 0–100 integer maps to CSS width percent |
| missing_fields API (status=MISSING) | API | Missing field tags | UI | field_label displayed as tag text, priority_order determines border color |
| count(INBOUND AND read_by_recruiter=false) | API via unread_count field | Notification badge number | UI | Numeric count, clears optimistically on tab click |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  MESSAGES tab appears as the second tab on every candidate profile page

☐  MESSAGES tab shows notification badge with count of unread inbound messages

☐  Opening MESSAGES tab immediately clears the badge and fires mark-as-read in background

☐  Thunder AI Status card shows: 'Thunder' as agent name, color-coded status badge, correct owner label, relative last activity time

☐  Profile Completeness card shows correct percentage and '7 of 10 required fields collected' style sub-label

☐  Missing Fields widget shows all MISSING fields as color-coded tags by priority

☐  When all fields collected: green checkmark '✓ All required information collected' replaces tags

☐  ConversationTimeline renders correctly within the left column of the Messages Tab

☐  On mobile screen (<768px): single column layout — sidebar cards below timeline, no horizontal scroll

☐  Brand new candidate with no conversation: empty state shown, no crash, no error 500

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-1 | Tab visibility | Open any candidate profile page. | MESSAGES is the second tab visible |  |
| TC-002 | AC-2,3 | Unread badge | Create unread inbound message. Open profile. Click MESSAGES tab. | Badge shows count before click. Disappears immediately on click. |  |
| TC-003 | AC-4 | Status card | Open MESSAGES tab for QUALIFYING conversation. | Thunder shown as agent name. Blue QUALIFYING badge. Teal owner label. Last activity time. |  |
| TC-004 | AC-5 | Completeness card | Candidate with 7 of 10 fields received. | Progress bar at 70%. '7 of 10 required fields collected'. |  |
| TC-005 | AC-6,7 | Missing fields widget | Candidate missing Resume (priority 1) and Notice Period (priority 3). Mark both received. | 2 red-border tags shown. After both received: green checkmark line appears. |  |
| TC-006 | AC-9 | Mobile layout | Set browser viewport to 375px wide. Open MESSAGES tab. | Single column. Sidebar cards below timeline. No horizontal scrollbar. |  |
| TC-007 | AC-10 | No conversation | Open MESSAGES tab on brand new candidate (no conversation yet). | Empty state shown. No crash. No HTTP 500. |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT build the manual message input box in this story — that is HRMS-0409

Do NOT build the recruiter takeover button — that is HRMS-0410

Do NOT build conversation search or filters — HRMS-0415 and 0416

Do NOT build the candidate memory viewer panel — that is HRMS-0423

Do NOT redesign or move existing tabs (PROFILE, FEEDBACK, DOCUMENTS, TASKS, ACTIVITY) — only ADD the MESSAGES tab

S-006 — Messages Tab on Candidate Profile | WROS Batch 1 | BlitzenX Confidential