S-007 — Candidate Profile Completeness Engine

EPIC-04 | Sprint 1 | P0 — Critical | Est: 3 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-007 |
| WROS ID | HRMS-0407 |
| Title | Candidate Profile Completeness Engine |
| Epic | EPIC-04 |
| Sprint | Sprint 1 |
| Week | W2 |
| Priority | P0 — Critical |
| Owner | Lead BA |
| Assignee | Backend |
| Est. Days | 3 |
| Depends On | HRMS-0408 must run FIRST — candidate_missing_fields table is created there. candidates table exists. |
| Blocks | HRMS-0406 Messages Tab completeness bar. HRMS-0424 qualification agent uses this as the stop condition. |
| Status | Planned |

2. WHY THIS EXISTS

The percentage score serves two purposes: (1) it tells the recruiter at a glance how much of the candidate profile Thunder has collected, and (2) it is the stop condition for Thunder's qualification loop. When completeness = 100%, Thunder stops asking qualification questions and transitions the conversation forward.

Completeness must recalculate in real time. When the candidate provides their notice period, Thunder marks that field received, completeness updates from 60% to 70% immediately, and if it just hit 100%, the fully_qualified event fires and Thunder moves the conversation to the next stage.

3. WHAT YOU ARE BUILDING

Build: (1) completeness_score denormalized column on candidates table for fast reads. (2) calculateCompleteness() function. (3) Auto-recalculation trigger whenever a missing field is marked RECEIVED. (4) GET /api/candidates/{id}/completeness endpoint. (5) candidate.fully_qualified event when 100% reached.

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

HRMS-0408 complete — candidate_missing_fields table exists with records for at least one candidate

The definitive list of 10 required fields is finalized and signed off by lead BA

candidates table exists in staging and production

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Add completeness_score column to candidates

ALTER TABLE candidates ADD COLUMN IF NOT EXISTS completeness_score INTEGER DEFAULT 0 CHECK (completeness_score >= 0 AND completeness_score <= 100)

ALTER TABLE candidates ADD COLUMN IF NOT EXISTS completeness_updated_at TIMESTAMP

This is a denormalized cache column updated by calculateCompleteness(). Enables fast reads without recalculating on every API call.

Step 2: Build calculateCompleteness() function

Function signature: calculateCompleteness(candidate_id, tenant_id) → integer 0-100

Query: SELECT COUNT(*) as total, COUNT(CASE WHEN status='RECEIVED' THEN 1 END) as received FROM candidate_missing_fields WHERE candidate_id=X AND tenant_id=Y

Formula: ROUND((received / 10.0) * 100) — denominator is ALWAYS the constant 10, never the actual row count

UPDATE candidates SET completeness_score=result, completeness_updated_at=NOW() WHERE id=X AND tenant_id=Y

If result = 100: publish event candidate.fully_qualified { candidate_id, tenant_id }

Publish event candidate.completeness_updated { candidate_id, new_score, fields_received, fields_total:10 }

Return result

Step 3: Wire auto-recalculation trigger

Application-level hook (not a DB trigger): anywhere markFieldReceived() from HRMS-0408 is called → call calculateCompleteness() immediately after

Also call calculateCompleteness() at end of detectMissingFields() in HRMS-0401 to set initial score

Target: calculation completes within 2 seconds of field receipt

Step 4: Build GET /api/candidates/{id}/completeness endpoint

Auth: recruiter auth required. Filter by tenant_id.

Read completeness_score from candidates table (fast denormalized read — do NOT recalculate on every API call)

Also query candidate_missing_fields for the breakdown

Response: { percentage: 72, fields_received: 7, fields_total: 10, fields_missing: [{field_name, field_label, priority_order}], last_updated: timestamp }

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| Completeness Percentage | Read-only progress bar + text | N/A | N/A | 72% Complete | Green fill bar 0-100%. Sub-label '7 of 10 required fields collected'. Built in HRMS-0406 — no UI here. |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: 100% Completeness Stops Thunder's Qualification Loop

When calculateCompleteness() produces 100: publish candidate.fully_qualified event. Thunder's qualification agent (HRMS-0425) listens and transitions conversation from QUALIFYING → QUALIFIED. This is the only stop condition. If this event is missed, Thunder will keep asking questions on an already-complete profile.

↳ Triggered by field: completeness_score

BR-02: Recalculate Within 2 Seconds of Any Field Receipt

Every time markFieldReceived() is called in HRMS-0408: calculateCompleteness() must complete within 2 seconds. Do not batch or defer. Both recruiters viewing the MESSAGES tab and Thunder's qualification loop depend on real-time accuracy.

↳ Triggered by field: candidate_missing_fields.status

BR-03: Denominator is Always the Constant 10

The formula is: received / 10.0 * 100. Never use COUNT(*) of actual candidate_missing_fields rows as denominator. If a bug caused only 8 records to be inserted instead of 10, using COUNT(*) would give incorrect 100% at 8/8. Always divide by the constant 10.

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| candidate.fully_qualified event | Publish | calculateCompleteness() returns 100 | { candidate_id, tenant_id } | Internal event bus | Non-blocking. If missed: Thunder keeps asking questions. This event is critical. |
| candidate.completeness_updated event | Publish | After every recalculation | { candidate_id, new_score, fields_received, fields_total:10 } | Internal event bus | Non-blocking. Consumed by HRMS-0425 qualification agent. |
| GET /api/candidates/{id}/completeness | Inbound from frontend | MESSAGES tab open or poll refresh | Returns percentage + breakdown | Recruiter auth | On error: return last known score from candidates.completeness_score column |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| COUNT(status='RECEIVED') / 10.0 * 100 | candidate_missing_fields aggregation | completeness_score | candidates | Rounded to nearest integer. Denominator always 10. |
| candidates.completeness_score | candidates table | percentage | API response | Direct read — denormalized for performance |
| candidate_missing_fields WHERE status='MISSING' | candidate_missing_fields | fields_missing array | API response | Array of {field_name, field_label, priority_order} for missing fields only |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  GET /api/candidates/{id}/completeness returns { percentage, fields_received, fields_total:10, fields_missing, last_updated }

☐  Candidate with 7 of 10 fields received: returns percentage=70

☐  Candidate with 0 fields received: returns percentage=0

☐  Candidate with all 10 fields received: returns percentage=100

☐  When a missing field is marked RECEIVED: completeness_score in candidates table updates within 2 seconds

☐  When score reaches 100: candidate.fully_qualified event published

☐  candidates.completeness_score column stays in sync with actual calculation

☐  candidate.completeness_updated event published after every recalculation

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-1,2 | Calculation — 7 fields | Candidate has 7 of 10 RECEIVED. GET completeness. | percentage=70, fields_received=7, fields_total=10 |  |
| TC-002 | AC-3 | Zero fields | Candidate has all 10 as MISSING. GET completeness. | percentage=0 |  |
| TC-003 | AC-4 | 100% event | Mark all 10 as RECEIVED. Check event log. | candidate.fully_qualified event published |  |
| TC-004 | AC-5 | Real-time update | Call markFieldReceived(). Wait 3s. Re-call GET completeness. | Percentage increased by exactly 10 points |  |
| TC-005 | AC-7 | DB column sync | Mark 5 fields received. Directly query candidates.completeness_score. | Value = 50 |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT build the completeness bar UI — that is HRMS-0406

Do NOT make the required fields list configurable via UI — hardcoded 10 fields

Do NOT build per-field weighting (all 10 fields are equal weight)

Do NOT build completeness history or trend — just the current score

S-007 — Candidate Profile Completeness Engine | WROS Batch 1 | BlitzenX Confidential