S-008 — Missing Fields Detection Engine

EPIC-04 | Sprint 1 | P0 — Critical | Est: 2 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-008 |
| WROS ID | HRMS-0408 |
| Title | Missing Fields Detection Engine |
| Epic | EPIC-04 |
| Sprint | Sprint 1 |
| Week | W2 |
| Priority | P0 — Critical |
| Owner | Lead BA |
| Assignee | Backend |
| Est. Days | 2 |
| Depends On | HRMS-0401 first referenced this table — verify it was created there. candidates table with all profile fields exists. |
| Blocks | HRMS-0407 reads this table for completeness calculation. HRMS-0424 qualification agent queries this to know what Thunder asks next. |
| Status | Planned |

2. WHY THIS EXISTS

Thunder needs to know which fields are missing before every conversation turn so it can ask the right next question. If missing fields are stored in a structured table (not calculated on-the-fly), Thunder queries 'what is the next missing field for this candidate?' in one database call.

This story creates all functions that operate on candidate_missing_fields: detection on creation, marking fields received when Thunder gets an answer, and retrieving the next field to ask about.

3. WHAT YOU ARE BUILDING

Build: (1) detectMissingFields() — inspects candidate record and creates missing_field records. (2) markFieldReceived() — marks a field as collected when Thunder parses a candidate response. (3) getNextMissingField() — returns the highest priority field still missing. (4) GET /api/candidates/{id}/missing-fields endpoint for recruiter UI.

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

HRMS-0401 complete — candidate_missing_fields table exists (verify schema matches below)

candidates table has all required profile field columns

Lead BA has signed off the definitive list of 10 required fields and their priority order

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Confirm candidate_missing_fields table exists

Expected schema: id UUID PK, tenant_id UUID, candidate_id UUID FK→candidates.id, field_name VARCHAR(100), field_label VARCHAR(150), status ENUM('MISSING','RECEIVED','SKIPPED') default 'MISSING', priority_order INTEGER, created_at TIMESTAMP, received_at TIMESTAMP nullable

If table does not exist: CREATE TABLE with above schema now

If exists but schema differs: add missing columns with ALTER TABLE

Step 2: Build detectMissingFields() function

Function: detectMissingFields(candidate_id, tenant_id)

Required fields — field_name, field_label, priority_order: resume_url='Resume'=1, phone='Phone Number'=2, notice_period_days='Notice Period'=3, current_ctc='Current Salary'=4, expected_ctc='Expected Salary'=5, location='Current Location'=6, current_employer='Current Employer'=7, total_experience_years='Years of Experience'=8, skills='Skills'=9, email='Email Address'=10

Load candidate record. For each required field: check if value is non-null and non-empty.

Special empty conditions: skills is MISSING if null OR empty array []. total_experience_years is MISSING if null OR equals 0. phone is MISSING if null OR empty string ''.

For each missing field: INSERT into candidate_missing_fields. ON CONFLICT (candidate_id, field_name): DO NOTHING — never overwrite RECEIVED records back to MISSING.

Step 3: Build markFieldReceived() function

Function: markFieldReceived(candidate_id, field_name, tenant_id)

UPDATE candidate_missing_fields SET status='RECEIVED', received_at=NOW() WHERE candidate_id=X AND field_name=Y AND tenant_id=Z

After update: call calculateCompleteness() from HRMS-0407 immediately

Return the updated record

This function is called by HRMS-0426 (Thunder's response parser) every time Thunder extracts a field value from a candidate message

Step 4: Build getNextMissingField() helper

Function: getNextMissingField(candidate_id, tenant_id) → { field_name, field_label } or null

SELECT * FROM candidate_missing_fields WHERE candidate_id=X AND tenant_id=Y AND status='MISSING' ORDER BY priority_order ASC LIMIT 1

Returns the field with the lowest priority_order that is still MISSING

Returns null when all fields are RECEIVED (candidate is complete)

This is the core function used by HRMS-0424 to determine what Thunder asks next in every conversation turn

Step 5: Build GET /api/candidates/{id}/missing-fields endpoint

Auth: recruiter auth required. Filter by tenant_id.

SELECT * FROM candidate_missing_fields WHERE candidate_id=X AND tenant_id=Y ORDER BY priority_order ASC

Response: { missing_fields:[{field_name, field_label, priority_order, status, received_at}], total_required:10, total_missing:N, total_received:M }

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| Missing Fields Widget | Read-only tag list | N/A | N/A | [Resume] [Phone Number] [Notice Period] | Built in HRMS-0406 — no UI in this story. Tags use field_label text. Colors by priority_order. |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: Priority Order is Fixed — Never Change Without BA Approval

resume=1, phone=2, notice=3, current_ctc=4, expected_ctc=5, location=6, employer=7, experience=8, skills=9, email=10. This is the order Thunder asks questions. Never reorder without lead BA written approval and a code change — not a config change.

↳ Triggered by field: priority_order

BR-02: Re-detection Never Overwrites RECEIVED Records

If detectMissingFields() is called again for a candidate who already has some RECEIVED records: INSERT ON CONFLICT DO NOTHING. RECEIVED must never go back to MISSING through automated detection. Only a manual admin action should ever change RECEIVED back.

↳ Triggered by field: status

BR-03: skills Field Missing Conditions

skills is MISSING if: null, empty array [], or array containing only empty strings. A single non-empty string in the array makes it RECEIVED. total_experience_years is MISSING if null or 0. phone is MISSING if null or empty string.

↳ Triggered by field: skills, total_experience_years, phone

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| detectMissingFields() called by HRMS-0401 | Internal call | On candidate creation, after candidate record saved | candidate_id, tenant_id | Internal | Synchronous call. Must complete before CONVERSATION_INITIATED event fires. |
| markFieldReceived() called by HRMS-0426 | Internal call | When Thunder parses candidate response and extracts a field value | candidate_id, field_name, tenant_id | Internal | Triggers calculateCompleteness() automatically after each call. |
| GET /api/candidates/{id}/missing-fields called by HRMS-0406 | Frontend API call | When recruiter opens MESSAGES tab | Returns missing fields list | Recruiter auth | On error: return empty list. Do not crash the tab. |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| candidates.resume_url | candidates | field_name='resume_url' | candidate_missing_fields | MISSING if null or empty string |
| candidates.phone | candidates | field_name='phone' | candidate_missing_fields | MISSING if null or empty string '' |
| candidates.skills | candidates | field_name='skills' | candidate_missing_fields | MISSING if null or empty array [] |
| candidates.total_experience_years | candidates | field_name='total_experience_years' | candidate_missing_fields | MISSING if null or value = 0 |
| NOW() | system | received_at | candidate_missing_fields | Set only when status transitions to RECEIVED |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  detectMissingFields() for candidate with only name and email creates 8 MISSING records (for: phone, resume_url, notice_period_days, current_ctc, expected_ctc, location, current_employer, total_experience_years, skills)

☐  Each record has correct field_label and priority_order values

☐  markFieldReceived() sets status=RECEIVED and received_at=NOW() for the specified field

☐  markFieldReceived() triggers calculateCompleteness() — completeness increases

☐  getNextMissingField() returns field with lowest priority_order where status=MISSING

☐  getNextMissingField() returns null when all 10 fields are RECEIVED

☐  GET /api/candidates/{id}/missing-fields returns all records ordered by priority_order ASC

☐  Re-running detectMissingFields() after some fields are RECEIVED does NOT overwrite them to MISSING

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-1,2 | Detection — partial profile | Run detectMissingFields() for candidate with name + email only. | 8 MISSING records created. Each has correct field_label and priority_order. |  |
| TC-002 | AC-3,4 | Mark field received | Call markFieldReceived(candidate_id, 'phone'). Check record and completeness. | status=RECEIVED, received_at populated. candidates.completeness_score increased by 10. |  |
| TC-003 | AC-5 | Next missing field | Candidate has resume received. All others missing. getNextMissingField(). | Returns { field_name:'phone', field_label:'Phone Number' } (priority 2) |  |
| TC-004 | AC-6 | All fields received | Mark all 10 as RECEIVED. Call getNextMissingField(). | Returns null |  |
| TC-005 | AC-8 | Re-detection safety | Mark phone as RECEIVED. Re-run detectMissingFields(). Check phone record. | phone record still status=RECEIVED — not overwritten to MISSING |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT make the required fields list configurable via UI — it is hardcoded in code

Do NOT build field weighting — all 10 fields are equal

Do NOT build a field history log — just current status per field

Do NOT build the completeness calculation — that is HRMS-0407

Do NOT build the UI tags — that is HRMS-0406

S-008 — Missing Fields Detection Engine | WROS Batch 1 | BlitzenX Confidential