S-009 — Recruiter Manual Message Box

EPIC-04 | Sprint 1 | P1 — High | Est: 2 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-009 |
| WROS ID | HRMS-0409 |
| Title | Recruiter Manual Message Box |
| Epic | EPIC-04 |
| Sprint | Sprint 1 |
| Week | W2 |
| Priority | P1 — High |
| Owner | Lead BA |
| Assignee | Backend + Frontend |
| Est. Days | 2 |
| Depends On | HRMS-0406 Messages Tab (this input box lives at the bottom of it). HRMS-0402 storeOutboundWhatsAppMessage() exists. HRMS-0403 storeOutboundEmailMessage() exists. HRMS-0410 ownership transfer — coordinate API signature. |
| Blocks | HRMS-0410 Conversation Ownership (manual message triggers ownership transfer) |
| Status | Planned |

2. WHY THIS EXISTS

Sometimes a recruiter needs to personally message a candidate — a complex question, a sensitive situation, a high-value candidate they want to handle personally. The Manual Message Box is the intentional escape hatch from Thunder's automation.

When a recruiter sends a manual message: (1) it is sent on the selected channel, (2) stored with sender_type=RECRUITER (not Thunder/AI), (3) Thunder is automatically silenced. The candidate timeline will show the recruiter's name on that message, not Thunder.

3. WHAT YOU ARE BUILDING

Build: (1) POST /api/conversations/{id}/messages/recruiter — sends message on selected channel and stores it. (2) ManualMessageBox React component in the MESSAGES tab. (3) Auto-detect preferred channel. (4) Ownership transfer on send.

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

HRMS-0406 complete — Messages Tab layout exists and has space at the bottom for this component

HRMS-0402 storeOutboundWhatsAppMessage() function is available to call

HRMS-0403 storeOutboundEmailMessage() function is available to call

HRMS-0410 being built in parallel — agree on ownership transfer API shape before starting

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Build POST /api/conversations/{id}/messages/recruiter

Auth: recruiter authenticated. Filter by tenant_id.

Body: { channel: 'WHATSAPP' | 'EMAIL', message_body: string }

Validate: channel required. message_body required, not empty, not over 4000 chars.

If channel=WHATSAPP and candidate.phone is null: HTTP 400 'Candidate has no phone number on file.'

If channel=EMAIL and candidate.email is null: HTTP 400 'Candidate has no email address on file.'

If channel=WHATSAPP: call WhatsApp API to send to candidate.phone. On API success: call storeOutboundWhatsAppMessage(). On API failure: HTTP 500. Do NOT store message if send failed.

If channel=EMAIL: call email API to send to candidate.email. Subject: 'A message from [Recruiter First Name] at BlitzenX'. On success: call storeOutboundEmailMessage(). On failure: HTTP 500. Do NOT store if send failed.

After successful send and store: UPDATE candidate_conversations SET owner_type='RECRUITER', owner_id=recruiter_user_id WHERE id=conversation_id. Publish event: conversation.ownership_transferred.

Response: HTTP 201 { message_id, channel, sent_at }

Step 2: Build ManualMessageBox React component

File: src/components/conversation/ManualMessageBox.jsx

Position: below ConversationTimeline within the Messages Tab left column

Layout top-to-bottom: (1) Channel selector row — radio buttons labeled 'WhatsApp' and 'Email'. (2) Textarea — auto-expands up to 5 visible rows then scrolls. Placeholder: 'Type a message to send as BlitzenX...'. Max 4000 chars. (3) Bottom row — character counter left ('142 / 4000', text turns red when over 3800) and Send button right.

Send button: enabled only when message_body is not empty AND a channel is selected. Shows loading spinner while POST request is in flight. Re-enables on response.

On success: clear textarea, reset character counter to 0, show toast notification 'Message sent successfully'.

On error: do NOT clear textarea (recruiter should not lose their message). Show toast 'Failed to send message. Please try again.'

Step 3: Auto-detect and validate preferred channel

On component load: read candidate.channel_preference. Pre-select that channel radio button. If no preference set: default to WhatsApp.

If candidate has no phone (candidate.phone is null): disable the WhatsApp radio button, show tooltip on hover 'No phone number on file for this candidate'.

If candidate has no email (candidate.email is null): disable the Email radio button, show tooltip 'No email address on file for this candidate'.

If both phone and email are null: disable both options and show message above textarea: 'No contact information available. Add a phone number or email to send messages.'

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| Channel Selector | Radio buttons | Yes | N/A | WhatsApp / Email | WhatsApp disabled if no phone (tooltip shown). Email disabled if no email (tooltip shown). |
| Message Textarea | Textarea | Yes | 4000 chars max | Type a message to send as BlitzenX... | Empty on submit: button is disabled so not reachable. Over 4000: Send button disabled + counter shows red. |
| Character Counter | Read-only text | N/A | N/A | 0 / 4000 | Turns red text when over 3800 characters. |
| Send Button | Button | N/A | N/A | Send | Disabled when textarea empty or no channel. Shows spinner during request. |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: Manual Message Transfers Ownership to Recruiter — Automatically

Every manual message send automatically sets candidate_conversations.owner_type=RECRUITER and owner_id=sending recruiter's user_id. This happens whether or not the recruiter previously clicked 'Take Over'. After a manual send, Thunder will not send messages until recruiter explicitly hands back (HRMS-0410).

↳ Triggered by field: owner_type

BR-02: Do Not Store Message If Send Fails

If the WhatsApp or email API call fails: return HTTP 500. Do NOT call the storage function. Do NOT create a conversation_messages record. The timeline must never show a message as sent if it actually failed delivery.

BR-03: Channel Validated at Both Frontend and API

Frontend disables the radio button if no contact info. API also validates. Both layers must check. If WhatsApp selected but no phone: API returns HTTP 400. Defense in depth — never rely on frontend validation alone.

↳ Triggered by field: candidate.phone / candidate.email

BR-04: Message Stored as RECRUITER — Never as Thunder

Messages sent through this endpoint are stored with sender_type=RECRUITER and the recruiter's user_id. Never sender_type=AI. The timeline must show the recruiter's name for this message, not Thunder.

↳ Triggered by field: sender_type

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| WhatsApp Business API | Outbound | Recruiter selects WhatsApp and clicks Send | Message body + candidate.phone | Bearer token from tenant config | HTTP 500 if fails. Do not store message. |
| Email Provider API | Outbound | Recruiter selects Email and clicks Send | To, subject, body | API key from env | HTTP 500 if fails. Do not store message. |
| PATCH /api/conversations ownership (HRMS-0410) | Internal call | After successful message send | owner_type=RECRUITER, owner_id=recruiter_user_id | Internal | Publish conversation.ownership_transferred event. |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| request.message_body | HTTP request body | message_body | conversation_messages | Stored only after confirmed sent by channel API |
| request.channel | HTTP request body | channel | conversation_messages | WHATSAPP or EMAIL — direct copy |
| recruiter_user_id from auth session | Auth token resolution | owner_id | candidate_conversations | Updated on every successful manual send |
| 'RECRUITER' | System constant | sender_type | conversation_messages | Always RECRUITER for this endpoint — never AI |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  Manual message input box visible at bottom of MESSAGES tab

☐  Recruiter can select WhatsApp or Email channel

☐  WhatsApp send: message delivered via WhatsApp API, stored with sender_type=RECRUITER, channel=WHATSAPP

☐  Email send: message delivered via email API, stored with sender_type=RECRUITER, channel=EMAIL

☐  After successful send: owner_type=RECRUITER on the conversation

☐  Send button is disabled when textarea is empty

☐  Send button shows loading spinner while request in flight

☐  On success: textarea cleared + 'Message sent successfully' toast

☐  On error: textarea NOT cleared + 'Failed to send' toast

☐  No phone: WhatsApp radio disabled with tooltip text

☐  Character counter shows X / 4000, turns red when over 3800

☐  Message over 4000 chars: API returns HTTP 400, message not sent or stored

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-3 | WhatsApp manual send | Select WhatsApp. Type 'Hello from recruiter'. Click Send. | conversation_messages: direction=OUTBOUND, channel=WHATSAPP, sender_type=RECRUITER |  |
| TC-002 | AC-4 | Email manual send | Select Email. Type message. Click Send. | conversation_messages: direction=OUTBOUND, channel=EMAIL, sender_type=RECRUITER |  |
| TC-003 | AC-5 | Ownership transfer | Send manual message. Query candidate_conversations. | owner_type=RECRUITER. owner_id = sending recruiter's user_id. |  |
| TC-004 | AC-6 | Empty disabled | Leave textarea empty. | Send button is disabled — cannot click |  |
| TC-005 | AC-9 | No phone tooltip | Candidate with null phone. Check WhatsApp radio button. | Radio disabled with tooltip 'No phone number on file for this candidate' |  |
| TC-006 | AC-12 | 4001 char block | POST 4001 char body directly to API (bypassing frontend). | HTTP 400 returned. No message stored. |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT build message templates in this UI — that is HRMS-0414

Do NOT build the AI pause/resume toggle — that is HRMS-0475

Do NOT build file attachment sending through this box — text only

Do NOT build scheduled send functionality

Do NOT build a send confirmation modal — send on click with toast confirmation

S-009 — Recruiter Manual Message Box | WROS Batch 1 | BlitzenX Confidential