S-012 — WhatsApp First Engagement — 60 Second Rule

EPIC-04 | Sprint 1 | P0 — Critical | Est: 3 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-012 |
| WROS ID | HRMS-0412 |
| Title | WhatsApp First Engagement — 60 Second Rule |
| Epic | EPIC-04 |
| Sprint | Sprint 1 |
| Week | W2 |
| Priority | P0 — Critical |
| Owner | Lead BA |
| Assignee | Backend |
| Est. Days | 3 |
| Depends On | HRMS-0401 CONVERSATION_INITIATED event fires. HRMS-0411 Thunder assignment exists. HRMS-0402 storeOutboundWhatsAppMessage() available. HRMS-0414 GREETING_WHATSAPP template loaded in DB. |
| Blocks | HRMS-0418 State Manager expects QUALIFYING status after first engagement. HRMS-0441 Follow-up scheduler starts timer from first message. |
| Status | Planned |

2. WHY THIS EXISTS

The first WhatsApp message is the most important message in the candidate relationship. It must arrive within 60 seconds of candidate creation. Not 5 minutes. Not 1 hour. 60 seconds. Candidates who receive immediate professional outreach are significantly more likely to engage with the process.

The 60-second rule is a business commitment BlitzenX makes to operational excellence. This story makes it measurable, enforceable, and auditable.

HRMS-0401 stubbed the send. This story builds the dedicated, production-grade WhatsAppFirstEngagementService with proper template rendering, SLA measurement, idempotency, and error recovery.

3. WHAT YOU ARE BUILDING

Build WhatsAppFirstEngagementService: listens for CONVERSATION_INITIATED event → loads Thunder assignment → renders GREETING_WHATSAPP template → sends via WhatsApp API → stores message → measures SLA → emits events. Must complete within 55 seconds of CONVERSATION_INITIATED to meet the 60-second SLA.

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

HRMS-0401 CONVERSATION_INITIATED event is firing after workspace creation

HRMS-0411 candidate_ai_assignment record exists for candidates (check this in staging)

HRMS-0402 storeOutboundWhatsAppMessage() function is available and tested

GREETING_WHATSAPP template is approved by lead BA and loaded in message_templates table with is_active=true

WhatsApp Business API is tested end-to-end in staging with real message delivery confirmed

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Create WhatsAppFirstEngagementService

Service listens for CONVERSATION_INITIATED event on the internal message queue

Runs in the same background worker as ConversationInitializationService from HRMS-0401

Must complete all steps within 55 seconds of the event timestamp to meet 60-second SLA

Step 2: Load candidate and Thunder assignment data

Load candidate: name, phone, email, created_at

If candidate.phone is null or empty: log WHATSAPP_SKIPPED_NO_PHONE, emit FIRST_ENGAGEMENT_SKIPPED { reason:'NO_PHONE', candidate_id }, stop gracefully — no error

Load candidate_ai_assignment: ai_agent_name ('Thunder'), ai_agent_persona

Load tenant: company_name

Idempotency check: query conversation_events WHERE candidate_id=X AND event_type='FIRST_WHATSAPP_SENT'. If exists: this is a duplicate trigger, log DUPLICATE_PREVENTED, stop. Never send first message twice.

Step 3: Render GREETING_WHATSAPP template

SELECT * FROM message_templates WHERE template_key='GREETING_WHATSAPP' AND tenant_id=X AND is_active=true

If no active template found: use hardcoded fallback (stored as constant in code, approved by lead BA): 'Hi {{candidate_name}}, I am {{agent_name}} from {{company_name}}. I would love to connect about your background and career goals. Do you have a few minutes?'

Replace variables: {{candidate_name}}=candidate.name, {{agent_name}}='Thunder', {{company_name}}=tenant.company_name

CRITICAL VALIDATION: scan rendered message for any remaining {{...}} patterns. If ANY found: log TEMPLATE_RENDER_FAILURE with the un-replaced variable name, emit FIRST_ENGAGEMENT_FAILED, stop. Never send a message with literal {{candidate_name}} in it.

Validate rendered length: must be under 4096 characters (WhatsApp limit)

Step 4: Send WhatsApp and store

Call WhatsApp API: send text message to candidate.phone with rendered body

On success: receive wamid (WhatsApp message ID). Call storeOutboundWhatsAppMessage() with wamid + body.

On API failure: wait 5 seconds, retry ONCE. Second failure: log FIRST_WHATSAPP_FAILED, emit FIRST_ENGAGEMENT_FAILED { reason:'API_FAILURE', candidate_id }, stop. Do not retry more than once.

Step 5: Measure SLA and emit completion events

Calculate elapsed_seconds = (NOW() - candidate.created_at) in seconds

If elapsed_seconds > 60: log event SLA_BREACH { candidate_id, elapsed_seconds, breach_type:'FIRST_WHATSAPP' }

If elapsed_seconds <= 60: log event SLA_MET { candidate_id, elapsed_seconds }

Emit event: FIRST_WHATSAPP_SENT { candidate_id, conversation_id, sent_at } on success

UPDATE candidate_conversations.updated_at = NOW()

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| No UI in this story | N/A | N/A | N/A | N/A | Backend service only. Message visible in HRMS-0405 timeline once stored. |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: 60-Second SLA Measured from candidate.created_at to WhatsApp API Success

Elapsed time = NOW() (at moment WhatsApp API returns success) minus candidate.created_at. Network latency and API processing time count against the SLA. If over 60 seconds: log SLA_BREACH regardless of reason. SLA compliance is reported in analytics.

↳ Triggered by field: candidate.created_at

BR-02: No Un-Replaced Template Variables — Zero Tolerance

Before sending: scan rendered message for {{...}}. If any found: do NOT send. Log TEMPLATE_RENDER_FAILURE with the specific variable name. A candidate receiving a message with '{{candidate_name}}' visible is a critical product failure.

↳ Triggered by field: message_body rendered

BR-03: Idempotent — One First Message Only

Check for FIRST_WHATSAPP_SENT event before sending. If found: stop — this candidate already received their first message. Prevents double-sending if the CONVERSATION_INITIATED event fires more than once.

↳ Triggered by field: conversation_events.event_type='FIRST_WHATSAPP_SENT'

BR-04: Retry Once Only — Then Stop

One retry after 5 seconds. Two total API attempts maximum. Then emit failure event and stop. Email is the parallel fallback channel. Endless retries risk WhatsApp rate limits and delayed delivery.

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| WhatsApp Business API | Outbound | CONVERSATION_INITIATED event received | Rendered message body + candidate.phone | Bearer token from tenant config | Retry once after 5s. Then log FIRST_WHATSAPP_FAILED. Do not retry again. |
| message_templates table | Read | Before sending | GREETING_WHATSAPP template for this tenant | Internal DB query | If no active template: use hardcoded approved fallback. Log TEMPLATE_NOT_FOUND. |
| storeOutboundWhatsAppMessage() from HRMS-0402 | Internal call | After WhatsApp API confirms send | conversation_id, candidate_id, body, whatsapp_message_id (wamid) | Internal function | Log inconsistency warning if storage fails after successful send. |
| Internal Event Bus | Publish | After send attempt (success or failure) | FIRST_WHATSAPP_SENT or FIRST_WHATSAPP_FAILED or FIRST_ENGAGEMENT_SKIPPED | Internal | Non-blocking |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| candidate.name | candidates | {{candidate_name}} variable | WhatsApp message body | String substitution before send |
| candidate_ai_assignment.ai_agent_name ('Thunder') | candidate_ai_assignment | {{agent_name}} variable | WhatsApp message body | Always 'Thunder' for BlitzenX tenant |
| tenant.company_name | tenants | {{company_name}} variable | WhatsApp message body | String substitution before send |
| WhatsApp API response.messages[0].id | WhatsApp API response | whatsapp_message_id | conversation_messages | Stored after confirmed delivery — used for delivery status tracking |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  WhatsApp message sent to candidate.phone within 60 seconds of candidate.created_at

☐  Sent message stored: direction=OUTBOUND, channel=WHATSAPP, sender_type=AI

☐  Candidate with no phone: WHATSAPP_SKIPPED_NO_PHONE logged, service stops gracefully without error

☐  Rendered message contains no un-replaced {{...}} variables

☐  WhatsApp API failure on first attempt: retry once after 5 seconds

☐  Both attempts fail: FIRST_WHATSAPP_FAILED event emitted, no crash

☐  SLA met (<=60s): SLA_MET event logged with elapsed_seconds

☐  SLA breach (>60s): SLA_BREACH event logged with elapsed_seconds

☐  FIRST_WHATSAPP_SENT event already exists: service skips send (idempotent)

☐  FIRST_WHATSAPP_SENT event emitted after successful send

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-1 | SLA measurement | Create candidate with phone. Compare conversation_messages.sent_at vs candidates.created_at. | Time difference is 60 seconds or under |  |
| TC-002 | AC-2 | Message stored | Check conversation_messages after send. | direction=OUTBOUND, channel=WHATSAPP, sender_type=AI, message_body not empty |  |
| TC-003 | AC-3 | No phone graceful skip | Create candidate without phone field. | WHATSAPP_SKIPPED_NO_PHONE in conversation_events. No crash. No error 500. |  |
| TC-004 | AC-4 | Template variables | Check sent message body in conversation_messages. | Contains 'Thunder', candidate first name, 'BlitzenX'. No {{ }} remaining. |  |
| TC-005 | AC-5,6 | API failure retry | Mock WhatsApp API to fail both attempts. Check events. | Two attempts logged. FIRST_WHATSAPP_FAILED event. Service exits cleanly. |  |
| TC-006 | AC-9 | Idempotency | Trigger CONVERSATION_INITIATED event twice for same candidate. | Only one WhatsApp message sent and stored. Second trigger produces DUPLICATE_PREVENTED log. |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT build multi-message sequences here — first message only

Do NOT build template management UI — that is HRMS-0414

Do NOT build follow-up scheduling — that is HRMS-0441

Do NOT build the parallel email send — that is HRMS-0413 (separate service running in parallel)

Do NOT build Thunder's response to candidate replies — that is HRMS-0433 and 0434

S-012 — WhatsApp First Engagement — 60 Second Rule | WROS Batch 1 | BlitzenX Confidential