S-013 — Email First Engagement — Parallel Channel

EPIC-04 | Sprint 1 | P0 — Critical | Est: 2 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-013 |
| WROS ID | HRMS-0413 |
| Title | Email First Engagement — Parallel Channel |
| Epic | EPIC-04 |
| Sprint | Sprint 1 |
| Week | W3 |
| Priority | P0 — Critical |
| Owner | Lead BA |
| Assignee | Backend |
| Est. Days | 2 |
| Depends On | HRMS-0412 WhatsApp engagement pattern established (runs in parallel with this, NOT after). HRMS-0403 storeOutboundEmailMessage() available. HRMS-0414 GREETING_EMAIL template loaded. |
| Blocks | HRMS-0441 Follow-up scheduler. HRMS-0469 Channel preference detection (which channel got first response). |
| Status | Planned |

2. WHY THIS EXISTS

Some candidates don't respond to WhatsApp but respond immediately to email. Sending both channels in the same 60-second window doubles the chance of immediate engagement. Both WhatsApp and Email fire simultaneously — not sequentially.

This story is structurally identical to HRMS-0412 but for the email channel. Same SLA, same idempotency, same error handling. All emails include Thunder's signature block.

3. WHAT YOU ARE BUILDING

Build EmailFirstEngagementService: same event, parallel execution with HRMS-0412. Renders GREETING_EMAIL template. Thunder email signature included. Sends via email API. Stores. Measures SLA. Emits events.

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

HRMS-0412 complete — parallel execution pattern understood

HRMS-0403 storeOutboundEmailMessage() available and tested

GREETING_EMAIL template approved by lead BA and loaded in message_templates with is_active=true

GREETING_EMAIL template body ends with Thunder's email signature: 'Thunder | Talent Scout | BlitzenX | Powering our global team at lightning speed.'

Email service (SendGrid or SMTP) configured and tested in staging

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Create EmailFirstEngagementService

Listens for the same CONVERSATION_INITIATED event as HRMS-0412

Executes in PARALLEL with WhatsAppFirstEngagementService using Promise.all() or equivalent concurrent execution

The two services are fully independent — WhatsApp failure does not stop email, email failure does not stop WhatsApp

Step 2: Load candidate data and idempotency check

Load candidate: name, email, created_at

If candidate.email is null or empty: log EMAIL_SKIPPED_NO_EMAIL, emit FIRST_EMAIL_SKIPPED { reason:'NO_EMAIL' }, stop gracefully

Idempotency: check conversation_events for FIRST_EMAIL_SENT. If exists: stop — already sent.

Load Thunder assignment for agent name. Load tenant for company_name and sender_email.

Step 3: Render GREETING_EMAIL template

SELECT * FROM message_templates WHERE template_key='GREETING_EMAIL' AND tenant_id=X AND is_active=true

If not found: use hardcoded fallback body and subject (approved by lead BA)

Subject: 'Hi {{candidate_name}} — Thunder from BlitzenX wants to connect'

Replace {{candidate_name}}, {{agent_name}} ('Thunder'), {{company_name}} in BOTH subject and body

CRITICAL: scan both subject and body for remaining {{...}}. If any found: log TEMPLATE_RENDER_FAILURE, emit FIRST_EMAIL_FAILED, stop. Never send with un-replaced variables.

Verify email body ends with Thunder's signature block (check template in DB includes it)

Step 4: Send email and store

Call email API: send from tenant.sender_email to candidate.email with rendered subject and body

On success: receive email_message_id from provider. Call storeOutboundEmailMessage() with all fields.

On failure: wait 5 seconds, retry ONCE. Second failure: log FIRST_EMAIL_FAILED, emit event, stop.

Step 5: Measure SLA and emit events

elapsed_seconds = NOW() - candidate.created_at

Log SLA_MET or SLA_BREACH with elapsed_seconds (independent measurement from WhatsApp)

Emit FIRST_EMAIL_SENT { candidate_id, conversation_id, sent_at }

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| No UI in this story | N/A | N/A | N/A | N/A | Backend service. Email visible in HRMS-0405 timeline once stored. |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: Parallel Execution — Not Sequential After WhatsApp

Promise.all([sendWhatsApp(), sendEmail()]) — both start at the same moment when CONVERSATION_INITIATED fires. Do not await WhatsApp completion before starting email. A candidate should receive both channels within the same 60-second window.

BR-02: 60-Second SLA Measured Independently Per Channel

WhatsApp at 45s = SLA_MET. Email at 75s = SLA_BREACH. Each channel is measured and logged independently. Do not combine or average them.

↳ Triggered by field: candidate.created_at

BR-03: Thunder Signature Mandatory on All Emails

Every email sent by Thunder must end with: Thunder | Talent Scout | BlitzenX | Powering our global team at lightning speed. This must be in the GREETING_EMAIL template. Verify the template contains it before marking this story done.

↳ Triggered by field: email body

BR-04: Subject Must Be Personalized — No Generic Subject Lines

Email subject must always include the candidate's name after {{candidate_name}} substitution. A generic subject without the candidate's name has significantly lower open rates. Subject with un-replaced {{candidate_name}} is a critical failure.

↳ Triggered by field: email_subject

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| Email Provider API (SendGrid/SMTP) | Outbound | CONVERSATION_INITIATED event | To, from, subject, HTML body with Thunder signature | API key from env variable | Retry once after 5s. Then log FIRST_EMAIL_FAILED. |
| message_templates table | Read | Before send | GREETING_EMAIL template for this tenant | Internal DB | If not found: hardcoded fallback. Log TEMPLATE_NOT_FOUND. |
| storeOutboundEmailMessage() from HRMS-0403 | Internal call | After confirmed send | conversation_id, candidate_id, subject, body, email_message_id | Internal | Log inconsistency if storage fails after successful send |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| candidate.email | candidates | email_to | conversation_messages + email API call | Direct copy — candidate's email address |
| tenant.sender_email (e.g. thunder@blitzenx.com) | tenant_settings | email_from | email API call | Configured per tenant — Thunder's sending address |
| Rendered subject after variable substitution | Template render | email_subject | conversation_messages | Variables replaced. Subject stored with rendered values. |
| Email provider message_id after send | API response | email_message_id | conversation_messages | Stored for deduplication and delivery status tracking |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  Email sent to candidate.email within 60 seconds of candidate.created_at

☐  Email subject contains candidate's name — no un-replaced {{...}} variables in subject or body

☐  Email stored: direction=OUTBOUND, channel=EMAIL, sender_type=AI

☐  Email service runs in parallel with WhatsApp — not sequentially after it

☐  No email: EMAIL_SKIPPED_NO_EMAIL logged, graceful stop, no crash

☐  API failure: retry once after 5s, then FIRST_EMAIL_FAILED event emitted, no crash

☐  SLA logged independently (SLA_MET or SLA_BREACH) with elapsed_seconds

☐  Idempotent: if FIRST_EMAIL_SENT event already exists, skip send

☐  FIRST_EMAIL_SENT event emitted on success

☐  Email body contains Thunder's signature block

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-1,3 | Email stored within 60s | Create candidate with email. Check conversation_messages. | direction=OUTBOUND, channel=EMAIL, sent_at within 60s of created_at |  |
| TC-002 | AC-2 | Subject personalized + signature | Check email_subject and message_body in conversation_messages. | Subject has candidate name. Body ends with Thunder signature block. |  |
| TC-003 | AC-4 | Parallel execution | Create candidate. Check timestamps of WhatsApp and email messages. | Both in same 60-second window. Email does not wait for WhatsApp. |  |
| TC-004 | AC-5 | No email graceful skip | Create candidate with no email field. | EMAIL_SKIPPED_NO_EMAIL logged. No crash. |  |
| TC-005 | AC-8 | Idempotency | Trigger CONVERSATION_INITIATED twice for same candidate. | Only one email sent and stored |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT build email follow-up sequences — that is HRMS-0441

Do NOT build template management UI — that is HRMS-0414

Do NOT build reply handling — already built in HRMS-0403

Do NOT build email open rate analytics — that is EPIC-12

S-013 — Email First Engagement — Parallel Channel | WROS Batch 1 | BlitzenX Confidential