S-014 — Message Template Engine

EPIC-04 | Sprint 1 | P1 — High | Est: 3 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-014 |
| WROS ID | HRMS-0414 |
| Title | Message Template Engine |
| Epic | EPIC-04 |
| Sprint | Sprint 1 |
| Week | W3 |
| Priority | P1 — High |
| Owner | Lead BA |
| Assignee | Backend + Frontend |
| Est. Days | 3 |
| Depends On | HRMS-0412, 0413 both read templates from DB. This story formalizes the system and adds management UI. |
| Blocks | HRMS-0444 Multi-touch outreach uses templates. HRMS-0477 Tenant AI config includes template settings. |
| Status | Planned |

2. WHY THIS EXISTS

Every template change currently requires a developer to update the database directly. The Lead BA and recruiting team cannot iterate on Thunder's messaging without engineering involvement. This is a bottleneck that slows down the most important product decisions.

This story builds the template management system: CRUD interface, versioning (old versions preserved), preview with real candidate data, and an activation workflow that requires ADMIN or BA role. Lead BA approves before any template goes live.

3. WHAT YOU ARE BUILDING

Build: (1) Formalized message_templates schema. (2) CRUD API with versioning. (3) renderTemplate() function — variable substitution with strict validation. (4) Template management UI at /settings/templates. (5) Preview endpoint using real candidate data.

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

Basic message_templates table exists (referenced in HRMS-0412). This story finalizes its schema.

HRMS-0412 and 0413 working in staging — they read templates from DB successfully

Lead BA has provided initial content for: GREETING_WHATSAPP, GREETING_EMAIL (including Thunder signature)

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Finalize message_templates table schema

Columns: id UUID PK, tenant_id UUID, template_key VARCHAR(100), template_name VARCHAR(200), channel ENUM('WHATSAPP','EMAIL','PORTAL','ANY'), language VARCHAR(10) default 'en', subject VARCHAR(500) nullable (email only), body TEXT NOT NULL, variables JSONB (array of allowed variable name strings), version INTEGER default 1, is_active BOOLEAN default false, approved_by UUID nullable, approved_at TIMESTAMP, created_by UUID, created_at TIMESTAMP, updated_at TIMESTAMP

UNIQUE constraint: (tenant_id, template_key, version, channel)

Rule: only ONE record per (tenant_id, template_key, channel) can have is_active=true at a time

Step 2: Build template CRUD API

POST /api/templates: create new template version. Body: { template_key, template_name, channel, subject (optional), body, language }. Auto-increment version for this key+channel+tenant combination. Set is_active=false initially.

GET /api/templates: list all for tenant. Filter by ?channel=X and ?template_key=Y. Include all versions.

GET /api/templates/{id}: single template record

POST /api/templates/{id}/activate: set this version is_active=true AND set all other versions for same (tenant_id, template_key, channel) to is_active=false. Auth: ADMIN or BA role only. HTTP 403 for all other roles.

Editing a template always creates a NEW version (POST to create a new record with incremented version). Never mutate the body or subject of an existing version record.

Step 3: Build renderTemplate() function

Function: renderTemplate(template_key, channel, tenant_id, variables_object) → { rendered_body, rendered_subject }

SELECT * FROM message_templates WHERE template_key=X AND channel=Y AND tenant_id=Z AND is_active=true LIMIT 1

If not found: throw TemplateNotFoundError (caller uses hardcoded fallback)

Replace all {{variable_name}} in body and subject with variables_object[variable_name]

After substitution: scan body and subject for any remaining {{...}} patterns

If any found: throw TemplateRenderError('Un-replaced variable: {{name}}') — never return a message with un-replaced variables

Return { rendered_body, rendered_subject } — caller stores the rendered values in conversation_messages

Step 4: Build GET /api/templates/{id}/preview endpoint

Query param: ?candidate_id={id}

Auth: recruiter auth required

Load template by id. Load candidate by candidate_id.

Call renderTemplate() with real candidate data as variables_object

Response: { rendered_body, rendered_subject, channel, candidate_name_used }

Used in UI so lead BA can see exactly what a candidate will receive before activating

Step 5: Build template management UI at /settings/templates

List view: table showing Template Name, Channel, Key, Version, Status (ACTIVE / DRAFT), Last Updated, Actions

Create form: template name (text), key (dropdown of fixed system keys — not freetext), channel (radio), subject field (shown only when channel=EMAIL), body (textarea with character counter), variable helper panel (shows allowed variables for selected key with click-to-insert)

Preview panel: select a test candidate from dropdown → click Preview → shows rendered body and subject exactly as candidate would receive

Activate button: visible only on DRAFT templates. ADMIN/BA role only. Shows confirmation: 'Activate this version? The current active version will be deactivated.' On confirm: POST activate endpoint.

Version history tab per template key: shows all versions, status, activated date, activated by. Allow activating any previous version.

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| Template Name | Text input | Yes | 200 chars | e.g. WhatsApp Greeting — Standard | Required. Error if empty or over 200 chars. |
| Template Key | Dropdown (fixed list) | Yes | N/A | e.g. GREETING_WHATSAPP | Fixed system keys only. No freetext entry. Prevents breaking system references. |
| Channel | Radio buttons | Yes | N/A | WhatsApp / Email / Portal / Any | Must select one before form continues. |
| Subject | Text input | Conditional | 500 chars | e.g. Hi {{candidate_name}} — Thunder from BlitzenX wants to connect | Required only when channel=EMAIL. Hidden for other channels. |
| Body | Textarea | Yes | 4096 chars (WhatsApp) / 50000 (Email) | Type your message... | Error if empty. Character counter shown. Warning indicator at 80% of limit. |
| Variable Helper | Read-only info panel | N/A | N/A | Available: {{candidate_name}} {{agent_name}} {{company_name}} | Clicking a variable name inserts it at the current cursor position in the body field. |
| Preview Button | Button | N/A | N/A | Preview with test candidate | Select a candidate from dropdown first. Shows rendered output in a panel below. |
| Activate Button | Button — restricted | N/A | N/A | Activate This Version | ADMIN or BA role only. Confirmation dialog before executing. Hidden for recruiter role. |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: Only One Active Version Per Key Per Channel Per Tenant

Activating a version: set this record is_active=true AND set all other records for same (tenant_id, template_key, channel) to is_active=false atomically in a transaction. If query returns zero or multiple active versions: renderTemplate() uses hardcoded fallback and logs TEMPLATE_AMBIGUITY_ERROR.

↳ Triggered by field: is_active

BR-02: Activation Requires ADMIN or BA Role

Recruiters can create and preview templates. They cannot activate. ADMIN or BA role required. HTTP 403 for any other role attempting activation. This ensures no accidental changes to Thunder's live messaging.

↳ Triggered by field: is_active (write)

BR-03: Never Mutate an Existing Version Record

Once a template version is saved, its body and subject fields cannot be edited in place. Any content change creates a new version with an incremented version number. Previous versions are preserved for audit history and rollback capability.

↳ Triggered by field: version

BR-04: Thunder Signature Must Be in All Email Templates

Every EMAIL channel template must include Thunder's signature in the body: 'Thunder | Talent Scout | BlitzenX | Powering our global team at lightning speed.' Lead BA verifies this during the preview and approval step before activation.

↳ Triggered by field: body (channel=EMAIL)

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| renderTemplate() called by HRMS-0412, 0413, 0434 and all future senders | Internal function call | Before every outbound message | template_key + channel + tenant_id + variables_object | Internal DB | No active template: throw TemplateNotFoundError (caller uses fallback). Caller never receives rendered message with {{...}} remaining. |
| GET /api/templates/{id}/preview | Frontend call | Preview button clicked in template editor | template_id + candidate_id | Recruiter auth | Error if template not found or candidate not found. Return 404 with message. |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| request.body (template body text) | HTTP POST body | body column | message_templates | Stored as-is with {{variables}} un-rendered. Variables only replaced at send time. |
| renderTemplate() output — rendered_body | Runtime function result | message_body | conversation_messages | Stored with all variables replaced. Never store un-rendered templates in conversation_messages. |
| auth session user_id | Auth token | created_by on create / approved_by on activate | message_templates | Tracks who created each version and who activated it for audit trail. |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  POST /api/templates creates template with is_active=false and correct version number

☐  GET /api/templates returns all templates for tenant with version numbers and status

☐  POST /api/templates/{id}/activate sets this version is_active=true, all others for same key+channel=false

☐  Activate with non-ADMIN/BA role returns HTTP 403

☐  Editing template body creates new version — does not mutate existing record

☐  renderTemplate() replaces all {{variable_name}} occurrences with provided values

☐  renderTemplate() throws TemplateRenderError if any {{...}} remain after substitution

☐  GET /api/templates/{id}/preview returns rendered message with real candidate data

☐  Template management UI accessible at /settings/templates

☐  Variable helper shows correct variables for selected key and inserts at cursor on click

☐  Version history shows all versions with ability to activate any previous version

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-1 | Create template | POST /api/templates with valid body. | is_active=false, version=1 in response |  |
| TC-002 | AC-4 | Activate — wrong role | POST activate as recruiter role. | HTTP 403 Forbidden |  |
| TC-003 | AC-3 | Activate — correct role | POST activate as ADMIN. | This version is_active=true. Previous active version is_active=false. |  |
| TC-004 | AC-6 | renderTemplate happy path | Call renderTemplate() with complete variables object. | All {{}} replaced. No literals remaining in output. |  |
| TC-005 | AC-7 | renderTemplate un-replaced | Call renderTemplate() with a missing variable in object. | TemplateRenderError thrown with variable name in message |  |
| TC-006 | AC-8 | Preview endpoint | GET /api/templates/{id}/preview?candidate_id={id}. | Returns rendered body with real candidate name, 'Thunder', 'BlitzenX' |  |
| TC-007 | AC-5 | Version immutability | Attempt to edit body of existing version. | New record created with version=2. Original version record unchanged. |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT build template A/B testing — that is HRMS-P307

Do NOT build multi-language support — English only for now

Do NOT build HTML rich text / drag-and-drop email builder — plain text or basic HTML only

Do NOT build template scheduling (send at a specific time)

Do NOT build template performance analytics — that is EPIC-12

S-014 — Message Template Engine | WROS Batch 1 | BlitzenX Confidential