S-015 — Conversation Search

EPIC-04 | Sprint 1 | P2 — Medium | Est: 2 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-015 |
| WROS ID | HRMS-0415 |
| Title | Conversation Search |
| Epic | EPIC-04 |
| Sprint | Sprint 1 |
| Week | W3 |
| Priority | P2 — Medium |
| Owner | Lead BA |
| Assignee | Backend + Frontend |
| Est. Days | 2 |
| Depends On | HRMS-0402, 0403, 0404 all complete (messages in DB). HRMS-0405 timeline (opens on search result click). |
| Blocks | Nothing blocked. This is a standalone usability feature. |
| Status | Planned |

2. WHY THIS EXISTS

BlitzenX already has 60+ active consultants. When Thunder is running across all of them simultaneously, recruiters need to find specific conversations fast. 'Thunder told someone about relocation support last week — who was it?' Without search, recruiters must manually open every candidate profile.

This feature becomes critical the moment the system has more than 20 active candidates. Building it in Sprint 1 prevents it from becoming urgent technical debt.

3. WHAT YOU ARE BUILDING

Build: (1) Full-text search index on conversation_messages. (2) GET /api/conversations/search endpoint. (3) Search bar UI with channel and date filters. (4) Paginated results list with snippet, channel icon, and timestamp.

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

HRMS-0402, 0403, 0404 complete — messages exist in DB across multiple channels

HRMS-0405 ConversationTimeline component exists — search results link into it

PostgreSQL full-text search (tsvector/tsquery) is available on the database

There is a recruiter conversation inbox or candidate list view where the search bar will be placed

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Add full-text search index to conversation_messages

ALTER TABLE conversation_messages ADD COLUMN IF NOT EXISTS message_body_tsv tsvector GENERATED ALWAYS AS (to_tsvector('english', COALESCE(message_body, ''))) STORED

CREATE INDEX CONCURRENTLY ON conversation_messages USING gin(message_body_tsv)

Run CONCURRENTLY in production to avoid locking the table during index creation

Also add standard index on candidate_id for the candidate name search JOIN

Step 2: Build GET /api/conversations/search endpoint

Query params: ?q={keyword}&channel={WHATSAPP|EMAIL|PORTAL}&date_from={ISO}&date_to={ISO}&page=1&per_page=20

Auth: recruiter auth required. Always filter ALL results by tenant_id.

Minimum query length validation: if q is null or length < 2: return HTTP 400 'Search term must be at least 2 characters'.

Query: SELECT cm.*, c.name as candidate_name FROM conversation_messages cm JOIN candidates c ON cm.candidate_id=c.id AND c.tenant_id=cm.tenant_id WHERE cm.tenant_id={tenant_id} AND (cm.message_body_tsv @@ plainto_tsquery('english', q) OR c.name ILIKE '%'||q||'%') AND (channel={filter} — if provided) AND (cm.sent_at BETWEEN date_from AND date_to — if provided) ORDER BY cm.sent_at DESC LIMIT per_page OFFSET (page-1)*per_page

Count query for total_count and has_more calculation

Response: { results:[{ candidate_id, candidate_name, conversation_id, message_snippet (SUBSTRING(message_body,1,150)), channel, sent_at, direction }], total_count, page, per_page, has_more }

Step 3: Build search UI component

Location: top of the recruiter's candidate/conversation list page

Search bar: text input with magnifying glass icon. Placeholder: 'Search conversations by keyword or candidate name...'

Filters panel (collapsible, hidden by default): channel checkboxes (All / WhatsApp / Email / Portal — multi-select), date range pickers (Date From and Date To)

Results list: each item shows candidate name (bold), channel icon (colored per HRMS-0405 rules), message snippet with search keyword highlighted in bold, relative timestamp ('3 days ago')

Clicking a result: navigate to /candidates/{id} and open the MESSAGES tab

No results state: 'No conversations found matching your search.'

Error state: 'Search failed. Please try again.' with Retry button

Load More button appears when has_more=true

Debounce: fire API call only after user stops typing for 300 milliseconds — not on every keystroke

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| Search Input | Text input | Yes — to trigger search | 200 chars | Search conversations by keyword or candidate name... | Under 2 chars: show inline error 'Enter at least 2 characters to search'. Debounce 300ms. |
| Channel Checkboxes | Multi-select checkboxes | No | N/A | All / WhatsApp / Email / Portal | Multiple can be checked. 'All' deselects others. No selection = All channels searched. |
| Date From | Date picker | No | N/A | Start date | Optional. If set: Date To must be >= Date From. Error: 'End date must be after start date.' |
| Date To | Date picker | No | N/A | End date | Optional. Only valid with Date From set. |
| Results List | Read-only scrollable list | N/A | N/A | Candidate Name ¦ snippet ¦ channel icon ¦ time ago | Keyword highlighted in bold within snippet. Max snippet 150 chars. |
| No Results State | Static text | N/A | N/A | No conversations found matching your search. | Shown when results array is empty after successful API call. |
| Load More Button | Button | N/A | N/A | Load more results | Only shown when has_more=true. Appends next page to existing results. |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: Minimum 2 Character Search Term

Do not execute search query for 0 or 1 character terms. Return HTTP 400 at API level. Show inline error in UI. This prevents extremely expensive unfiltered full-table scans.

↳ Triggered by field: q parameter

BR-02: Tenant Isolation — Absolute

Search results must never include messages or candidates from any other tenant. All queries include WHERE cm.tenant_id={current_recruiter_tenant_id}. This is enforced at API level. The frontend never passes tenant_id — it is always resolved from the recruiter's auth session.

↳ Triggered by field: tenant_id

BR-03: Frontend Debounce — 300ms Minimum

Do not fire the search API on every keystroke. Wait until user stops typing for 300ms. Use debounce utility. This prevents excessive backend calls and provides a better user experience.

↳ Triggered by field: q (frontend behavior)

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| GET /api/conversations/search | Frontend API call | User stops typing in search box (after 300ms debounce) | q + optional channel + optional date_from + optional date_to + page | Recruiter auth token in header | On error: show 'Search failed. Please try again.' with Retry. Never crash. |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| message_body | conversation_messages | message_body_tsv (generated column) | conversation_messages | Auto-generated tsvector. Updated automatically by Postgres on INSERT/UPDATE. |
| SUBSTRING(message_body, 1, 150) | conversation_messages | message_snippet | API response | First 150 characters of message body for display in results list |
| candidates.name (via JOIN) | candidates | candidate_name | API response | Included for display. JOIN uses both candidate_id and tenant_id. |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  GET /api/conversations/search?q=Guidewire returns all conversations containing 'Guidewire' in message_body or candidate name

☐  Results include: candidate_name, message_snippet (max 150 chars), channel, sent_at

☐  Search term under 2 characters returns HTTP 400

☐  Results are only from current recruiter's tenant — no cross-tenant results possible

☐  Channel filter correctly limits results to selected channel(s)

☐  Date range filter correctly limits results to that date window

☐  Clicking a search result navigates to that candidate's MESSAGES tab

☐  Search UI debounces — API called once after 300ms pause, not on every keystroke

☐  No results state shows 'No conversations found matching your search.'

☐  has_more=true: Load More button shown. Clicking appends next page of results.

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-1 | Keyword search | Search for a keyword known to exist in one specific message only. | That message appears in results with correct candidate_name and snippet |  |
| TC-002 | AC-3 | Short term validation | Search for 1 character. Check API response and UI. | API returns HTTP 400. UI shows inline error. |  |
| TC-003 | AC-4 | Tenant isolation | Create message in Tenant A. Log in as Tenant B recruiter. Search same keyword. | Zero results from Tenant A appear in Tenant B search |  |
| TC-004 | AC-5 | Channel filter | Create WhatsApp and email messages with same keyword. Filter by EMAIL only. | Only the email message appears in results |  |
| TC-005 | AC-6 | Date filter | Search with date range that explicitly excludes some messages. | Only messages within the date range returned |  |
| TC-006 | AC-8 | Debounce | Type rapidly in search box. Monitor network requests. | Only one API call fires after 300ms pause — not one per keystroke |  |
| TC-007 | AC-9 | No results | Search for a keyword that does not exist anywhere. | 'No conversations found matching your search.' shown. No error state. |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT build saved searches — that is HRMS-0911

Do NOT build result ranking by relevance score — ORDER BY sent_at DESC is sufficient

Do NOT build search within a single candidate's conversation — this is global cross-candidate search

Do NOT build Elasticsearch or any external search service — PostgreSQL full-text is sufficient

Do NOT build search of conversation_events records — only conversation_messages are searchable

S-015 — Conversation Search | WROS Batch 1 | BlitzenX Confidential