S-017 — Candidate Self-Service Web Portal

EPIC-04 | Sprint 1 | P1 — High | Est: 4 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-017 |
| WROS ID | HRMS-0417 |
| Title | Candidate Self-Service Web Portal |
| Epic | EPIC-04 |
| Sprint | Sprint 1 |
| Week | W3 |
| Priority | P1 — High |
| Owner | Lead BA |
| Assignee | Backend + Frontend |
| Est. Days | 4 |
| Depends On | HRMS-P111 Magic link auth. HRMS-0404 portal message storage. HRMS-0405 ConversationTimeline component. |
| Blocks | HRMS-P105 Candidate Portal home. HRMS-P106 Candidate Portal message thread. HRMS-P107 Profile completion wizard. |
| Status | Planned |

2. WHY THIS EXISTS

Candidates need a way to access their conversation history, reply to Thunder, upload their resume, and check interview details — all without installing anything. A magic-link web portal removes friction and increases candidate engagement. A candidate on mobile can tap a link in Thunder's WhatsApp and land directly in their portal.

3. WHAT YOU ARE BUILDING

Build the candidate-facing web portal at /candidate/{token}. Pages: (1) Home dashboard — stage, pending actions, recent messages. (2) Messages thread — full conversation, reply input. (3) Profile wizard — self-complete missing fields. (4) Interview tracker — upcoming interviews with ICS download. The portal is mobile-first, no password required, magic link authentication.

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

HRMS-P111 magic link generation and validation is complete

HRMS-0404 storeOutboundPortalMessage() and GET messages endpoint exist

HRMS-0405 ConversationTimeline component available for reuse

HRMS-0408 missing fields endpoint exists

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Build portal routing and authentication gate

Route: /candidate/:token — validates magic link token from URL path

On load: call GET /api/candidate-auth/validate?token={token}. If valid: set candidate session. If expired or invalid: show 'This link has expired. Please ask Thunder for a new link.' page.

Token validation API: returns { candidate_id, candidate_name, tenant_id, expires_at }. Set as session cookie (httpOnly, secure, SameSite=Strict).

All portal API calls use this session cookie for auth — not the token directly

Step 2: Build Portal Home Dashboard (/candidate/:token/home)

After token validation: redirect to /candidate/:token/home

Show: Welcome card ('Hi [First Name], I'm Thunder your talent scout at BlitzenX'), current stage badge (Qualifying / Screened / Interview / Offer / Preboarding), pending actions list (e.g. 'Upload your resume', 'Confirm your interview time'), recent messages preview (last 3 messages with 'View all messages' link)

Mobile-first layout: single column, large touch targets, minimal text

Step 3: Build Messages Thread page (/candidate/:token/messages)

Reuse ConversationTimeline component from HRMS-0405 — same component, candidate-facing version

Add reply input at bottom: textarea (max 4000 chars) + Send button. On send: POST to HRMS-0404 portal message endpoint.

Show Thunder's name and avatar placeholder (lightning bolt icon) on Thunder's messages

Auto-scroll to most recent message on load

Step 4: Build Profile Completion page (/candidate/:token/profile)

Fetch GET /api/candidates/{id}/missing-fields. Display each missing field as a labeled input.

Fields: Resume (file upload — PDF/DOCX/max 5MB), Phone (tel input), Notice Period (number input + unit select: days/weeks/months), Current Salary (number + currency select), Expected Salary (number + currency), Location (text), Current Employer (text), Years Experience (number), Skills (tag input — type and press enter to add)

On submit: call PATCH /api/candidates/{id}/profile with filled values. System calls markFieldReceived() for each submitted field.

Show completeness progress bar at top. Updates in real time after submission.

Step 5: Build Interview Tracker page (/candidate/:token/interviews)

Fetch upcoming interviews from GET /api/portal/candidates/{id}/interviews

For each: show date + time in candidate's local timezone, format (video/phone/onsite), Thunder's prep tip ('Have your resume ready'), ICS download button (generates .ics file for calendar import)

Reschedule request button: opens simple form 'Request a different time'. Submits to POST /api/portal/candidates/{id}/reschedule-request. Thunder or recruiter follows up.

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| Welcome Card Heading | Read-only text | N/A | N/A | Hi [First Name], I'm Thunder your talent scout at BlitzenX | Personalized with candidate first name from session |
| Stage Badge | Read-only badge | N/A | N/A | Qualifying / Screened / Interview / Offer / Preboarding | Color matches status: blue=Qualifying, green=Screened+, amber=Interview |
| Pending Actions List | Read-only list | N/A | N/A | Upload your resume / Confirm interview | Each action is a tappable link to the relevant page |
| Reply Textarea | Textarea | Yes — to send | 4000 chars | Reply to Thunder... | Error if empty on submit. 4001+ chars: button disabled. |
| Resume Upload | File input | N/A | 5 MB max | Upload your resume (PDF or Word) | Error if wrong file type or over 5MB: 'Please upload a PDF or Word document under 5MB.' |
| Notice Period Number | Number input | N/A | N/A | e.g. 30 | Integer only. Error if negative. |
| Skills Tag Input | Tag input | N/A | N/A | Type a skill and press Enter | Tags removable with ✕. Min 1 char per tag. Max 50 chars per tag. |
| ICS Download Button | Button | N/A | N/A | Add to Calendar | Generates .ics file for iOS/Android/Google Calendar import |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: Magic Link Auth — No Password Ever

The candidate portal must never require a password. Authentication is entirely via the magic link token in the URL. If a candidate needs access again, they request a new link (Thunder sends it via WhatsApp/Email). No account creation, no password reset flow.

↳ Triggered by field: token

BR-02: Candidate Sees Only Their Own Data

All portal API calls are authorized by the session cookie resolved from the magic link. The candidate_id from the session is used for all queries — never from URL params or request body. This prevents URL manipulation to access other candidates' data.

↳ Triggered by field: candidate_id from session only

BR-03: Portal Is Mobile-First

The portal is primarily accessed via WhatsApp link tap on a mobile phone. All pages must be fully usable on a 375px wide screen. No horizontal scrolling. Touch targets minimum 44x44px. All forms completable on mobile keyboard.

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| GET /api/candidate-auth/validate | Frontend call on portal load | Token in URL path | Returns session data or error | Magic link token | Expired/invalid: show expired link page. Do not redirect to login. |
| GET /api/portal/candidates/{id}/interviews | Frontend call | Interview tracker page load | Returns upcoming interviews with timezone info | Candidate session cookie | On error: show 'No upcoming interviews scheduled' |
| PATCH /api/candidates/{id}/profile | Frontend call | Profile form submit | { field_name: value } for each completed field | Candidate session cookie | On error: show per-field error messages. Do not clear form. |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| candidate_conversations.status | API | Stage badge text and color | UI | QUALIFYING→blue, QUALIFIED→green, INTERVIEW stages→amber, OFFER+→purple |
| candidate_missing_fields (status=MISSING) | API | Pending actions list + profile form fields | UI | Each missing field becomes a pending action and a form input on profile page |
| candidate.channel_preference | candidates | Pre-selected reply channel | Session | Not shown to candidate — used internally for routing replies |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  Portal loads at /candidate/{valid_token} and redirects to home dashboard

☐  Expired or invalid token shows 'This link has expired' page — not a blank page or error

☐  Home dashboard shows: welcome with first name, stage badge, pending actions, recent 3 messages

☐  Messages page shows full conversation history (reuses ConversationTimeline)

☐  Candidate can type and send a reply — message stored with channel=PORTAL

☐  Profile page shows only missing fields as input forms

☐  Resume upload accepts PDF/DOCX under 5MB and triggers HRMS-0427 document pipeline

☐  Profile completeness bar updates after successful field submission

☐  Interview tracker shows upcoming interviews in candidate's local timezone with ICS download

☐  All pages fully functional on 375px mobile screen with no horizontal scroll

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-1 | Valid token load | Open /candidate/{valid_token} | Home dashboard renders with candidate's first name |  |
| TC-002 | AC-2 | Expired token | Open /candidate/{expired_token} | 'This link has expired' page shown. No crash. |  |
| TC-003 | AC-5 | Send portal reply | Type message in reply box. Click Send. | Message appears in timeline. Stored with channel=PORTAL in conversation_messages. |  |
| TC-004 | AC-7 | Resume upload | Upload valid PDF under 5MB on profile page. | Upload accepted. candidate.document_received event published. Completeness increases. |  |
| TC-005 | AC-10 | Mobile layout | Open portal on 375px screen. | All pages usable. No horizontal scroll. Buttons tappable. |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT build password/account creation — magic link only

Do NOT build offer viewing — that is HRMS-P109

Do NOT build document upload checklist — that is HRMS-P110

Do NOT build portal push notifications — that is HRMS-P210

S-017 — Candidate Self-Service Web Portal | WROS Batch 1 | BlitzenX Confidential