S-018 — Conversation State Manager

EPIC-04 | Sprint 1 | P0 — Critical | Est: 3 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-018 |
| WROS ID | HRMS-0418 |
| Title | Conversation State Manager |
| Epic | EPIC-04 |
| Sprint | Sprint 1 |
| Week | W4 |
| Priority | P0 — Critical |
| Owner | Lead BA |
| Assignee | Backend |
| Est. Days | 3 |
| Depends On | HRMS-0401 candidate_conversations table with status column. HRMS-0411 Thunder assignment exists. |
| Blocks | HRMS-0419 Summary generation. HRMS-0425 Qualification engine. HRMS-0434 AI response generation. Every Thunder behavior depends on knowing the current state. |
| Status | Planned |

2. WHY THIS EXISTS

Thunder must behave differently depending on where in the process a candidate is. A QUALIFYING candidate gets qualification questions. A QUALIFIED candidate gets interview coordination. An ESCALATED conversation gets silenced. Without a formal state machine, Thunder has no way to know what to do next — it would send qualification questions to candidates who are already in offer stage.

The conversation state is the single most important piece of context Thunder uses before generating any response.

3. WHAT YOU ARE BUILDING

Build the conversation state machine: formal state definitions, allowed transitions, transition functions, a transition validation layer that prevents illegal transitions, and events emitted on every state change. All Thunder behavior (HRMS-0425, 0434, 0441) reads state before acting.

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

HRMS-0401 candidate_conversations.status column exists with the ENUM values

Thunder assignment (HRMS-0411) exists for candidates

Internal event bus is working

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Define the state machine formally in code

States: INITIATED → QUALIFYING → QUALIFIED → INTERVIEW_SCHEDULED → OFFER_SENT → PREBOARDING → COMPLETED. Plus: ESCALATED (can be entered from any state), PAUSED (can be entered from any state), WITHDRAWN (terminal).

Allowed transitions: INITIATED→QUALIFYING (auto on first outreach), QUALIFYING→QUALIFIED (on candidate.fully_qualified event from HRMS-0407), QUALIFIED→INTERVIEW_SCHEDULED (on interview booked), INTERVIEW_SCHEDULED→OFFER_SENT (on offer released), OFFER_SENT→PREBOARDING (on offer accepted), PREBOARDING→COMPLETED (on joining confirmed).

Any state→ESCALATED: when Thunder cannot handle conversation. Any state→PAUSED: when recruiter takes over. ESCALATED/PAUSED→previous state: when resolved/handed back.

Store allowed_transitions as a constant map in code. Transition attempt not in the map = rejected.

Step 2: Build transitionState() function

transitionState(conversation_id, tenant_id, new_state, reason, triggered_by) → updated conversation

Load current state: SELECT status FROM candidate_conversations WHERE id=X AND tenant_id=Y

Check allowed_transitions[current_state] includes new_state. If not: throw InvalidStateTransitionError('Cannot transition from {current} to {new_state}'). Log the attempt.

UPDATE candidate_conversations SET status=new_state, updated_at=NOW()

INSERT conversation_events: event_type='STATE_TRANSITION', event_data={ from_state, to_state, reason, triggered_by }

Publish event: conversation.state_changed { conversation_id, candidate_id, from_state, to_state, reason }

Return updated conversation record

Step 3: Wire state transitions to existing triggers

INITIATED→QUALIFYING: called from HRMS-0401 ConversationInitializationService after first outreach sent

QUALIFYING→QUALIFIED: called from HRMS-0407 calculateCompleteness() when it publishes candidate.fully_qualified

Any→ESCALATED: called from HRMS-0435 when Thunder detects it cannot handle the conversation

Any→PAUSED: called from HRMS-0410 when recruiter takes over conversation

PAUSED→previous_state: called from HRMS-0410 when recruiter hands back to Thunder

Step 4: Build getConversationState() helper

getConversationState(conversation_id, tenant_id) → { status, entered_at, previous_state }

SELECT status, updated_at FROM candidate_conversations WHERE id=X AND tenant_id=Y

This is called by HRMS-0434 (Thunder response generation) and HRMS-0425 (qualification engine) before every action

Step 5: Build state history (conversation_state_history table)

CREATE TABLE conversation_state_history: id UUID PK, conversation_id UUID FK, tenant_id UUID, from_state VARCHAR(50), to_state VARCHAR(50), reason TEXT, triggered_by VARCHAR(100), transitioned_at TIMESTAMP default NOW()

INSERT into this table on every transitionState() call

This provides full state history for audit and debugging

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| Status badge in HRMS-0406 Status Card | Read-only badge | N/A | N/A | Current state color-coded | No new UI in this story. State display was built in HRMS-0406. |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: Invalid Transitions Are Rejected — No Silent Overwrites

Never UPDATE status to an arbitrary value directly in any code. All state changes must go through transitionState(). If the transition is not in the allowed_transitions map: throw InvalidStateTransitionError and log the attempt. Do not silently succeed.

↳ Triggered by field: status

BR-02: ESCALATED and PAUSED Are Reversible — Others Are Not

ESCALATED and PAUSED can be exited back to the previous state (stored in conversation_state_history). All other transitions are forward-only. A COMPLETED conversation cannot go back to QUALIFYING.

↳ Triggered by field: status (terminal vs reversible states)

BR-03: Every Transition Is Logged Immutably

Every call to transitionState() inserts a record in conversation_state_history. This record can never be deleted or updated. It is the immutable audit trail of how a candidate's conversation evolved.

↳ Triggered by field: conversation_state_history

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| conversation.state_changed event | Publish | After every successful state transition | { conversation_id, candidate_id, from_state, to_state, reason } | Internal event bus | Non-blocking. Log if publish fails but do not fail the transition. |
| HRMS-0434 Thunder Response Generation | Consumer — reads state | Before every Thunder message | getConversationState() call | Internal function | State determines what kind of message Thunder generates |
| HRMS-0425 Qualification Engine | Consumer — reads state | Before asking next question | getConversationState() call | Internal function | Only asks questions when state=QUALIFYING |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| current candidate_conversations.status | candidate_conversations | from_state | conversation_state_history | Captured before UPDATE |
| new_state param | transitionState() parameter | to_state + new status | candidate_conversations + conversation_state_history | Validated against allowed_transitions before write |
| triggered_by param | transitionState() parameter | triggered_by | conversation_state_history | 'SYSTEM', 'THUNDER', or recruiter user_id |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  transitionState() successfully moves conversation from INITIATED to QUALIFYING

☐  transitionState() rejects illegal transition (e.g. QUALIFYING→COMPLETED) with InvalidStateTransitionError

☐  Every transition inserts a record in conversation_state_history

☐  Every transition publishes conversation.state_changed event

☐  getConversationState() returns current status and entered_at timestamp

☐  QUALIFYING→QUALIFIED fires when candidate.fully_qualified event received

☐  Any→ESCALATED fires when Thunder escalation detected (HRMS-0435 hook)

☐  Any→PAUSED fires when recruiter takes over (HRMS-0410 hook)

☐  PAUSED→previous_state restores prior state when recruiter hands back

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-1 | Valid transition | Call transitionState(id, tenant, 'QUALIFYING', 'First outreach sent', 'SYSTEM'). | conversation.status=QUALIFYING. History record inserted. |  |
| TC-002 | AC-2 | Invalid transition | Call transitionState(id, tenant, 'COMPLETED', ...) from QUALIFYING state. | InvalidStateTransitionError thrown. Status unchanged. |  |
| TC-003 | AC-3 | History record | Make 3 transitions. Query conversation_state_history. | 3 records, each with correct from_state, to_state, triggered_by. |  |
| TC-004 | AC-4 | Event published | Make transition. Check event log. | conversation.state_changed published with correct states. |  |
| TC-005 | AC-9 | PAUSED restore | Transition to PAUSED. Then hand back. Check state. | State returns to the state that was active before PAUSED. |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT build state machine UI diagram — internal logic only

Do NOT build state history UI — for debugging only via DB query

Do NOT build auto-timeout from ESCALATED state — manual resolution only for now

S-018 — Conversation State Manager | WROS Batch 1 | BlitzenX Confidential