S-019 — Conversation Summary Auto-Generation

EPIC-04 | Sprint 1 | P1 — High | Est: 2 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-019 |
| WROS ID | HRMS-0419 |
| Title | Conversation Summary Auto-Generation |
| Epic | EPIC-04 |
| Sprint | Sprint 1 |
| Week | W4 |
| Priority | P1 — High |
| Owner | Lead BA |
| Assignee | Backend |
| Est. Days | 2 |
| Depends On | HRMS-0418 State Manager. HRMS-0421 Candidate Memory Store (summaries feed memory). HRMS-0422 Facts Extraction. |
| Blocks | HRMS-0432 Candidate Context Builder uses summaries to compress long conversation history. |
| Status | Planned |

2. WHY THIS EXISTS

As a candidate has dozens of message exchanges with Thunder, the full conversation becomes too long to include in every Thunder prompt. A 2-3 sentence summary of what has been collected and what was discussed allows Thunder to stay contextually aware without reading every message from scratch. Summaries also help recruiters instantly understand where a conversation is without reading the full thread.

3. WHAT YOU ARE BUILDING

After every set of Thunder exchanges (every 5 messages or after any state transition), generate a concise 2-3 sentence summary of the conversation state. Store in candidate_conversations.summary. Display in the recruiter MESSAGES tab Status Card.

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

HRMS-0418 complete — conversation state transitions are tracked

HRMS-0422 complete — candidate facts are being extracted

candidate_conversations.summary column must exist (add if not present)

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Ensure summary column exists

ALTER TABLE candidate_conversations ADD COLUMN IF NOT EXISTS summary TEXT

ALTER TABLE candidate_conversations ADD COLUMN IF NOT EXISTS summary_updated_at TIMESTAMP

Step 2: Build generateConversationSummary() function

Trigger: called after every 5th inbound message OR after every state transition

Load last 20 messages from conversation_messages for this conversation

Load candidate_memory facts for this candidate (from HRMS-0421)

Build LLM prompt: 'Summarize this recruiting conversation in 2-3 sentences. Focus on: what information has been collected, what is still missing, and the candidate's current engagement level. Conversation: [last 20 messages]. Known facts: [candidate memory]. Be factual and concise. No filler phrases.'

Call LLM API with prompt. Parse response. Validate: summary must be between 50 and 400 characters.

UPDATE candidate_conversations SET summary=result, summary_updated_at=NOW()

Insert conversation_events record: event_type='SUMMARY_GENERATED'

Step 3: Expose summary in GET /api/candidates/{id}/conversation response

Add summary and summary_updated_at to the GET /api/candidates/{id}/conversation response

Display in HRMS-0406 Status Card below the owner label: italic text showing the summary

Label it: 'Thunder's summary: [summary text]'

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| Summary Display in Status Card | Read-only italic text | N/A | N/A | Thunder's summary: [2-3 sentence summary] | Shown below owner label in HRMS-0406 Status Card. Not shown if no summary yet. |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: Summary Is Generated After Every 5 Messages OR State Transition

Do not generate on every single message — LLM calls have cost and latency. Trigger: (message count for this conversation) % 5 == 0 OR a state transition just occurred.

BR-02: Summary Must Be 50–400 Characters

Validate LLM output length. Under 50 chars: too vague, regenerate once. Over 400 chars: truncate to 400. If regeneration also fails: keep previous summary and log SUMMARY_GENERATION_FAILED.

↳ Triggered by field: summary

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| LLM API (Anthropic claude-sonnet-4-6) | Outbound | After every 5 messages or state transition | Prompt with last 20 messages + candidate memory | API key from environment | On failure: keep previous summary. Log SUMMARY_GENERATION_FAILED. Do not crash conversation flow. |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| Last 20 conversation_messages | conversation_messages | LLM prompt input | LLM API | Ordered by sent_at ASC |
| candidate_memory facts | candidate_memory | LLM prompt input | LLM API | Known facts about candidate included in prompt |
| LLM API response text | LLM output | summary | candidate_conversations | Validated 50-400 chars. Stored after validation. |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  After every 5th inbound message: summary is generated and stored in candidate_conversations.summary

☐  After every state transition: summary is generated

☐  Summary is 50–400 characters

☐  Summary visible in HRMS-0406 Status Card as 'Thunder's summary: [text]'

☐  If LLM fails: previous summary retained, conversation continues, SUMMARY_GENERATION_FAILED logged

☐  SUMMARY_GENERATED event inserted in conversation_events

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-1 | 5 message trigger | Send 5 inbound messages. Check candidate_conversations.summary. | summary populated with 50-400 char text. summary_updated_at set. |  |
| TC-002 | AC-2 | State transition trigger | Trigger QUALIFYING→QUALIFIED. Check summary. | New summary generated reflecting QUALIFIED state. |  |
| TC-003 | AC-5 | LLM failure | Mock LLM API to return error. Send 5 messages. | Previous summary retained. SUMMARY_GENERATION_FAILED in events. No crash. |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT build summary history — only most recent summary stored

Do NOT show summary to candidate — internal/recruiter view only

Do NOT build custom summary prompts via UI

S-019 — Conversation Summary Auto-Generation | WROS Batch 1 | BlitzenX Confidential