S-021 — Candidate Memory Store

EPIC-04 | Sprint 2 | P0 — Critical | Est: 4 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-021 |
| WROS ID | HRMS-0421 |
| Title | Candidate Memory Store |
| Epic | EPIC-04 |
| Sprint | Sprint 2 |
| Week | W5 |
| Priority | P0 — Critical |
| Owner | Lead BA |
| Assignee | Backend |
| Est. Days | 4 |
| Depends On | HRMS-0418 State Manager. HRMS-0422 Facts Extraction (built next — this story creates the table). HRMS-0426 Response Parser calls this. |
| Blocks | HRMS-0422 Facts Extraction writes to this. HRMS-0431 Prompt Framework reads from this. HRMS-0432 Context Builder reads from this. All of Thunder's intelligence depends on memory. |
| Status | Planned |

2. WHY THIS EXISTS

Thunder's most powerful differentiator is memory. When a candidate mentions 'I can't relocate to Austin' in Week 1 and an opportunity comes up in Week 4, Thunder already knows not to pitch it. When the candidate says 'I'm really interested in the healthcare domain', Thunder references that in every future conversation.

Without a structured memory store, Thunder has no persistence between conversations. Every interaction starts from scratch. The memory store transforms Thunder from a messaging bot into a genuine talent relationship manager.

3. WHAT YOU ARE BUILDING

Build the candidate_memory table and all functions that operate on it. Memory stores: salary discussed, candidate preferences, constraints, motivators, objections, availability signals, and any other facts extracted by HRMS-0422. All of Thunder's prompts (HRMS-0431) read from memory before generating responses.

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

HRMS-0418 state management working

HRMS-0422 will be built immediately after this story — they must be designed together

HRMS-0431 Prompt Framework is built in Sprint 2 and will read from candidate_memory

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Create candidate_memory and candidate_memory_facts tables

CREATE TABLE candidate_memory: id UUID PK, tenant_id UUID NOT NULL, candidate_id UUID UNIQUE FK→candidates.id, summary TEXT (a rolling natural-language summary of everything known about this candidate, 200-500 words), last_updated TIMESTAMP, version INTEGER default 1

CREATE TABLE candidate_memory_facts: id UUID PK, tenant_id UUID, candidate_id UUID FK→candidates.id, fact_category ENUM('SALARY','PREFERENCE','CONSTRAINT','MOTIVATOR','OBJECTION','AVAILABILITY','SKILL','EMPLOYER','PERSONAL') NOT NULL, fact_key VARCHAR(100) NOT NULL, fact_value TEXT NOT NULL, confidence NUMERIC(3,2) default 1.0 CHECK (confidence BETWEEN 0 AND 1), source_message_id UUID nullable FK→conversation_messages.id, extracted_at TIMESTAMP default NOW(), is_active BOOLEAN default true

UNIQUE constraint: (tenant_id, candidate_id, fact_category, fact_key) — one active fact per key per candidate

Index on (candidate_id, tenant_id, fact_category, is_active)

Step 2: Build getMemory() function

getMemory(candidate_id, tenant_id) → { summary, facts: [{category, key, value, confidence}] }

SELECT * FROM candidate_memory WHERE candidate_id=X AND tenant_id=Y

SELECT * FROM candidate_memory_facts WHERE candidate_id=X AND tenant_id=Y AND is_active=true ORDER BY fact_category, extracted_at DESC

Return combined object. If no memory exists: return { summary: null, facts: [] }

This is called by HRMS-0432 Context Builder before every Thunder prompt

Step 3: Build upsertFact() function

upsertFact(candidate_id, tenant_id, fact_category, fact_key, fact_value, confidence, source_message_id)

INSERT into candidate_memory_facts ON CONFLICT (tenant_id, candidate_id, fact_category, fact_key): UPDATE fact_value=new_value, confidence=new_confidence, extracted_at=NOW()

If fact_value has changed significantly (new value differs from old): also mark old record is_active=false and insert new record (preserves history)

Return upserted record

Called by HRMS-0422 Facts Extraction after every candidate message

Step 4: Build updateMemorySummary() function

updateMemorySummary(candidate_id, tenant_id) — called after every batch of new facts

Load all active facts for this candidate

Build prompt: 'Write a 200-500 word summary of what we know about this candidate as a talent scout would describe them. Include: salary expectations, career preferences, constraints, availability. Use professional language. Facts: [all active facts as key-value list]'

Call LLM. Validate: 200-500 words. UPDATE candidate_memory.summary.

Called after every 5 new facts or daily whichever comes first

Step 5: Build Memory Viewer API

GET /api/candidates/{id}/memory — returns { summary, facts grouped by category, last_updated }

Auth: recruiter auth

Used by HRMS-0423 Memory Viewer UI

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| Memory Viewer Panel | Read-only structured display | N/A | N/A | Summary + categorized facts | Built in HRMS-0423. No UI in this story. |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: Memory Is Candidate-Level — Shared Across All Conversations

candidate_memory is one record per candidate. If a candidate has conversations over multiple weeks, all facts accumulate in the same memory store. Memory never resets unless explicitly cleared by an admin.

↳ Triggered by field: candidate_id UNIQUE in candidate_memory

BR-02: Facts Are Versioned — History Preserved

When a fact changes (candidate updates their expected salary), the old fact gets is_active=false and a new record is inserted. The version history is preserved for audit. getMemory() only returns is_active=true facts.

↳ Triggered by field: is_active

BR-03: Confidence Score Must Be Used by Thunder

Facts with confidence < 0.7 must be treated as uncertain by Thunder's prompt framework (HRMS-0431). Thunder should use hedging language: 'Based on what you mentioned earlier, your expected salary is around X — is that still accurate?' for low-confidence facts.

↳ Triggered by field: confidence

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| HRMS-0422 Facts Extraction | Writer — calls upsertFact() | After every candidate inbound message | extracted fact key/value/category/confidence | Internal function call | Facts are extracted from message and upserted into memory |
| HRMS-0432 Context Builder | Reader — calls getMemory() | Before every Thunder prompt generation | candidate_id + tenant_id → memory object | Internal function call | Memory included in every Thunder prompt |
| LLM API | Outbound | updateMemorySummary() calls | Prompt with all active facts | API key from environment | On failure: keep previous summary. Log MEMORY_SUMMARY_FAILED. |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| fact_category + fact_key + fact_value | candidate_memory_facts | Thunder prompt context | LLM prompt | Formatted as structured list in prompt |
| candidate_memory.summary | candidate_memory | Thunder prompt context preamble | LLM prompt | Included at start of context section |
| conversation_messages.id | conversation_messages | source_message_id | candidate_memory_facts | Traces which message each fact was extracted from |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  candidate_memory record created for candidate on first fact insertion

☐  upsertFact() inserts new fact correctly with all fields

☐  upsertFact() updates existing fact on second call with same category+key

☐  getMemory() returns all is_active=true facts grouped by category

☐  getMemory() returns null summary if no summary generated yet

☐  updateMemorySummary() generates 200-500 word summary using LLM and stores it

☐  GET /api/candidates/{id}/memory returns memory object with summary and facts

☐  When fact value changes: old record is_active=false, new record inserted

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-2,3 | Upsert new fact | Call upsertFact(candidate_id, tenant_id, 'SALARY', 'expected_ctc', '24 LPA', 0.9, message_id). | Record created in candidate_memory_facts with correct values |  |
| TC-002 | AC-4 | Update existing fact | Call upsertFact() again with same category+key but new value. | Old record is_active=false. New record inserted with new value. |  |
| TC-003 | AC-4 | getMemory() | Insert 3 facts. Call getMemory(). | Returns all 3 active facts grouped by category |  |
| TC-004 | AC-6 | Summary generation | Insert 5+ facts. Call updateMemorySummary(). | candidate_memory.summary updated with 200-500 word text |  |
| TC-005 | AC-8 | API endpoint | GET /api/candidates/{id}/memory. | Returns { summary, facts:[...], last_updated } |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT build memory UI here — that is HRMS-0423

Do NOT build cross-candidate memory patterns — memory is per candidate only

Do NOT build memory export — future feature

S-021 — Candidate Memory Store | WROS Batch 1 | BlitzenX Confidential