S-022 — Candidate Facts Extraction Engine

EPIC-04 | Sprint 2 | P0 — Critical | Est: 3 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-022 |
| WROS ID | HRMS-0422 |
| Title | Candidate Facts Extraction Engine |
| Epic | EPIC-04 |
| Sprint | Sprint 2 |
| Week | W5 |
| Priority | P0 — Critical |
| Owner | Lead BA |
| Assignee | Backend |
| Est. Days | 3 |
| Depends On | HRMS-0421 candidate_memory tables exist. HRMS-0433 Intent Detection (to know which messages contain facts). conversation_messages table has inbound messages. |
| Blocks | HRMS-0423 Memory Viewer. HRMS-0426 Response Parser. HRMS-0431 Prompt Framework. All Thunder intelligence depends on facts being extracted. |
| Status | Planned |

2. WHY THIS EXISTS

When a candidate tells Thunder 'I can't work in Austin, I'm based in Chicago and not willing to relocate', Thunder must extract: constraint.location='Chicago only, no relocation'. When they say 'I'm looking for around 24 LPA', Thunder extracts: salary.expected_ctc='24 LPA'. Without extraction, these facts live only in the raw message text and Thunder cannot reference them efficiently in future prompts.

3. WHAT YOU ARE BUILDING

Build the extractFacts() function that uses an LLM to analyze each inbound candidate message and extract structured key-value facts. Call upsertFact() from HRMS-0421 for each extracted fact. Run after every inbound message.

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

HRMS-0421 complete — upsertFact() function exists and candidate_memory_facts table exists

HRMS-0433 Intent Detection working so we can skip extraction for non-informational messages

LLM API access confirmed working

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Build extractFacts() function

extractFacts(candidate_id, tenant_id, message_id, message_body, candidate_context)

Build extraction prompt: 'You are extracting structured facts from a candidate's message in a recruiting conversation. Message: [{message_body}]. Known context: [{candidate_context summary}]. Extract any new or updated facts as JSON. Return ONLY a JSON array of facts. Each fact: { fact_category: one of SALARY|PREFERENCE|CONSTRAINT|MOTIVATOR|OBJECTION|AVAILABILITY|SKILL|EMPLOYER|PERSONAL, fact_key: short descriptive key (snake_case), fact_value: the extracted value as a string, confidence: 0.0-1.0 }. If no facts can be extracted: return empty array [].'

Call LLM API. Parse JSON response. Validate: must be array, each item has required fields, confidence is 0-1.

For each extracted fact: call upsertFact() from HRMS-0421

If LLM fails or returns invalid JSON: log FACTS_EXTRACTION_FAILED, return [] (do not crash the message flow)

Return array of extracted facts

Step 2: Wire extractFacts() to inbound message processing

After every inbound message is stored in conversation_messages (HRMS-0402, 0403, 0404): publish event message.received

Create a FactsExtractionService that listens for message.received events

On event: load message_body, load candidate context (getMemory() from HRMS-0421), call extractFacts()

Run asynchronously — do not block message storage or Thunder's response

Step 3: Also update candidate profile fields from facts

After extractFacts(): check if any extracted facts map to candidate profile fields

Mapping: fact_key='expected_ctc' → UPDATE candidates.expected_ctc. fact_key='notice_period' → UPDATE candidates.notice_period_days. fact_key='current_employer' → UPDATE candidates.current_employer. (Full mapping list defined and documented by lead BA before development starts.)

For each mapped field: also call markFieldReceived() from HRMS-0408 to update missing fields status

Step 4: Log extraction results

After each extractFacts() call: INSERT conversation_events: event_type='FACTS_EXTRACTED', event_data={ facts_count, fact_keys_extracted, message_id }

This allows debugging and audit of what Thunder learned from each message

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| No UI in this story | N/A | N/A | N/A | N/A | Backend only. Facts visible in HRMS-0423 Memory Viewer. |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: Extraction Is Asynchronous — Never Blocks Message Flow

extractFacts() runs in a background worker after message is stored. It must never block or delay the message storage. A slow LLM call should not slow down Thunder's ability to receive and store messages.

BR-02: LLM Failure Never Loses Messages

If LLM call fails: log FACTS_EXTRACTION_FAILED, continue with empty facts array. The message is already stored in conversation_messages. Only the fact extraction failed — the message itself is safe.

BR-03: Confidence Below 0.5 — Do Not Write to Candidate Profile

Only update candidate profile fields (candidates table) from facts with confidence >= 0.5. Low-confidence extractions are stored in candidate_memory_facts but do not overwrite validated profile data.

↳ Triggered by field: confidence >= 0.5 to update candidate profile

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| LLM API (claude-sonnet-4-6) | Outbound | After every inbound message | Extraction prompt with message + context | API key from environment | On failure: empty array returned. Log FACTS_EXTRACTION_FAILED. Do not crash. |
| upsertFact() from HRMS-0421 | Internal call | For each extracted fact | fact_category, fact_key, fact_value, confidence, source_message_id | Internal function | Called for every fact in extraction result |
| markFieldReceived() from HRMS-0408 | Internal call | When extracted fact maps to profile field | candidate_id, field_name | Internal function | Updates completeness score automatically |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| inbound message_body | conversation_messages | LLM extraction prompt input | LLM API | Raw message text included in prompt |
| LLM JSON response | LLM output | candidate_memory_facts rows (via upsertFact) | candidate_memory_facts | Each array item becomes one fact record |
| fact_key mapped to candidate profile fields | candidate_memory_facts | candidate profile columns | candidates table | Only facts with confidence >= 0.5 update profile. Full mapping documented by BA. |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  extractFacts() called after every inbound message stored

☐  Returns structured array of facts with correct category, key, value, confidence

☐  Each extracted fact upserted into candidate_memory_facts via upsertFact()

☐  Facts with mapped profile fields update candidates table (confidence >= 0.5 only)

☐  markFieldReceived() called for each fact that maps to a required profile field

☐  LLM failure: empty array returned, FACTS_EXTRACTION_FAILED logged, message flow continues

☐  FACTS_EXTRACTED event logged in conversation_events with fact count and keys

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-1,2 | Extract salary fact | Inbound message: 'I am looking for around 24 LPA'. Check candidate_memory_facts. | Fact: category=SALARY, key='expected_ctc', value='24 LPA', confidence >= 0.7 |  |
| TC-002 | AC-3 | Constraint extraction | Inbound: 'I cannot relocate, based in Chicago only'. Check facts. | Fact: category=CONSTRAINT, key='location_constraint', value='Chicago only, no relocation' |  |
| TC-003 | AC-4 | Profile field update | Extract expected_ctc fact (confidence=0.8). Check candidates table. | candidates.expected_ctc updated with extracted value |  |
| TC-004 | AC-5 | markFieldReceived called | Extract fact for a required field. Check candidate_missing_fields. | Field status=RECEIVED. Completeness increased. |  |
| TC-005 | AC-6 | LLM failure | Mock LLM to return 500 error. Send inbound message. | FACTS_EXTRACTION_FAILED logged. Message stored normally. No crash. |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT build facts UI here — that is HRMS-0423

Do NOT build cross-candidate fact patterns

Do NOT build manual fact entry via UI — recruiter can correct in HRMS-0423

S-022 — Candidate Facts Extraction Engine | WROS Batch 1 | BlitzenX Confidential