S-023 — Candidate Memory Viewer (Recruiter UI)

EPIC-04 | Sprint 2 | P1 — High | Est: 2 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-023 |
| WROS ID | HRMS-0423 |
| Title | Candidate Memory Viewer (Recruiter UI) |
| Epic | EPIC-04 |
| Sprint | Sprint 2 |
| Week | W5 |
| Priority | P1 — High |
| Owner | Lead BA |
| Assignee | Frontend |
| Est. Days | 2 |
| Depends On | HRMS-0421 candidate_memory tables exist. HRMS-0422 facts being extracted. GET /api/candidates/{id}/memory endpoint exists. |
| Blocks | Nothing blocked — standalone visibility feature for recruiters. |
| Status | Planned |

2. WHY THIS EXISTS

Recruiters need to see what Thunder knows about a candidate. If Thunder has extracted that a candidate expects 24 LPA and cannot relocate, the recruiter must be able to see and verify this before making a submission. Without the Memory Viewer, Thunder's knowledge is a black box and recruiters cannot trust it.

Recruiters must also be able to correct incorrect facts. If Thunder misunderstood '24 LPA' as '24k USD', the recruiter must be able to fix it manually.

3. WHAT YOU ARE BUILDING

Build a Memory Viewer panel in the candidate profile MESSAGES tab sidebar. Shows: the Thunder-generated summary paragraph, then facts organized by category (Salary, Preferences, Constraints, Motivators, Objections, Availability, Skills, Employer). Each fact shows the key, value, confidence indicator, and a correction option.

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

HRMS-0421 complete — candidate_memory and candidate_memory_facts tables exist with data

HRMS-0422 complete — facts are being populated by extraction engine

GET /api/candidates/{id}/memory endpoint returns { summary, facts } grouped by category

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Add Memory tab or section to MESSAGES tab sidebar

In the HRMS-0406 Messages Tab right sidebar: add a collapsible 'Thunder's Memory' section below the Missing Fields widget

Toggle open/close with a chevron button. Default: collapsed (to keep sidebar clean for new candidates without memory)

When expanded: fetch GET /api/candidates/{id}/memory and render content

Step 2: Build memory summary display

At top of Memory section: label 'Thunder's Summary' with last_updated timestamp

Show the summary paragraph in italics. If no summary yet: show 'Thunder is still learning about this candidate. Memory builds as conversations progress.'

Step 3: Build facts display by category

Below summary: facts grouped by category with category headers (Salary / Preferences / Constraints / Motivators / Objections / Availability / Skills / Employer / Other)

Each fact shows: fact_key (formatted as readable label, e.g. 'expected_ctc' → 'Expected Salary'), fact_value in bold, confidence indicator (colored dot: green=0.8+, amber=0.5-0.79, red=<0.5), source timestamp

Only show categories that have at least one active fact. Hide empty categories.

Step 4: Build fact correction functionality

Each fact has a small edit (pencil) icon on hover

Click edit: inline edit mode for that fact's value. Text input pre-filled with current value. Save and Cancel buttons.

On Save: PATCH /api/candidates/{id}/memory/facts/{fact_id} with { fact_value: new_value, confidence: 1.0 } (manual corrections get full confidence)

On save success: fact updates inline. Show toast 'Memory updated.'

Log event in conversation_events: event_type='MEMORY_FACT_CORRECTED', triggered_by=recruiter_user_id

Step 5: Build fact correction API endpoint

PATCH /api/candidates/{id}/memory/facts/{fact_id}

Auth: recruiter auth, tenant_id filter

Body: { fact_value: string }

UPDATE candidate_memory_facts SET fact_value=X, confidence=1.0, extracted_at=NOW() WHERE id=fact_id AND candidate_id=Y AND tenant_id=Z

If fact maps to a candidate profile field: also UPDATE candidates table and ensure markFieldReceived() called

Response: updated fact record

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| Memory Section Toggle | Collapsible section header | N/A | N/A | Thunder's Memory ▼ | Default collapsed. Click to expand/collapse. Shows fact count when collapsed: 'Thunder's Memory (12 facts)' |
| Summary Paragraph | Read-only italic text | N/A | N/A | [2-3 sentence summary] | Label: 'Thunder's Summary — last updated X hours ago'. If no summary: placeholder text. |
| Category Header | Section subheader | N/A | N/A | Salary / Preferences / Constraints / etc. | Bold. Only shown when category has active facts. |
| Fact Row | Fact key + value + confidence dot | N/A | N/A | Expected Salary: 24 LPA ● | ● color: green=0.8+, amber=0.5-0.79, red=<0.5. Pencil icon on hover for editing. |
| Inline Edit Input | Text input (inline) | Yes when editing | 500 chars | [current fact value] | Replaces value display when pencil icon clicked. Save and Cancel buttons appear. |
| Confidence Dot Tooltip | Tooltip on hover | N/A | N/A | 'High confidence' / 'Medium confidence' / 'Low confidence — verify with candidate' | Hover over confidence dot shows this text |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: Manual Corrections Get Full Confidence (1.0)

When a recruiter manually corrects a fact value: set confidence=1.0. Manual human corrections are the highest-confidence data in the system. Thunder treats confidence=1.0 facts as verified ground truth in its prompts.

↳ Triggered by field: confidence

BR-02: Low Confidence Facts Shown With Warning

Facts with confidence < 0.5 are shown with red dot and a small warning icon. Hovering shows 'Low confidence — verify with candidate before using.' This tells recruiters which facts Thunder is uncertain about.

↳ Triggered by field: confidence < 0.5

BR-03: Fact Corrections Cascade to Candidate Profile

If the corrected fact_key maps to a candidate profile field (e.g. expected_ctc → candidates.expected_ctc): the correction must also update the candidates table. This keeps profile data and memory in sync.

↳ Triggered by field: fact_key → profile field mapping

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| GET /api/candidates/{id}/memory | Frontend call | Memory section expanded | Returns { summary, facts grouped by category, last_updated } | Recruiter auth | On error: show 'Memory unavailable. Please refresh.' — do not crash sidebar. |
| PATCH /api/candidates/{id}/memory/facts/{fact_id} | Frontend call | Recruiter saves fact correction | { fact_value } | Recruiter auth | On error: show 'Could not save. Please try again.' Restore original value in UI. |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| fact_key (snake_case) | candidate_memory_facts | Readable label | UI display | Transform: 'expected_ctc' → 'Expected Salary', 'notice_period' → 'Notice Period'. Full mapping list in code constants. |
| confidence value 0-1 | candidate_memory_facts | Confidence dot color | UI | >=0.8=green, 0.5-0.79=amber, <0.5=red |
| fact_category | candidate_memory_facts | Category section header | UI | GROUP BY fact_category. Display in friendly label: 'SALARY'→'Salary', 'PREFERENCE'→'Preferences' |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  'Thunder's Memory' section appears in MESSAGES tab sidebar, collapsed by default

☐  Expanding section fetches and displays summary and facts

☐  Facts are grouped by category with category headers

☐  Each fact shows: readable label, value in bold, colored confidence dot

☐  Confidence dot tooltip shows confidence level description on hover

☐  Pencil icon appears on hover over each fact

☐  Clicking pencil: inline edit mode with current value pre-filled

☐  Saving correction: fact updates in UI, toast shown, confidence set to 1.0

☐  If corrected fact maps to profile field: candidates table also updated

☐  Empty categories not shown

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-1,2 | Memory section toggle | Open MESSAGES tab. Click 'Thunder's Memory'. | Section expands showing summary and facts grouped by category |  |
| TC-002 | AC-5,6,7 | Confidence dots | Ensure facts have varying confidence. Check dot colors. | Green for >=0.8, amber for 0.5-0.79, red for <0.5 |  |
| TC-003 | AC-8,9 | Inline correction | Click pencil on 'Expected Salary: 24 LPA'. Change to '26 LPA'. Save. | Fact shows '26 LPA'. confidence=1.0. Toast shown. candidates.expected_ctc updated if mapped. |  |
| TC-004 | AC-10 | Empty category hidden | Candidate with only SALARY facts. Check category headers. | Only 'Salary' category header shown — no empty categories |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT build memory deletion — facts can be corrected but not deleted via UI

Do NOT build fact history view — current active facts only

Do NOT show memory to candidate — recruiter/internal view only

S-023 — Candidate Memory Viewer (Recruiter UI) | WROS Batch 1 | BlitzenX Confidential