S-024 — Candidate Qualification Questionnaire Engine

EPIC-04 | Sprint 2 | P0 — Critical | Est: 3 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-024 |
| WROS ID | HRMS-0424 |
| Title | Candidate Qualification Questionnaire Engine |
| Epic | EPIC-04 |
| Sprint | Sprint 2 |
| Week | W5 |
| Priority | P0 — Critical |
| Owner | Lead BA |
| Assignee | Backend |
| Est. Days | 3 |
| Depends On | HRMS-0408 getNextMissingField() exists. HRMS-0421 Memory Store exists. HRMS-0418 State=QUALIFYING check. |
| Blocks | HRMS-0425 AI Qualification Conversation Engine — cannot run without this engine defining what to ask. |
| Status | Planned |

2. WHY THIS EXISTS

Thunder needs to ask the right question at the right time. Not just 'what is the next missing field?' but 'how do I ask about it in a natural, professional way that fits the conversation context?' A raw field name like 'current_ctc' must become a warm, conversational question: 'Could you share your current salary so I can find opportunities that match your compensation expectations?'

This engine converts field names into Thunder-quality questions and manages the overall qualification conversation flow.

3. WHAT YOU ARE BUILDING

Build: (1) generateQualificationQuestion() — takes a field name and candidate context and returns a natural-language question. (2) The qualification question catalog (base questions per field). (3) Context-aware question variation (Thunder doesn't repeat the same phrasing if it already tried once). (4) Question ordering logic using getNextMissingField().

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

HRMS-0408 getNextMissingField() working and returning fields in priority order

HRMS-0421 getMemory() working — needed for context-aware question generation

HRMS-0418 state manager — qualification only runs when state=QUALIFYING

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Build base qualification question catalog

Define as code constants (not DB — questions are product decisions requiring BA approval to change):

resume_url: 'To get a complete picture of your background, could you share your resume? You can send it as a PDF or Word document directly in this chat.'

phone: 'To stay in touch easily, could you share your phone number?'

notice_period_days: 'If you were to consider a new opportunity, how much notice would you need to give your current employer?'

current_ctc: 'Could you share your current salary so I can find opportunities that are a good match for your compensation?'

expected_ctc: 'What salary range are you targeting for your next role?'

location: 'Where are you currently based, and are you open to relocation?'

current_employer: 'Who are you currently working with?'

total_experience_years: 'How many years of professional experience do you have in total?'

skills: 'What are your key technical skills and areas of expertise?'

email: 'Could you share your email address so I can send you relevant details?'

Step 2: Build generateQualificationQuestion() function

generateQualificationQuestion(candidate_id, tenant_id, field_name) → string question text

Load candidate memory: getMemory(candidate_id, tenant_id)

Load the base question for field_name from the catalog

Check conversation_events: has this field been asked before? (event_type='QUESTION_ASKED' with event_data.field_name=X)

If first time asking: return base question

If already asked once: use LLM to generate a variation that acknowledges the previous ask. Prompt: 'Rephrase this question in a slightly different way, acknowledging you asked before but didn't get a response: [{base_question}]. Keep it warm and professional. Maximum 2 sentences.'

After generating: log conversation_events event_type='QUESTION_ASKED', event_data={ field_name, question_text, ask_count }

Return the question text

Step 3: Build getQualificationPlan() function

getQualificationPlan(candidate_id, tenant_id) → { next_field, question, remaining_fields_count, is_complete }

Call getNextMissingField() from HRMS-0408. If returns null: return { is_complete: true }

Call generateQualificationQuestion() with the returned field_name

Return { next_field: field_name, question: generated_question, remaining_fields_count: count_of_remaining_missing, is_complete: false }

This is the single function called by HRMS-0425 (AI Qualification Conversation Engine) to know what Thunder should ask next

Step 4: Build question skip functionality

If candidate explicitly declines to answer a field ('I prefer not to share my salary'), Thunder should respect it

Build skipField(candidate_id, tenant_id, field_name) — UPDATE candidate_missing_fields SET status='SKIPPED' WHERE candidate_id=X AND field_name=Y

SKIPPED fields are excluded from getNextMissingField() results

Completeness calculation (HRMS-0407): SKIPPED fields count as received for completeness purposes (we won't keep asking)

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| No UI in this story | N/A | N/A | N/A | N/A | Backend engine only. Questions surface in HRMS-0405 timeline as Thunder messages. |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: Qualification Only Runs When State=QUALIFYING

Before calling getQualificationPlan(): verify conversation state is QUALIFYING via getConversationState(). If state is anything else: do not ask qualification questions. This prevents Thunder from asking 'what is your notice period?' to a candidate who is already in offer stage.

↳ Triggered by field: conversation.status

BR-02: Max 2 Asks Per Field Before Skipping Automatically

If a field has been asked twice (ask_count >= 2 in conversation_events) without the candidate providing a value: auto-call skipField() and move to the next missing field. Do not persistently harass a candidate about one field.

↳ Triggered by field: ask_count in conversation_events

BR-03: Question Variations Must Still Sound Like Thunder

LLM-generated question variations must maintain Thunder's professional tone. The variation prompt must include Thunder's persona: warm, professional, concise. Do not generate robotic or overly formal variations.

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| HRMS-0408 getNextMissingField() | Internal call | Inside getQualificationPlan() | candidate_id, tenant_id | Internal function | Returns highest priority MISSING field or null if complete |
| HRMS-0421 getMemory() | Internal call | Inside generateQualificationQuestion() | candidate_id, tenant_id | Internal function | Memory context used for context-aware question generation |
| LLM API | Outbound | When generating question variation (2nd ask) | Rephrasing prompt | API key from environment | On failure: use base question from catalog. Log QUESTION_VARIATION_FAILED. |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| field_name from getNextMissingField() | candidate_missing_fields | Base question lookup key | Question catalog constants | Maps field_name to the pre-written base question |
| conversation_events (event_type='QUESTION_ASKED') | conversation_events | ask_count per field | Question variation logic | Count of times this field has been asked before |
| LLM response (question variation) | LLM API | Generated question text | Thunder's outbound message | Returned by generateQualificationQuestion() for use in HRMS-0425 |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  getQualificationPlan() returns { next_field, question, remaining_fields_count } when fields are missing

☐  getQualificationPlan() returns { is_complete: true } when all fields received

☐  First ask for a field: returns base question from catalog

☐  Second ask for same field: returns LLM-generated variation that acknowledges previous ask

☐  Third ask for same field: auto-skips field, returns plan for next field

☐  skipField() marks field as SKIPPED — excluded from future qualification plans

☐  QUESTION_ASKED event logged in conversation_events with field_name and ask_count

☐  Qualification plan NOT generated when conversation state is not QUALIFYING

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-1 | First ask | Candidate missing phone. Call getQualificationPlan(). | Returns { next_field:'phone', question:'[base phone question]', remaining_fields_count:9, is_complete:false } |  |
| TC-002 | AC-4 | Complete | All 10 fields received. Call getQualificationPlan(). | Returns { is_complete:true } |  |
| TC-003 | AC-5 | Second ask variation | Ask phone twice (log 2 QUESTION_ASKED events for phone). Third getQualificationPlan() call. | Returns LLM-generated variation acknowledging previous ask |  |
| TC-004 | AC-6 | Auto-skip on 3rd | Ask phone 3 times. Check candidate_missing_fields for phone. | phone status=SKIPPED. getQualificationPlan() returns next field. |  |
| TC-005 | AC-8 | State check | Set conversation state to INTERVIEW_SCHEDULED. Call getQualificationPlan(). | Returns null or empty — qualification not run outside QUALIFYING state |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT build question management UI — questions are code constants, BA-approved

Do NOT build per-candidate custom question sets — same questions for all candidates

Do NOT build conditional question branching — linear order only for now

S-024 — Candidate Qualification Questionnaire Engine | WROS Batch 1 | BlitzenX Confidential