S-028 — Resume Parsing Engine

EPIC-04 | Sprint 2 | P0 — Critical | Est: 3 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-028 |
| WROS ID | HRMS-0428 |
| Title | Resume Parsing Engine |
| Epic | EPIC-04 |
| Sprint | Sprint 2 |
| Week | W6 |
| Priority | P0 — Critical |
| Owner | Lead BA |
| Assignee | Backend |
| Est. Days | 3 |
| Depends On | HRMS-0427 candidate.resume_uploaded event fires with S3 URL. S3 resume file accessible. |
| Blocks | HRMS-0429 Skill Extraction reads parsed output. HRMS-0430 Resume Completeness Score. HRMS-P601 Experience Eligibility Engine needs total_experience_years from this. |
| Status | Planned |

2. WHY THIS EXISTS

A resume uploaded as a PDF is just a file. The system cannot match it, score it, or act on it until the data is extracted into structured fields. The parsing engine reads the resume and populates: work history, education, skills list, certifications, total experience years, and current employer — all automatically, without recruiter intervention.

Critically: the total_experience_years extracted here feeds the <5 year experience hard rule (HRMS-P601). If a candidate's resume shows 4 years 11 months: the system auto-rejects them. The parser must be accurate.

3. WHAT YOU ARE BUILDING

Build: (1) Download resume from S3. (2) Extract text from PDF/DOCX. (3) Use LLM to parse structured data. (4) Store structured output in candidate_resume_parsed table. (5) Update candidate profile fields. (6) Calculate total experience in months (critical for <5yr rule).

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

HRMS-0427 complete — candidate.resume_uploaded event fires with resume_url

S3 resume file is accessible from the backend service

LLM API access confirmed

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Create candidate_resume_parsed table

id UUID PK, tenant_id UUID, candidate_id UUID UNIQUE FK→candidates.id, raw_text TEXT (full extracted text), full_name VARCHAR(200), email VARCHAR(300), phone VARCHAR(50), current_title VARCHAR(200), current_employer VARCHAR(200), work_history JSONB (array of {employer, title, start_date, end_date, description}), education JSONB (array of {institution, degree, field, graduation_year}), skills JSONB (array of skill strings), certifications JSONB (array of {name, issuer, year}), total_experience_months INTEGER, total_experience_years DECIMAL(4,1), languages JSONB, parsed_at TIMESTAMP, parser_version VARCHAR(20)

Add index on candidate_id

Step 2: Build ResumeParsingService that listens to candidate.resume_uploaded

Download resume PDF/DOCX from S3 URL in the event payload

For PDF: use pdfminer or PyPDF2 to extract raw text

For DOCX: use python-docx to extract raw text

If text extraction fails or produces <100 characters: log RESUME_TEXT_EXTRACTION_FAILED. Publish event parsing.failed. Stop.

Step 3: Parse structured data using LLM

Build parsing prompt: 'You are a resume parser. Extract structured data from this resume text and return ONLY valid JSON with these fields: full_name, email, phone, current_title, current_employer, work_history (array: employer, title, start_date as YYYY-MM, end_date as YYYY-MM or null if current, description), education (array: institution, degree, field, graduation_year), skills (array of strings), certifications (array: name, issuer, year), languages (array of strings). Resume text: [{raw_text}]'

Call LLM. Parse JSON. Validate: must be valid JSON with at least work_history array present.

If LLM fails or returns invalid JSON: log RESUME_PARSING_FAILED. Retry once. If both fail: publish parsing.failed event.

Step 4: Calculate total experience from work_history

For each work_history entry: calculate duration in months = (end_date or today) - start_date

Handle overlapping roles: sort all date ranges, merge overlapping periods, sum non-overlapping duration

This is CRITICAL: overlapping roles must use MAX not SUM to prevent inflated experience. (A candidate working two jobs simultaneously should not count both toward total experience.)

total_experience_months = sum of non-overlapping months. total_experience_years = total_experience_months / 12 rounded to 1 decimal.

Store both in candidate_resume_parsed table AND UPDATE candidates.total_experience_months, candidates.total_experience_years

Step 5: Update candidate profile and publish events

INSERT into candidate_resume_parsed with all parsed fields

UPDATE candidates: current_employer, skills (JSONB), total_experience_months, total_experience_years, education (JSONB)

Call markFieldReceived() for: total_experience_years, current_employer, skills (if at least 1 skill found)

Publish event: candidate.resume_parsed { candidate_id, tenant_id, total_experience_months, skills_count, parsing_success: true }

HRMS-0429 Skill Extraction and HRMS-P601 Experience Eligibility Engine both listen for this event

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| Resume Parsed Status | Read-only badge on candidate profile | N/A | N/A | Resume: Parsed ✓ / Parsing... | Shows after resume upload. Updates when parsing completes. |
| Experience Summary | Read-only text on candidate profile | N/A | N/A | 5.5 years total experience | From candidates.total_experience_years after parsing |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: Overlapping Roles Use MAX Not SUM — Non-Negotiable

If candidate worked at Company A (Jan 2020 - Dec 2022) AND Company B (Jun 2021 - Jun 2023), the overlapping period (Jun 2021 - Dec 2022) is counted once, not twice. Total = Jan 2020 - Dec 2022 + Jan 2023 - Jun 2023 = 3 years. NEVER simple sum of all roles. This rule feeds the <5yr hard rule (HRMS-P601) — an incorrect calculation that inflates experience could allow an ineligible candidate through.

↳ Triggered by field: work_history date calculation

BR-02: Current Role End Date Uses Today

If work_history entry has end_date=null (still working there): use today's date as end_date for duration calculation. Recalculate on every re-parse. Do not hardcode a date.

↳ Triggered by field: work_history.end_date=null

BR-03: Parsing Failure Does Not Block Profile

If resume parsing fails: log the failure, publish parsing.failed event, mark resume_url as uploaded-but-unparsed. The candidate's profile continues without parsed data. The recruiter is notified to manually review the resume.

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| candidate.resume_uploaded event | Consumer | HRMS-0427 publishes after resume stored | { candidate_id, tenant_id, resume_url } | Internal event bus | Service downloads from resume_url and begins parsing |
| LLM API | Outbound | During parsing step | Full resume text in extraction prompt | API key from environment | Retry once on failure. If both fail: publish parsing.failed. |
| candidate.resume_parsed event | Publish | After successful parse and DB storage | { candidate_id, total_experience_months, skills_count, parsing_success } | Internal event bus | Consumed by HRMS-0429 and HRMS-P601 |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| work_history array from LLM | LLM parsed output | work_history JSONB | candidate_resume_parsed | Array of {employer, title, start_date YYYY-MM, end_date YYYY-MM or null, description} |
| Calculated total months (non-overlapping) | Calculation from work_history | total_experience_months | candidates + candidate_resume_parsed | Integer months. Non-overlapping calculation required. |
| skills array from LLM | LLM parsed output | skills JSONB | candidates + candidate_resume_parsed | Array of skill strings. Also fed to HRMS-0429 for tagging. |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  candidate.resume_uploaded triggers ResumeParsingService

☐  Raw text successfully extracted from PDF and DOCX files

☐  Parsed data stored in candidate_resume_parsed with all fields

☐  total_experience_months calculated correctly using non-overlapping date logic

☐  Overlapping work history periods counted once, not twice

☐  candidates.total_experience_years updated after parsing

☐  markFieldReceived() called for total_experience_years, current_employer, skills

☐  candidate.resume_parsed event published after successful parse

☐  Parsing failure: parsing.failed event published, recruiter notified, profile continues

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-1,2 | PDF parsing | Upload test PDF resume with clear work history. Check candidate_resume_parsed. | work_history array populated. skills array populated. total_experience_months calculated. |  |
| TC-002 | AC-5 | Overlap calculation | Resume with overlapping roles: Company A Jan20-Dec22, Company B Jun21-Jun23. Check total_experience_months. | Result = 42 months (3.5 years), not 54 months (sum). Overlap counted once. |  |
| TC-003 | AC-6 | Profile update | After parse. Check candidates table. | total_experience_years, current_employer, skills all updated. |  |
| TC-004 | AC-9 | Parse failure | Mock LLM to return invalid JSON both attempts. | parsing.failed event published. Recruiter notified. candidates.resume_url unchanged. |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT build a resume viewer/renderer UI — link to S3 URL for download

Do NOT build resume scoring in this story — that is HRMS-0437

Do NOT build resume comparison between candidates — future feature

S-028 — Resume Parsing Engine | WROS Batch 1 | BlitzenX Confidential