S-029 — Skill Extraction & Tagging from Resume

EPIC-04 | Sprint 2 | P0 — Critical | Est: 2 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-029 |
| WROS ID | HRMS-0429 |
| Title | Skill Extraction & Tagging from Resume |
| Epic | EPIC-04 |
| Sprint | Sprint 2 |
| Week | W6 |
| Priority | P0 — Critical |
| Owner | Lead BA |
| Assignee | Backend |
| Est. Days | 2 |
| Depends On | HRMS-0428 candidate.resume_parsed event fires with skills array. Skill taxonomy/normalization constants defined by BA. |
| Blocks | HRMS-0437 Technical Score needs normalized skills. HRMS-0509 Bench matching uses skill tags. HRMS-P901 Boolean search uses skill tags. |
| Status | Planned |

2. WHY THIS EXISTS

The resume parser (HRMS-0428) extracts a raw skills array: ['guidewire', 'GW PolicyCenter', 'GWPC', 'Java', 'j2ee']. These are four different ways to say two skills. Without normalization, matching and search break down: searching for 'Guidewire' won't find the candidate who listed 'GWPC'.

Skill normalization is the foundation for accurate candidate-to-job matching across the entire platform.

3. WHAT YOU ARE BUILDING

Build skill normalization using the synonym library (HRMS-P902). Take the raw skills array from HRMS-0428, normalize each skill to its canonical name, deduplicate, store as candidate_skill_tags records. Update candidates.skills with normalized array.

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

HRMS-0428 complete — candidate.resume_parsed event fires with skills array

Skill synonym library exists as code constants (lead BA must define canonical names and synonyms before this story starts)

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Define skill synonym library (with BA)

BEFORE CODING: Lead BA must provide and approve the skill synonym mapping. Example:

Canonical: 'Guidewire' → Synonyms: ['GW', 'GW PolicyCenter', 'GWPC', 'GW ClaimCenter', 'GWCC', 'GW BillingCenter', 'GWBC', 'Guidewire PolicyCenter', 'Guidewire ClaimCenter', 'Guidewire BillingCenter']

Canonical: 'Java' → Synonyms: ['J2EE', 'Core Java', 'Java 8', 'Java 11', 'Java 17', 'Java EE', 'Spring Boot', 'Spring Framework'] (NOTE: Spring Boot is a framework built on Java — discuss with BA whether to keep separate or merge)

Store as JSON constants file in codebase: src/constants/skill_synonyms.json. This file is the source of truth and requires BA approval to modify.

Step 2: Create candidate_skill_tags table

id UUID PK, tenant_id UUID, candidate_id UUID FK→candidates.id, skill_canonical VARCHAR(100) NOT NULL, skill_raw VARCHAR(200) (original as listed on resume), source ENUM('RESUME','CONVERSATION','MANUAL') default 'RESUME', confidence DECIMAL(3,2) default 1.0, added_at TIMESTAMP default NOW()

Index on (tenant_id, candidate_id, skill_canonical)

UNIQUE on (tenant_id, candidate_id, skill_canonical) — no duplicate canonical skills per candidate

Step 3: Build normalizeSkills() function

normalizeSkills(raw_skills_array) → array of { canonical, raw, confidence }

For each raw skill: search synonym library for match (case-insensitive). If found: use canonical name, confidence=1.0.

If not found in synonym library: keep raw skill as canonical (it may be a legitimate skill not yet in library), confidence=0.8. Log SKILL_NOT_IN_SYNONYM_LIBRARY for BA review.

Deduplicate: if two raw skills normalize to same canonical: keep one entry.

Return normalized array

Step 4: Build SkillExtractionService that listens to candidate.resume_parsed

On candidate.resume_parsed event: load the skills array from candidate_resume_parsed.skills for this candidate

Call normalizeSkills(raw_skills)

For each normalized skill: INSERT into candidate_skill_tags ON CONFLICT (tenant_id, candidate_id, skill_canonical) DO NOTHING (don't overwrite existing tags)

UPDATE candidates.skills = array of canonical skill names (for profile display and search)

Call markFieldReceived('skills', candidate_id, tenant_id) if at least one skill found

Publish event: candidate.skills_extracted { candidate_id, skills_count, canonical_skills }

Step 5: Build skill suggestion for unknown skills

Skills not found in synonym library: send to a weekly report for BA to review

GET /api/admin/skill-suggestions — returns all skills logged as SKILL_NOT_IN_SYNONYM_LIBRARY in last 7 days

BA can then update skill_synonyms.json and re-run normalization for affected candidates

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| Skills Tags on Candidate Profile | Read-only tag list | N/A | N/A | [Guidewire] [Java] [SQL] | Canonical skill names shown as removable tags. Shown on candidate profile. Recruiter can add/remove manually. |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: Canonical Names Are Source of Truth for Matching

All candidate-to-job matching, bench search, and Boolean search uses canonical skill names only. Raw skill strings are stored for reference but never used in search or matching logic.

↳ Triggered by field: skill_canonical

BR-02: Synonym Library Requires BA Approval to Modify

skill_synonyms.json is a product decision, not a technical one. Adding or removing synonyms changes matching behavior across the platform. Any change requires Lead BA written approval and a code review before deployment.

↳ Triggered by field: skill_synonyms.json

BR-03: Unknown Skills Are Preserved, Not Discarded

A skill not in the synonym library is kept as-is with confidence=0.8. It is not discarded. The BA reviews and either adds it to the library or confirms it is valid as-is.

↳ Triggered by field: confidence=0.8 for unknown skills

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| candidate.resume_parsed event | Consumer | HRMS-0428 publishes after successful parse | { candidate_id, tenant_id } | Internal event bus | Load skills from candidate_resume_parsed.skills for this candidate_id |
| candidate.skills_extracted event | Publish | After tags stored | { candidate_id, skills_count, canonical_skills } | Internal event bus | Consumed by matching engine (HRMS-1001) and search index |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| candidate_resume_parsed.skills (raw array) | candidate_resume_parsed | skill_canonical (after normalization) | candidate_skill_tags | Synonym lookup: raw → canonical. Unknown: raw used as canonical. |
| skill_canonical array | candidate_skill_tags | candidates.skills (JSONB array) | candidates table | Updated to array of canonical skill names after extraction |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  normalizeSkills(['GWCC','Java 8']) returns [{ canonical:'Guidewire', raw:'GWCC' }, { canonical:'Java', raw:'Java 8' }]

☐  candidate_skill_tags populated after candidate.resume_parsed event

☐  candidates.skills updated with canonical skill names array

☐  markFieldReceived('skills') called when at least 1 skill found

☐  Unknown skills stored with confidence=0.8, logged for BA review

☐  Duplicate canonical skills (from two different raw skills) stored only once

☐  candidate.skills_extracted event published

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-1 | Synonym normalization | normalizeSkills(['GWCC','GWPC','Java 8','j2ee']). | Returns [{ canonical:'Guidewire'... }, { canonical:'Guidewire'... deduplicated to 1 }, { canonical:'Java'... }, { canonical:'Java'... deduplicated }] |  |
| TC-002 | AC-2,3 | Tags and profile update | Parse resume with 5 skills. Check candidate_skill_tags and candidates.skills. | 5 canonical tags in candidate_skill_tags. candidates.skills = canonical array. |  |
| TC-003 | AC-5 | Unknown skill | Parse resume with skill 'Acme Framework 3.0' not in synonym library. | Stored as canonical 'Acme Framework 3.0' with confidence=0.8. Logged for BA review. |  |
| TC-004 | AC-6 | Deduplication | Two raw skills both normalize to 'Guidewire'. Check candidate_skill_tags. | Only ONE Guidewire entry in candidate_skill_tags |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT build skill synonym library UI — JSON file edited by BA in code repo

Do NOT build skill proficiency levels (beginner/expert) — binary presence only

Do NOT build skill decay (old skills deprecated over time) — future story

S-029 — Skill Extraction & Tagging from Resume | WROS Batch 1 | BlitzenX Confidential