S-030 — Resume Completeness Score

EPIC-04 | Sprint 2 | P2 — Medium | Est: 2 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-030 |
| WROS ID | HRMS-0430 |
| Title | Resume Completeness Score |
| Epic | EPIC-04 |
| Sprint | Sprint 2 |
| Week | W6 |
| Priority | P2 — Medium |
| Owner | Lead BA |
| Assignee | Backend |
| Est. Days | 2 |
| Depends On | HRMS-0428 parsing complete. HRMS-0429 skills extracted. candidate_resume_parsed table has data. |
| Blocks | HRMS-0437 Technical Score uses resume completeness as one input. |
| Status | Planned |

2. WHY THIS EXISTS

Not all resumes are equal. A 2-page resume with full work history, education, skills, and certifications is very different from a one-liner CV. The resume completeness score tells recruiters at a glance how well-documented a candidate's background is — before they spend time reviewing it. Thunder uses it to prioritize candidates for submission.

3. WHAT YOU ARE BUILDING

Build: (1) calculateResumeCompleteness() function. (2) Store score on candidate_resume_parsed. (3) Display in candidate profile. (4) Expose in API for scoring engine.

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

HRMS-0428 complete — candidate_resume_parsed table has data

HRMS-0429 complete — skills extracted

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Define resume completeness scoring criteria

Score is 0-100. Components and weights (must be reviewed and approved by lead BA before coding):

Contact info present (name + email or phone): 10 points

Work history: has at least 1 entry=10pts, has 2+ entries=20pts (max 20)

Each work entry has description/responsibilities text: 5 pts per entry up to 3 entries (max 15)

Education: has at least 1 entry=10pts

Skills: 1-4 skills=5pts, 5-9 skills=10pts, 10+ skills=15pts (max 15)

Certifications: at least 1=10pts

Total experience >= 5 years: 10pts (0 if < 5 years)

Total max: 100 points

Step 2: Build calculateResumeCompleteness() function

calculateResumeCompleteness(candidate_id, tenant_id) → integer 0-100

Load candidate_resume_parsed for this candidate

Apply scoring criteria from Step 1

UPDATE candidate_resume_parsed SET resume_completeness_score=result, score_calculated_at=NOW()

Also UPDATE candidates SET resume_completeness_score=result (denormalized for fast reads)

Return result

Step 3: Wire to candidate.resume_parsed event

After HRMS-0428 publishes candidate.resume_parsed: call calculateResumeCompleteness() as part of the post-parse pipeline

Also recalculate after HRMS-0429 completes skill extraction (skills affect score)

Step 4: Add score to candidate profile display and API

Show on candidate profile header: 'Resume: 78% complete' with a colored progress bar (green=70+, amber=40-69, red<40)

Add resume_completeness_score to GET /api/candidates/{id} response

Add to GET /api/candidates/{id}/completeness response as separate field: resume_completeness_score (distinct from profile completeness)

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| Resume Completeness Bar | Read-only progress bar | N/A | N/A | Resume: 78% complete | Green=70+, Amber=40-69, Red=<40. On candidate profile header next to resume download link. |
| Score Tooltip | Hover tooltip on bar | N/A | N/A | 'Work history, skills, and certifications found. Missing: job descriptions.' | Optional: breakdown of what contributed to the score |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: Resume Score Is Separate From Profile Completeness Score

Profile completeness (HRMS-0407) measures whether Thunder has collected the 10 required fields. Resume completeness measures the quality of the actual resume document. They are different scores with different purposes and must never be combined or confused.

BR-02: Score Recalculates After Skill Extraction Completes

Skills are the largest contributor (up to 15 points). The score must be calculated AFTER HRMS-0429 completes skill extraction. If calculated before: skills score will be 0 even when skills are present.

↳ Triggered by field: resume_completeness_score

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| candidate.resume_parsed event | Consumer (via HRMS-0428 pipeline) | After parsing and skill extraction complete | candidate_id, tenant_id | Internal | Call calculateResumeCompleteness() in sequence after HRMS-0429 |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| candidate_resume_parsed fields | candidate_resume_parsed | Scoring inputs | calculateResumeCompleteness() | work_history count, skills count, has education, has certifications, total_experience_months |
| Calculated score 0-100 | Function result | resume_completeness_score | candidate_resume_parsed + candidates | Stored in both tables for access speed |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  calculateResumeCompleteness() returns 0 for empty candidate_resume_parsed record

☐  Resume with name, 2 work entries with descriptions, education, 8 skills, 1 cert: score >= 70

☐  resume_completeness_score stored in candidate_resume_parsed and candidates tables

☐  Score shown on candidate profile as colored progress bar

☐  Score available in GET /api/candidates/{id} response as resume_completeness_score

☐  Score recalculates after skill extraction completes (not before)

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-1 | Empty resume | calculateResumeCompleteness() with empty candidate_resume_parsed. | Returns 0 |  |
| TC-002 | AC-2 | Rich resume | Resume with name, 3 work entries + descriptions, education, 10 skills, 2 certs, 6yr experience. | Score >= 80 |  |
| TC-003 | AC-3 | Score stored | After calculation. Check candidate_resume_parsed and candidates tables. | resume_completeness_score populated in both tables |  |
| TC-004 | AC-6 | Skill timing | Verify score calculated AFTER candidate.skills_extracted fires. | Score includes skills points — not 0 for skills section |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT build score weighting configuration UI — weights are code constants, BA-approved

Do NOT build resume scoring vs other candidates (relative scoring) — absolute score only

Do NOT build AI-powered resume quality feedback to candidate

S-030 — Resume Completeness Score | WROS Batch 1 | BlitzenX Confidential