S-031 — AI Prompt Framework

EPIC-04 | Sprint 2 | P0 — Critical | Est: 4 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-031 |
| WROS ID | HRMS-0431 |
| Title | AI Prompt Framework |
| Epic | EPIC-04 |
| Sprint | Sprint 2 |
| Week | W7 |
| Priority | P0 — Critical |
| Owner | Lead BA |
| Assignee | Backend |
| Est. Days | 4 |
| Depends On | HRMS-0411 Thunder assignment exists. HRMS-0421 candidate memory getMemory(). HRMS-0432 Context Builder (built next — design together). |
| Blocks | HRMS-0432 Context Builder. HRMS-0434 AI Response Generation. HRMS-0425 Qualification Engine. Every Thunder message depends on this framework. |
| Status | Planned |

2. WHY THIS EXISTS

Thunder sends dozens of different types of messages: qualification questions, follow-ups, interview confirmations, offer notifications, objection responses. Each type requires different instructions, tone, and context. Without a structured prompt framework, each developer writes prompts ad-hoc — resulting in inconsistent Thunder behavior, no version control, and no way for the Lead BA to approve what Thunder says.

The Prompt Framework is the product layer between the Lead BA's decisions and the LLM's outputs. Every prompt Thunder uses goes through this framework. The Lead BA approves prompt templates before they go live.

3. WHAT YOU ARE BUILDING

Build a structured prompt system: (1) Prompt template catalog (code constants, BA-approved). (2) buildPrompt() function that assembles the final LLM prompt from template + candidate context + memory + conversation state. (3) Prompt versioning so changes can be tracked and rolled back. (4) Prompt logging so every LLM call is auditable.

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

HRMS-0411 Thunder assignment returns ai_agent_name='Thunder' and ai_agent_persona

HRMS-0421 getMemory() returns candidate facts and summary

Lead BA has reviewed and approved the initial prompt templates for: qualification, follow-up, escalation detection, objection handling

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Define prompt template catalog as code constants

File: src/constants/prompt_templates.js (or .py). Requires Lead BA approval to modify — enforced via PR review rule.

Template structure: { id, name, version, prompt_type, system_prompt, user_prompt_template, required_context_fields, max_tokens, temperature }

Prompt types and their base system prompts:

QUALIFICATION: 'You are Thunder, Talent Scout at BlitzenX — Powering our global team at lightning speed. Your role is to qualify candidates by collecting their professional information through warm, professional conversation. Ask one question at a time. Be concise. Do not repeat information the candidate has already provided.'

FOLLOW_UP: 'You are Thunder, Talent Scout at BlitzenX. You are following up with a candidate who has not responded to your previous message. Be brief, warm, and professional. Do not sound pushy.'

OBJECTION_HANDLING: 'You are Thunder, Talent Scout at BlitzenX. A candidate has raised a concern or objection. Acknowledge their concern, address it professionally, and keep the conversation moving forward.'

ESCALATION_CHECK: 'Analyze this conversation and determine if it requires human recruiter intervention. Return JSON: { needs_escalation: boolean, reason: string }'

INTENT_DETECTION: 'Classify this message intent. Return JSON: { intent: one of [answering_question, asking_question, objecting, scheduling_request, document_sharing, not_interested, unclear] }'

Step 2: Build buildPrompt() function

buildPrompt(prompt_type, candidate_context, additional_params) → { system_prompt, user_prompt, metadata }

Load template for prompt_type from catalog

Inject candidate context into user_prompt_template placeholders:

{{thunder_name}} → 'Thunder'

{{candidate_name}} → candidate_context.name

{{candidate_summary}} → candidate_context.memory.summary (if exists)

{{known_facts}} → formatted list of candidate_context.memory.facts

{{conversation_history}} → last N messages from candidate_context.recent_messages

{{next_question}} → additional_params.question (for QUALIFICATION type)

{{missing_fields}} → formatted list of candidate_context.missing_fields

Validate: all required_context_fields are present. If any missing: log PROMPT_MISSING_CONTEXT field name.

Return { system_prompt, user_prompt, prompt_type, template_version, built_at }

Step 3: Build callLLM() function

callLLM(system_prompt, user_prompt, max_tokens, temperature) → string response

Call Anthropic claude-sonnet-4-6 API with built prompts

Log every call to prompt_execution_log table: { id, tenant_id, candidate_id, prompt_type, template_version, input_tokens, output_tokens, latency_ms, response_preview (first 200 chars), created_at }

On API failure: retry once after 3 seconds. Second failure: throw LLMCallFailedError.

Enforce max_tokens from template. Do not allow callers to override max_tokens upward.

Step 4: Create prompt_execution_log table

id UUID PK, tenant_id UUID, candidate_id UUID, prompt_type VARCHAR(50), template_version VARCHAR(20), input_tokens INTEGER, output_tokens INTEGER, latency_ms INTEGER, response_preview VARCHAR(200), model VARCHAR(50), success BOOLEAN, error_message TEXT nullable, created_at TIMESTAMP

Index on (tenant_id, candidate_id, created_at)

Retention: keep 90 days of logs. Archive older records monthly.

Step 5: Build prompt template version management

Each template in the catalog has a version string (e.g. 'v1.2'). Changing any template increments version.

GET /api/admin/prompt-templates — returns all templates with current version. Admin role only.

Every prompt_execution_log records the template_version used — if an issue is found, we can identify exactly which version caused it.

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| No UI for candidates/recruiters | N/A | N/A | N/A | N/A | Admin prompt template viewer is /api/admin/prompt-templates — API only, no frontend in this story. |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: Lead BA Must Approve All Prompt Template Changes

Prompt templates in src/constants/prompt_templates.js are product decisions. Any change requires a PR with Lead BA as a required reviewer. No template change can be merged without BA approval. This is enforced via branch protection rules in the code repository.

↳ Triggered by field: prompt_templates.js

BR-02: Temperature for Conversational Prompts = 0.7, Classification = 0.0

Conversational prompts (QUALIFICATION, FOLLOW_UP, OBJECTION_HANDLING): temperature=0.7 for natural variation. Classification prompts (INTENT_DETECTION, ESCALATION_CHECK): temperature=0.0 for deterministic, consistent JSON output.

↳ Triggered by field: temperature

BR-03: Every LLM Call Is Logged

Every call to callLLM() must insert a record in prompt_execution_log. No exceptions. This enables: cost tracking, debugging, audit trail, and detecting anomalous LLM behavior.

↳ Triggered by field: prompt_execution_log

BR-04: Thunder Name Is Always Injected From Assignment — Never Hardcoded

Do not hardcode 'Thunder' in any prompt template. Always use {{thunder_name}} placeholder populated from candidate_ai_assignment.ai_agent_name. If BlitzenX ever renames their AI recruiter, one config change updates all prompts.

↳ Triggered by field: {{thunder_name}} placeholder

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| Anthropic claude-sonnet-4-6 API | Outbound | callLLM() called by HRMS-0434, 0433, 0435, 0424 | system_prompt + user_prompt + max_tokens + temperature | ANTHROPIC_API_KEY from environment | Retry once on failure. Throw LLMCallFailedError on second failure. Always log attempt. |
| HRMS-0432 Context Builder | Consumer — provides candidate_context | buildPrompt() receives context from HRMS-0432 | candidate_context object with name, memory, recent_messages, missing_fields | Internal | If required context fields missing: log warning, continue with available fields |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| candidate_ai_assignment.ai_agent_name ('Thunder') | candidate_ai_assignment | {{thunder_name}} in prompt | Final LLM system_prompt | Always from assignment — never hardcoded |
| candidate_memory.summary | candidate_memory | {{candidate_summary}} in prompt | Final LLM user_prompt | Provides Thunder with candidate background context |
| candidate_memory.facts (formatted) | candidate_memory_facts | {{known_facts}} in prompt | Final LLM user_prompt | Key-value list of extracted facts Thunder knows about the candidate |
| last 10 conversation_messages | conversation_messages | {{conversation_history}} in prompt | Final LLM user_prompt | Recent exchanges for conversation continuity |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  buildPrompt() returns { system_prompt, user_prompt } for all defined prompt_types

☐  {{thunder_name}} replaced with 'Thunder' from candidate_ai_assignment

☐  {{candidate_summary}} replaced with memory summary (or empty string if no summary yet)

☐  {{known_facts}} replaced with formatted list of active memory facts

☐  {{conversation_history}} replaced with last 10 messages formatted as [Sender]: [message]

☐  callLLM() logs every call in prompt_execution_log with all required fields

☐  callLLM() retries once on API failure then throws LLMCallFailedError

☐  QUALIFICATION prompt produces warm, single-question conversational message

☐  INTENT_DETECTION prompt returns valid JSON with one of the defined intent values

☐  GET /api/admin/prompt-templates returns all templates with version numbers (admin only)

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-1,2 | Build QUALIFICATION prompt | buildPrompt('QUALIFICATION', candidate_context, { question: 'What is your notice period?' }). | Returns system_prompt with Thunder's persona. user_prompt contains candidate name and question. No un-replaced {{}} remaining. |  |
| TC-002 | AC-7,8 | callLLM() logging | Call callLLM() with valid prompts. Check prompt_execution_log. | Record inserted with prompt_type, input_tokens, output_tokens, latency_ms, response_preview. |  |
| TC-003 | AC-9 | INTENT_DETECTION returns JSON | Build INTENT_DETECTION prompt for message 'I am not interested'. Call LLM. | Returns valid JSON: { intent: 'not_interested' } |  |
| TC-004 | AC-8 | Retry on failure | Mock Anthropic API to fail first call, succeed second. | callLLM() retries once. Log shows two attempts. Response returned from second attempt. |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT build prompt management UI for recruiters — prompts are BA-approved code constants

Do NOT build per-candidate custom prompt variations

Do NOT expose prompt templates or LLM logs to candidate or client portals

S-031 — AI Prompt Framework | WROS Batch 1 | BlitzenX Confidential