S-032 — Candidate Context Builder

EPIC-04 | Sprint 2 | P0 — Critical | Est: 3 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-032 |
| WROS ID | HRMS-0432 |
| Title | Candidate Context Builder |
| Epic | EPIC-04 |
| Sprint | Sprint 2 |
| Week | W7 |
| Priority | P0 — Critical |
| Owner | Lead BA |
| Assignee | Backend |
| Est. Days | 3 |
| Depends On | HRMS-0431 Prompt Framework. HRMS-0421 getMemory(). HRMS-0408 getNextMissingField(). HRMS-0418 getConversationState(). |
| Blocks | HRMS-0434 AI Response Generation calls this before every Thunder message. Nothing works without context. |
| Status | Planned |

2. WHY THIS EXISTS

Before Thunder can generate any response, it needs a complete picture of the candidate: who they are, what Thunder knows about them, what has been discussed, what is still unknown, and what state the conversation is in. Assembling this picture on every LLM call from scratch is slow and error-prone.

The Context Builder is the single function that assembles all relevant candidate data into one structured object — ready to inject into any prompt. Every Thunder response starts here.

3. WHAT YOU ARE BUILDING

Build buildCandidateContext(candidate_id, tenant_id) — a function that assembles: candidate profile fields, memory (summary + facts), last 15 conversation messages, missing fields, conversation state, Thunder assignment, job context (if candidate is linked to a job). Returns a single context object passed to HRMS-0431 buildPrompt().

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

HRMS-0431 Prompt Framework defines the context fields it expects

HRMS-0421 getMemory() working

HRMS-0408 getNextMissingField() working

HRMS-0418 getConversationState() working

candidate_conversations, candidates, conversation_messages tables all have data

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Define the candidate_context object shape

{ candidate: { id, name, email, phone, location, current_employer, total_experience_years, skills, resume_url, completeness_score }, memory: { summary, facts: [{category, key, value, confidence}] }, conversation: { id, status, owner_type, owner_name }, recent_messages: [{ direction, sender_type, channel, message_body, sent_at }] (last 15, oldest first), missing_fields: [{ field_name, field_label, priority_order }], next_question: { field_name, question } (from HRMS-0424 if state=QUALIFYING), job: { id, title, required_skills, experience_required, location, bill_rate } (if candidate linked to a job, null otherwise), thunder: { name, persona }, built_at, build_latency_ms }

Step 2: Build buildCandidateContext() function

buildCandidateContext(candidate_id, tenant_id) → candidate_context object

Run all data fetches in PARALLEL using Promise.all() or equivalent — do not run them sequentially:

[Load candidate record, getMemory(candidate_id, tenant_id), Load last 15 messages, getMissingFields, getConversationState, Load Thunder assignment, Load linked job (if any)]

Assemble into context object as defined in Step 1

Log build_latency_ms: total time from function start to return

Target: context built in under 500ms (parallel fetches help achieve this)

Step 3: Build context caching layer

Cache the context object in Redis (or in-memory cache) for 30 seconds per candidate_id

Cache key: candidate_context:{tenant_id}:{candidate_id}

Invalidate cache on: new message received, memory update, state change, missing field update

This prevents rebuilding identical context for rapid message exchanges

Step 4: Build getContextForPrompt() convenience function

getContextForPrompt(candidate_id, tenant_id, prompt_type) → { context, system_prompt, user_prompt }

Calls buildCandidateContext() then buildPrompt() from HRMS-0431 in one step

Returns everything needed for a callLLM() call

This is the single entry point used by HRMS-0433, 0434, 0435

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| No UI | N/A | N/A | N/A | N/A | Backend function only. Used internally by Thunder before every LLM call. |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: All Data Fetches Run in Parallel — Never Sequential

buildCandidateContext() must fetch candidate data, memory, messages, missing fields, conversation state, and job context simultaneously. Sequential fetches would take 500ms+ per step. Parallel fetches bring total to under 500ms. Use Promise.all() or equivalent.

BR-02: Context Must Never Include Data From Other Candidates or Tenants

Every query inside buildCandidateContext() must include both candidate_id AND tenant_id as filters. Never pass candidate_id alone. Verify this in code review.

↳ Triggered by field: tenant_id always required

BR-03: Cache Invalidation Is Mandatory on State-Changing Events

If the context cache is not invalidated when memory updates or a new message arrives: Thunder will respond with stale context. Cache must be invalidated on: message.received, candidate.completeness_updated, conversation.state_changed, memory.fact_updated.

↳ Triggered by field: cache invalidation events

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| HRMS-0421 getMemory() | Internal call (parallel) | Inside buildCandidateContext() | candidate_id, tenant_id | Internal | If memory not found: context.memory = { summary: null, facts: [] } |
| HRMS-0424 getQualificationPlan() | Internal call (parallel if state=QUALIFYING) | Inside buildCandidateContext() | candidate_id, tenant_id | Internal | Only called when state=QUALIFYING. Result populates context.next_question. |
| Redis cache | Read/Write | On every buildCandidateContext() call | candidate_context:{tenant_id}:{candidate_id} | Internal Redis connection | If Redis unavailable: skip cache, build fresh context, log CACHE_UNAVAILABLE. |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| candidates.name, email, phone, location, etc. | candidates table | candidate_context.candidate object | buildCandidateContext() return | Direct field mapping |
| getMemory() return value | candidate_memory + candidate_memory_facts | candidate_context.memory object | buildCandidateContext() return | { summary, facts } from getMemory() |
| Last 15 conversation_messages ORDER BY sent_at ASC | conversation_messages | candidate_context.recent_messages array | buildCandidateContext() return | Oldest first for chronological reading in LLM prompt |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  buildCandidateContext() returns complete context object with all defined fields

☐  Parallel fetches complete in under 500ms for typical candidate

☐  context.recent_messages contains last 15 messages ordered oldest first

☐  context.memory.facts contains all active facts from candidate_memory_facts

☐  context.next_question populated when state=QUALIFYING

☐  context.job populated when candidate is linked to a job posting

☐  Context cached in Redis for 30 seconds

☐  Cache invalidated when new message received for this candidate

☐  getContextForPrompt() returns assembled prompt ready for callLLM()

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-1 | Context assembly | buildCandidateContext(candidate_id, tenant_id) for candidate with 5 messages, 3 facts, 2 missing fields. | Returns context object with all sections populated. No null on required fields. |  |
| TC-002 | AC-2 | Parallel performance | Measure time for buildCandidateContext() call. | Completes in under 500ms |  |
| TC-003 | AC-7 | Cache hit | Call buildCandidateContext() twice within 30 seconds. | Second call returns cached result. Faster than first call. |  |
| TC-004 | AC-8 | Cache invalidation | Call once. Receive new inbound message. Call again. | Second call returns fresh context (new message included). Cache was invalidated. |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT build context persistence — built fresh each time (with caching)

Do NOT build context diff/change tracking

Do NOT expose context object via API — internal only

S-032 — Candidate Context Builder | WROS Batch 1 | BlitzenX Confidential