S-033 — Intent Detection Engine

EPIC-04 | Sprint 2 | P0 — Critical | Est: 3 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-033 |
| WROS ID | HRMS-0433 |
| Title | Intent Detection Engine |
| Epic | EPIC-04 |
| Sprint | Sprint 2 |
| Week | W7 |
| Priority | P0 — Critical |
| Owner | Lead BA |
| Assignee | Backend |
| Est. Days | 3 |
| Depends On | HRMS-0431 Prompt Framework (INTENT_DETECTION prompt). HRMS-0432 Context Builder. |
| Blocks | HRMS-0434 AI Response Generation routes based on detected intent. HRMS-0435 Escalation Detection uses intent. HRMS-0425 Qualification Engine uses intent. |
| Status | Planned |

2. WHY THIS EXISTS

When a candidate sends a message to Thunder, Thunder needs to understand what the candidate is doing before deciding how to respond. Is the candidate answering a question? Asking a question? Expressing they're not interested? Requesting a reschedule? Each intent requires a completely different response type. Without intent detection, Thunder would respond the same way to every message — which is wrong.

3. WHAT YOU ARE BUILDING

Build detectIntent() — calls LLM with the INTENT_DETECTION prompt and candidate message. Returns one of seven intents. Route incoming messages to the correct handler based on intent. Log intent for analytics.

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

HRMS-0431 Prompt Framework has INTENT_DETECTION prompt template ready

HRMS-0432 Context Builder provides context for intent detection

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Define the seven intent types

answering_question: candidate is providing information in response to Thunder's question (e.g. 'My notice period is 30 days')

asking_question: candidate is asking Thunder something (e.g. 'What kind of roles does BlitzenX offer?')

objecting: candidate is raising a concern or pushback (e.g. 'The salary seems too low' or 'I'm not sure about relocating')

scheduling_request: candidate wants to change or confirm an interview time (e.g. 'Can we move the interview to Thursday?')

document_sharing: candidate is sharing or referencing a document (e.g. 'I have attached my resume')

not_interested: candidate is clearly indicating they don't want to proceed (e.g. 'I'm not interested' or 'Please stop messaging me')

unclear: message cannot be classified confidently into any above category

Step 2: Build detectIntent() function

detectIntent(message_body, candidate_context) → { intent, confidence, raw_response }

Get context for INTENT_DETECTION prompt via getContextForPrompt()

Call callLLM() with INTENT_DETECTION prompt + message_body injected

Parse LLM JSON response: { intent: string, confidence: 0-1 }

Validate: intent must be one of the seven defined values. If not: set intent='unclear'.

If LLM call fails or JSON is invalid: return { intent: 'unclear', confidence: 0.0 } — never crash on intent detection failure

Log to conversation_events: event_type='INTENT_DETECTED', event_data={ intent, confidence, message_id }

Step 3: Build intent routing map

After detectIntent(): route to the correct handler:

answering_question → HRMS-0426 parseFieldResponse() + HRMS-0425 ask next question

asking_question → HRMS-0434 generates answer using candidate context + continues qualification

objecting → HRMS-0472 Objection Handling Engine (Sprint 4)

scheduling_request → HRMS-0447 Interview Availability Collection (Sprint 3)

document_sharing → HRMS-0427 resume upload pipeline already running via document_received event

not_interested → HRMS-0425 graceful exit flow

unclear → HRMS-0434 generates clarification request ('Could you help me understand what you mean?')

Step 4: Handle compound messages

Sometimes a candidate sends a compound message: 'My notice is 30 days but I have a question about the role' — this is BOTH answering_question AND asking_question

For compound messages: detect primary intent (the one with higher confidence), but also check if secondary intent indicators are present

If both answering_question and asking_question detected: process answer first, then respond to the question, then continue qualification

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| No UI | N/A | N/A | N/A | N/A | Backend only. Intent shown in HRMS-0464 AI Explainability Panel as 'Thunder detected: [intent]'. |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: Intent Detection Failure Must Default to 'unclear' — Never Crash

If LLM call fails, returns invalid JSON, or returns an unknown intent value: set intent='unclear' and confidence=0.0. Respond to the candidate with a polite clarification request. Never let intent detection failure propagate as an error to the candidate.

↳ Triggered by field: intent on failure

BR-02: not_interested Intent Triggers Immediate Graceful Exit

When intent=not_interested: do not ask the next qualification question. Do not attempt objection handling. Immediately route to HRMS-0425 graceful exit. Trying to overcome a candidate who said 'stop messaging me' is a compliance and brand risk.

↳ Triggered by field: intent='not_interested'

BR-03: Intent Logged for Every Message

Every inbound candidate message must have its detected intent logged in conversation_events. This enables Thunder performance analytics and debugging of incorrect responses.

↳ Triggered by field: conversation_events.event_type='INTENT_DETECTED'

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| HRMS-0431 callLLM() | Outbound via Prompt Framework | On every inbound candidate message | INTENT_DETECTION prompt + message_body | ANTHROPIC_API_KEY | On failure: return { intent:'unclear', confidence:0.0 }. Never throw. |
| HRMS-0426 parseFieldResponse() | Internal call | When intent=answering_question | candidate_id, field_name, message_body | Internal | Run after intent detected as answering_question |
| HRMS-0425 QualificationConversationService | Internal call | Based on intent routing | candidate_id, tenant_id, detected_intent | Internal | Qualification engine handles the response based on intent |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| LLM JSON response { intent, confidence } | LLM API output | intent, confidence | conversation_events event_data | JSON parsed and validated. Unknown intent → 'unclear'. |
| detected intent | detectIntent() return | Routing decision | Internal routing map | answering_question → parse + ask next. asking_question → answer + continue. etc. |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  detectIntent('My notice is 30 days') returns { intent:'answering_question', confidence>=0.8 }

☐  detectIntent('What kind of roles does BlitzenX offer?') returns { intent:'asking_question' }

☐  detectIntent('I am not interested, please stop') returns { intent:'not_interested' }

☐  detectIntent('Can we change the interview time?') returns { intent:'scheduling_request' }

☐  LLM failure: returns { intent:'unclear', confidence:0.0 } — no crash

☐  Unknown LLM intent value: mapped to 'unclear'

☐  Every intent logged in conversation_events with message_id

☐  not_interested routes to graceful exit — no further qualification messages sent

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-1 | Answering detection | detectIntent('My notice period is 30 days'). | { intent:'answering_question', confidence>=0.8 } |  |
| TC-002 | AC-2 | Question detection | detectIntent('What kind of Guidewire roles do you have?'). | { intent:'asking_question', confidence>=0.7 } |  |
| TC-003 | AC-3 | Not interested | detectIntent('I am not interested in this opportunity.'). | { intent:'not_interested', confidence>=0.9 } |  |
| TC-004 | AC-5,6 | LLM failure | Mock LLM to fail. Call detectIntent(). | Returns { intent:'unclear', confidence:0.0 }. No exception thrown. |  |
| TC-005 | AC-8 | Not interested routing | Set candidate to not_interested via detectIntent. Check subsequent messages. | No qualification messages sent after not_interested detected. |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT build intent training UI — LLM-based detection only

Do NOT build custom intent types beyond the 7 defined

Do NOT build intent history analytics dashboard — that is EPIC-12

S-033 — Intent Detection Engine | WROS Batch 1 | BlitzenX Confidential