S-034 — AI Response Generation

EPIC-04 | Sprint 2 | P0 — Critical | Est: 3 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-034 |
| WROS ID | HRMS-0434 |
| Title | AI Response Generation |
| Epic | EPIC-04 |
| Sprint | Sprint 2 |
| Week | W7 |
| Priority | P0 — Critical |
| Owner | Lead BA |
| Assignee | Backend |
| Est. Days | 3 |
| Depends On | HRMS-0431 Prompt Framework. HRMS-0432 Context Builder. HRMS-0433 Intent Detection. HRMS-0410 isAIOwner(). |
| Blocks | HRMS-0425 Qualification Engine calls this. HRMS-0441 Follow-up Scheduler calls this. Everything Thunder says goes through this. |
| Status | Planned |

2. WHY THIS EXISTS

Every message Thunder sends — qualification questions, answers to candidate questions, follow-ups, objection responses — is generated by this function. This is the core of Thunder's intelligence. It takes a detected intent, a candidate context, and a prompt type, and returns the message Thunder should send.

This story centralizes all Thunder message generation so that: (1) every Thunder message goes through ownership check, (2) every message is logged, (3) every message is validated before sending.

3. WHAT YOU ARE BUILDING

Build generateThunderResponse() — the central function for all Thunder message generation. Input: candidate_id, prompt_type, additional_params. Output: validated message text ready to send. Includes: ownership check, context building, prompt building, LLM call, response validation, explainability logging.

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

HRMS-0431 Prompt Framework with callLLM() working

HRMS-0432 getContextForPrompt() working

HRMS-0433 detectIntent() working

HRMS-0410 isAIOwner() working

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Build generateThunderResponse() function

generateThunderResponse(candidate_id, tenant_id, prompt_type, additional_params) → { message_text, prompt_type, context_snapshot, generated_at }

Step 1: Check isAIOwner(conversation_id, tenant_id). If false: throw AIOwnershipError('Cannot generate response — recruiter owns this conversation'). Log AI_BLOCKED_BY_RECRUITER_OWNERSHIP.

Step 2: Check conversation state via getConversationState(). If COMPLETED or WITHDRAWN: throw ConversationClosedError. Log AI_RESPONSE_BLOCKED_STATE.

Step 3: Build context via getContextForPrompt(candidate_id, tenant_id, prompt_type)

Step 4: Call callLLM() with built prompts. Receive raw response text.

Step 5: Validate response (Step 2 below).

Step 6: Log to thunder_response_log (Step 3 below).

Step 7: Return { message_text, prompt_type, context_snapshot: key context fields, generated_at }

Step 2: Build response validation

Validate generated response text before it can be sent:

Length check: minimum 10 characters, maximum 4096 characters (WhatsApp limit)

Content check: must not contain {{...}} un-replaced variables

Tone check (optional, soft): if response contains aggressive language or profanity — log warning and regenerate once

If validation fails: regenerate once. If second attempt also fails: use a safe fallback message: 'Thank you for your message. Our recruiting team will be in touch shortly.'

Log all validation failures to thunder_response_log with validation_failure_reason

Step 3: Build thunder_response_log table

id UUID PK, tenant_id UUID, candidate_id UUID, conversation_id UUID, prompt_type VARCHAR(50), message_text TEXT, context_snapshot JSONB (key fields only — not full context), validation_passed BOOLEAN, validation_failure_reason TEXT, sent_via_channel VARCHAR(20), sent_at TIMESTAMP, created_at TIMESTAMP

This log is the audit trail for every Thunder response and feeds HRMS-0464 AI Explainability Panel

Step 4: Build explainability metadata

After generating response: build explanation string: 'Thunder responded because: [reason based on intent and state]'

Examples: 'Candidate answered a qualification question. Thunder acknowledged and asked the next missing field (Notice Period).' or 'Candidate asked about roles. Thunder answered using job context and continued qualification.'

Store explanation in thunder_response_log.explanation_text

This explanation is shown in HRMS-0464 AI Explainability Panel

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| No UI | N/A | N/A | N/A | N/A | Thunder messages appear in HRMS-0405 timeline. Explanations in HRMS-0464 explainability panel. |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: Ownership Check Is First — Always

isAIOwner() must be the absolute first check in generateThunderResponse(). Before context building, before LLM calls, before anything. If recruiter owns: throw immediately. LLM calls cost money and latency — never make them when Thunder cannot respond anyway.

↳ Triggered by field: owner_type check position

BR-02: Safe Fallback Message Must Always Be Available

If LLM fails AND regeneration fails: Thunder must send the safe fallback: 'Thank you for your message. Our recruiting team will be in touch shortly.' This fallback must never fail. It is hardcoded, never LLM-generated. A candidate must never receive no response due to a technical failure.

↳ Triggered by field: safe_fallback_message

BR-03: Response Validation Is Mandatory

Every LLM-generated response must pass validation before being sent. Un-replaced template variables in a Thunder message is a critical failure. Short (< 10 char) or over-long (> 4096 char) responses indicate something went wrong.

↳ Triggered by field: message_text validation

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| HRMS-0431 callLLM() | Internal call | Step 4 of generateThunderResponse() | system_prompt + user_prompt | Internal | On failure: retry once. Second failure: use safe fallback. Log LLM_CALL_FAILED. |
| HRMS-0432 getContextForPrompt() | Internal call | Step 3 of generateThunderResponse() | candidate_id, tenant_id, prompt_type | Internal | On failure: throw ContextBuildError. Log CONTEXT_BUILD_FAILED. |
| HRMS-0410 isAIOwner() | Internal call | Step 1 of generateThunderResponse() | conversation_id, tenant_id | Internal | If false: throw AIOwnershipError immediately. |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| LLM response text | callLLM() return | message_text | thunder_response_log + conversation_messages (after send) | After validation |
| prompt_type parameter | generateThunderResponse() input | prompt_type | thunder_response_log | Identifies what kind of response was generated |
| Explanation string | Built after generation | explanation_text | thunder_response_log | Used by HRMS-0464 AI Explainability Panel |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  generateThunderResponse() returns validated message_text for QUALIFICATION prompt type

☐  isAIOwner()=false: AIOwnershipError thrown, no LLM call made, AI_BLOCKED_BY_RECRUITER_OWNERSHIP logged

☐  COMPLETED conversation state: ConversationClosedError thrown, no response generated

☐  Generated response with un-replaced {{}} variables: validation fails, response regenerated

☐  LLM fails both attempts: safe fallback message returned

☐  Every response (including fallbacks and failures) logged in thunder_response_log

☐  Explainability text stored in thunder_response_log.explanation_text

☐  Response under 10 chars: validation fails, regenerated

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-1 | Generate QUALIFICATION response | generateThunderResponse(candidate_id, tenant_id, 'QUALIFICATION', { question: 'What is your notice period?' }). | Returns message_text containing the question. No {{}} in text. Length 10-4096 chars. |  |
| TC-002 | AC-2 | Recruiter owns block | Set owner_type=RECRUITER. Call generateThunderResponse(). | AIOwnershipError thrown. No LLM call. AI_BLOCKED event logged. |  |
| TC-003 | AC-5 | Safe fallback | Mock LLM to fail both attempts. Call generateThunderResponse(). | Safe fallback message returned. LLM_CALL_FAILED and FALLBACK_USED logged. |  |
| TC-004 | AC-6 | All responses logged | Generate 3 responses. Check thunder_response_log. | 3 records with message_text, prompt_type, validation_passed=true, explanation_text. |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT build response editing by recruiters — Thunder responses are AI-generated only

Do NOT build A/B testing of responses — single response per message

Do NOT build response templates that bypass LLM — always use callLLM()

S-034 — AI Response Generation | WROS Batch 1 | BlitzenX Confidential