S-035 — Human Escalation Detection

EPIC-04 | Sprint 2 | P0 — Critical | Est: 3 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-035 |
| WROS ID | HRMS-0435 |
| Title | Human Escalation Detection |
| Epic | EPIC-04 |
| Sprint | Sprint 2 |
| Week | W7 |
| Priority | P0 — Critical |
| Owner | Lead BA |
| Assignee | Backend |
| Est. Days | 3 |
| Depends On | HRMS-0431 Prompt Framework (ESCALATION_CHECK prompt). HRMS-0434 Response Generation. HRMS-0410 conversation ownership. |
| Blocks | HRMS-0462 Recruiter Intervention Queue (shows escalated conversations). HRMS-0410 ownership transfer on escalation. |
| Status | Planned |

2. WHY THIS EXISTS

Thunder is not able to handle every situation. Complex salary negotiations, legal questions, candidates asking to speak to a human, aggressive or distressed candidates — these require a human recruiter. Thunder must know when it is out of its depth and escalate gracefully before the situation deteriorates.

Escalation detection is the safety valve that keeps Thunder's autonomy from becoming a liability. When in doubt, Thunder escalates — it never tries to handle something beyond its capability.

3. WHAT YOU ARE BUILDING

Build checkEscalation() — runs after every inbound message and after Thunder generates a response to determine if the conversation needs human intervention. If escalation is needed: transfer ownership to ESCALATED state, notify the recruiter, and silence Thunder.

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

HRMS-0431 ESCALATION_CHECK prompt template defined and BA-approved

HRMS-0418 transitionState() working

HRMS-0410 ownership transfer working

Recruiter notification system (HRMS-0113) working

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Define escalation trigger conditions

Rule-based triggers (checked first, before LLM — faster and cheaper):

1. Candidate uses escalation keywords: 'speak to a human', 'speak to a person', 'speak to a recruiter', 'call me', 'this is wrong', 'I want to complain' → auto-escalate

2. Same question asked 3+ times without resolution → auto-escalate

3. Candidate sentiment has been NEGATIVE for 3+ consecutive messages (from HRMS-0436) → escalate

4. Candidate sends a legal or compliance-related message (keywords: 'lawyer', 'legal action', 'discrimination', 'harassment') → immediate escalate

LLM-based trigger (checked after rule-based if no rule triggered):

5. Ask ESCALATION_CHECK prompt: 'Does this conversation require human intervention? Look for: confusion, distress, complex objections Thunder cannot resolve, or explicit request for human contact.'

Step 2: Build checkEscalation() function

checkEscalation(candidate_id, tenant_id, latest_message_body) → { needs_escalation, reason, trigger_type }

Step 1: Check rule-based triggers (keyword matching). If any match: return { needs_escalation: true, reason: 'Candidate requested human contact', trigger_type: 'RULE' } immediately.

Step 2: If no rule triggered: call LLM with ESCALATION_CHECK prompt. Parse JSON response.

If LLM returns needs_escalation=true: return { needs_escalation: true, reason: llm_reason, trigger_type: 'LLM' }

If LLM fails: return { needs_escalation: false } — fail safe is to NOT escalate on LLM failure (avoid false positives)

Return { needs_escalation: false } if neither rule nor LLM triggered

Step 3: Execute escalation when triggered

When checkEscalation() returns needs_escalation=true:

1. Call transitionState(conversation_id, 'ESCALATED', reason, 'THUNDER') from HRMS-0418

2. Call ownership transfer: UPDATE owner_type='RECRUITER' (set to unassigned — any recruiter can pick up)

3. Send Thunder's exit message to candidate: 'Thank you for your patience. I am connecting you with a member of our recruiting team who will be in touch shortly.'

4. Notify recruiter(s) via HRMS-0113: 'Thunder has escalated [Candidate Name] for human review. Reason: [reason]' with link to MESSAGES tab

5. Insert conversation_events: ESCALATION_TRIGGERED with reason and trigger_type

6. Add to HRMS-0462 Recruiter Intervention Queue

Step 4: Build de-escalation (return to Thunder after recruiter resolves)

When recruiter clicks 'Hand Back to Thunder' in HRMS-0410 from ESCALATED state:

Call transitionState() from ESCALATED back to previous state (stored in conversation_state_history)

Insert conversation_events: ESCALATION_RESOLVED, triggered_by=recruiter_user_id

Thunder resumes — calls getQualificationPlan() to determine what to do next

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| ESCALATED Status Badge | Red badge in HRMS-0406 Status Card | N/A | N/A | ESCALATED | Shown with red color. Owner label shows 'Needs human attention.' |
| Escalation Reason | Read-only text in Status Card | N/A | N/A | Reason: Candidate requested human contact | Shows the escalation reason below the status badge. |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: Rule-Based Triggers Fire Before LLM — Always

Rule-based keyword matching is instantaneous and cheap. LLM-based detection takes 1-2 seconds and costs tokens. Always check rules first. Only call LLM if no rule matched. This keeps escalation detection fast and cost-effective.

BR-02: Legal and Harassment Keywords Trigger Immediate Escalation — No LLM Check

'lawyer', 'legal action', 'discrimination', 'harassment' → immediate escalation. Do not run LLM check. Do not attempt to handle these. Alert both the recruiter and the recruiting manager immediately.

↳ Triggered by field: legal keywords

BR-03: LLM Failure Defaults to Not Escalating

If the LLM call in step 2 fails: return { needs_escalation: false }. The cost of a false positive (unnecessary escalation) is higher than the cost of a false negative (missing an escalation) for LLM-based detection. Rule-based detection catches the critical cases.

↳ Triggered by field: LLM failure default

BR-04: Thunder's Exit Message Is Sent Before Owner Transfers

When escalating: send Thunder's exit message ('connecting you with our team') BEFORE transferring ownership. This prevents a gap where the candidate receives no response while ownership is being transferred.

↳ Triggered by field: message send order

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| HRMS-0431 callLLM() (ESCALATION_CHECK) | Internal call | After rule checks pass clean | ESCALATION_CHECK prompt + conversation context | ANTHROPIC_API_KEY | On failure: return { needs_escalation:false }. Log ESCALATION_LLM_FAILED. |
| HRMS-0418 transitionState() | Internal call | When escalation triggered | conversation_id, 'ESCALATED', reason | Internal | Transitions conversation to ESCALATED state |
| HRMS-0113 Notification Engine | Outbound notification | When escalation triggered | Recruiter notification with candidate name, reason, link | Internal | Notify all recruiters in tenant or assigned recruiter. Log if notification fails. |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| Keyword match in message_body | Inbound message | trigger_type='RULE' | conversation_events.event_data | Keyword matched triggers immediate escalation without LLM |
| LLM JSON { needs_escalation, reason } | LLM API output | needs_escalation decision | Escalation execution | Parsed and validated. Unknown format → needs_escalation=false. |
| escalation reason | checkEscalation() return | reason | conversation_events + recruiter notification | Stored for recruiter context and audit |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  Message containing 'speak to a human' triggers immediate rule-based escalation

☐  Message containing 'lawyer' triggers immediate escalation with recruiting manager notified

☐  LLM-based escalation triggered when conversation shows complex unresolved objection

☐  When escalation triggered: conversation state=ESCALATED, ownership transferred, Thunder's exit message sent

☐  Recruiter notified with candidate name, reason, and MESSAGES tab link

☐  ESCALATION_TRIGGERED event logged in conversation_events

☐  LLM failure: checkEscalation() returns needs_escalation=false — no false escalation

☐  De-escalation: recruiter hands back, state returns to pre-escalation state, Thunder resumes

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-1 | Keyword escalation | Send message: 'I want to speak to a human please'. | checkEscalation() returns { needs_escalation:true, trigger_type:'RULE' }. Escalation executed. |  |
| TC-002 | AC-3 | LLM escalation | Send complex objection message with no keywords. LLM evaluates. | If LLM returns needs_escalation=true: escalation executed with reason. |  |
| TC-003 | AC-4 | Escalation flow | Trigger escalation. Check state, ownership, messages, events, notification. | state=ESCALATED, owner=unassigned, Thunder's exit message in conversation, ESCALATION_TRIGGERED event, recruiter notification sent. |  |
| TC-004 | AC-7 | LLM failure safe | Mock LLM to fail. Send non-keyword message. | checkEscalation() returns { needs_escalation:false }. No false escalation. |  |
| TC-005 | AC-8 | De-escalation | Trigger escalation. Recruiter clicks Hand Back. | state returns to QUALIFYING (previous). Thunder sends next qualification question. |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT build escalation routing to specific recruiters — any recruiter in team picks it up

Do NOT build SLA on escalation response — that is a future story

Do NOT build AI attempt to resolve before escalating — detect and escalate immediately

S-035 — Human Escalation Detection | WROS Batch 1 | BlitzenX Confidential