S-036 — Candidate Sentiment Analysis

EPIC-04 | Sprint 2 | P2 — Medium | Est: 2 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-036 |
| WROS ID | HRMS-0436 |
| Title | Candidate Sentiment Analysis |
| Epic | EPIC-04 |
| Sprint | Sprint 2 |
| Week | W8 |
| Priority | P2 — Medium |
| Owner | Lead BA |
| Assignee | Backend |
| Est. Days | 2 |
| Depends On | HRMS-0431 Prompt Framework. HRMS-0433 Intent Detection exists (sentiment feeds into intent routing). |
| Blocks | HRMS-0435 Escalation Detection (uses 3+ consecutive negative sentiments as trigger). HRMS-0446 Abandonment Prediction. HRMS-0460 Drop Risk Score. |
| Status | Planned |

2. WHY THIS EXISTS

Thunder sends a follow-up. The candidate replies 'fine'. Then 'whatever'. Then 'I guess'. These three messages signal declining engagement — a candidate who is going to ghost soon. Without sentiment tracking, Thunder treats all three the same way and keeps asking qualification questions, accelerating the candidate's disengagement.

Sentiment analysis gives Thunder situational awareness about how engaged and positive the candidate is feeling, allowing escalation or a tone change before the candidate disappears.

3. WHAT YOU ARE BUILDING

Build analyzeSentiment() — runs after every inbound message. Returns positive/neutral/negative. Track trend over last 5 messages. Alert recruiter when negative trend detected. Feed into escalation and drop risk scoring.

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

HRMS-0431 Prompt Framework has a SENTIMENT_ANALYSIS prompt or can reuse classification pattern

candidate_conversations or a new table can store sentiment trend

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Build analyzeSentiment() function

analyzeSentiment(message_body) → { sentiment: 'POSITIVE'|'NEUTRAL'|'NEGATIVE', confidence: 0-1 }

Use LLM with classification prompt: 'Classify the sentiment of this message from a job candidate in a single word: POSITIVE, NEUTRAL, or NEGATIVE. Return JSON: { sentiment: string, confidence: float }. Message: [{message_body}]'

Temperature=0.0 for deterministic output

If LLM fails or returns invalid value: return { sentiment: 'NEUTRAL', confidence: 0.0 } — fail safe is neutral

Step 2: Create candidate_sentiment_log table

id UUID PK, tenant_id UUID, candidate_id UUID, conversation_id UUID, message_id UUID FK→conversation_messages.id, sentiment ENUM('POSITIVE','NEUTRAL','NEGATIVE'), confidence DECIMAL(3,2), analyzed_at TIMESTAMP

Index on (candidate_id, analyzed_at)

Step 3: Build sentiment trend detection

After storing each sentiment: check last 5 sentiment records for this candidate

If last 3+ consecutive sentiments are NEGATIVE: publish event candidate.negative_sentiment_trend { candidate_id, consecutive_negative_count, trigger_escalation: true }

HRMS-0435 Escalation Detection listens for this event as one of its triggers

Also publish candidate.sentiment_recorded event for analytics

Step 4: Wire sentiment analysis to inbound message flow

After every inbound message stored in conversation_messages: run analyzeSentiment() asynchronously

Store result in candidate_sentiment_log

Check trend

Publish events as needed

Run asynchronously — do not block Thunder's response generation

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| Sentiment Indicator in Timeline | Colored dot next to candidate messages | N/A | N/A | Green dot=POSITIVE, Gray=NEUTRAL, Red=NEGATIVE | Small colored dot to right of each candidate message bubble in HRMS-0405 timeline. |
| Sentiment Trend Alert in Status Card | Amber warning in HRMS-0406 Status Card | N/A | N/A | ⚠ Negative sentiment trend detected | Shown when 3+ consecutive negative sentiments. Links to intervention queue. |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: Sentiment Analysis Is Asynchronous — Never Blocks Thunder

analyzeSentiment() runs in background after message stored. Never await it before generating Thunder's response. Sentiment analysis failure must never delay or block Thunder's response.

BR-02: 3 Consecutive Negatives = Escalation Trigger

When 3+ consecutive inbound messages score NEGATIVE: publish candidate.negative_sentiment_trend event. HRMS-0435 uses this as an escalation trigger. This prevents Thunder from blindly continuing qualification with an increasingly frustrated candidate.

↳ Triggered by field: consecutive_negative_count >= 3

BR-03: LLM Failure Defaults to Neutral

If sentiment LLM call fails: store NEUTRAL with confidence=0.0. Do not propagate error. Neutral is the safe default — it prevents false negative trend detection.

↳ Triggered by field: sentiment on LLM failure

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| HRMS-0431 callLLM() | Outbound | After every inbound message (async) | Sentiment classification prompt + message_body | ANTHROPIC_API_KEY | On failure: store NEUTRAL. Log SENTIMENT_LLM_FAILED. |
| candidate.negative_sentiment_trend event | Publish | When 3+ consecutive negatives | { candidate_id, consecutive_negative_count } | Internal event bus | Consumed by HRMS-0435 Escalation Detection |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| LLM JSON { sentiment, confidence } | LLM output | sentiment, confidence | candidate_sentiment_log | Stored after validation. Invalid → NEUTRAL. |
| Last 5 candidate_sentiment_log records | candidate_sentiment_log | Trend calculation input | Event publish decision | ORDER BY analyzed_at DESC LIMIT 5 for this candidate |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  analyzeSentiment('My notice period is 30 days') returns { sentiment:'NEUTRAL' or 'POSITIVE' }

☐  analyzeSentiment('This is a waste of my time') returns { sentiment:'NEGATIVE' }

☐  Each sentiment stored in candidate_sentiment_log with message_id

☐  3 consecutive negative sentiments trigger candidate.negative_sentiment_trend event

☐  Sentiment trend check does not block Thunder response generation

☐  LLM failure returns { sentiment:'NEUTRAL', confidence:0.0 } — no error thrown

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-1 | Neutral sentiment | analyzeSentiment('My notice is 30 days'). | { sentiment:'NEUTRAL' or 'POSITIVE', confidence>0.6 } |  |
| TC-002 | AC-2 | Negative detection | analyzeSentiment('This is really annoying'). | { sentiment:'NEGATIVE', confidence>0.7 } |  |
| TC-003 | AC-4 | 3 negative trigger | Store 3 negative sentiment records for same candidate. Check events. | candidate.negative_sentiment_trend event published with consecutive_negative_count=3 |  |
| TC-004 | AC-6 | LLM failure safe | Mock LLM to fail. Call analyzeSentiment(). | Returns { sentiment:'NEUTRAL', confidence:0.0 }. No exception. |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT build sentiment dashboard — that is EPIC-12

Do NOT build sentiment-based message tone adjustment — future story

Do NOT show sentiment scores to candidates

S-036 — Candidate Sentiment Analysis | WROS Batch 1 | BlitzenX Confidential