S-037 — Technical Qualification Score

EPIC-04 | Sprint 2 | P1 — High | Est: 3 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-037 |
| WROS ID | HRMS-0437 |
| Title | Technical Qualification Score |
| Epic | EPIC-04 |
| Sprint | Sprint 2 |
| Week | W8 |
| Priority | P1 — High |
| Owner | Lead BA |
| Assignee | Backend |
| Est. Days | 3 |
| Depends On | HRMS-0429 candidate_skill_tags populated. HRMS-0428 total_experience_years parsed. Job requirements exist on the job record. |
| Blocks | HRMS-0440 Overall Candidate Score (technical score is one component). HRMS-0710 AI Candidate Ranking per job. |
| Status | Planned |

2. WHY THIS EXISTS

When Thunder qualifies a candidate, it needs to know how well they match the job technically — not just whether their profile is complete. A candidate with 8 years of Guidewire experience and PolicyCenter certification is a 95% technical match for a Guidewire PolicyCenter role. A candidate with 8 years of Java but no Guidewire is 30% match. This score enables Thunder to prioritize submissions and rank candidates per job.

3. WHAT YOU ARE BUILDING

Build calculateTechnicalScore(candidate_id, job_id) — computes a 0-100 technical fit score based on: skill match %, years of experience vs requirement, domain experience match, and certifications. Store per candidate per job. Used for ranking and submission decisions.

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

HRMS-0429 candidate_skill_tags has normalized canonical skills

HRMS-0428 total_experience_years and total_experience_months on candidates record

Job records exist with required_skills (JSONB array of canonical skill names), min_experience_years, domain (e.g. Guidewire), certifications_preferred

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Add scoring columns to job-candidate relationship

CREATE TABLE candidate_job_scores: id UUID PK, tenant_id UUID, candidate_id UUID FK→candidates.id, job_id UUID FK→jobs.id, technical_score INTEGER (0-100), compensation_score INTEGER (0-100), availability_score INTEGER (0-100), overall_score INTEGER (0-100), score_breakdown JSONB, calculated_at TIMESTAMP

UNIQUE constraint: (tenant_id, candidate_id, job_id)

Step 2: Build calculateTechnicalScore() function

calculateTechnicalScore(candidate_id, job_id, tenant_id) → integer 0-100

Load candidate: candidate_skill_tags (canonical skills), total_experience_years, certifications from candidate_resume_parsed

Load job: required_skills array, min_experience_years, domain, preferred_certifications

Calculate skill_match_score (40% weight): (matching canonical skills / total required skills) * 100. Partial credit: if required skill is 'Guidewire' and candidate has 'Guidewire ClaimCenter' but not 'Guidewire PolicyCenter' — score 50% for that skill. Full credit if exact canonical match.

Calculate experience_score (35% weight): if candidate total_experience_years >= job.min_experience_years: 100. If within 1 year below: 70. If within 2 years below: 40. If more than 2 years below minimum: 20.

Calculate certification_score (25% weight): if candidate has all preferred certifications: 100. Each missing cert: -25 points. Minimum 0.

Final: ROUND(skill_match_score*0.40 + experience_score*0.35 + certification_score*0.25)

Store in candidate_job_scores table with score_breakdown JSONB: { skill_match_pct, experience_score, certification_score, matched_skills, missing_skills }

Step 3: Trigger score calculation

Calculate when: (1) candidate.skills_extracted event fires (HRMS-0429), (2) new job is created and linked to a demand, (3) candidate is manually linked to a job

Recalculate when: candidate skills are updated (markFieldReceived for skills field)

Step 4: Build GET /api/candidates/{id}/jobs/{job_id}/score endpoint

Auth: recruiter auth

Returns candidate_job_scores record for this candidate+job combination

If score not calculated yet: calculate now (synchronous) and return

Response: { technical_score, compensation_score, availability_score, overall_score, score_breakdown, calculated_at }

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| Technical Match Score Badge | Colored badge on candidate card when viewed per job | N/A | N/A | 92% Technical Match | Green>=70, Amber=40-69, Red<40. Shows on job pipeline view next to candidate name. |
| Score Breakdown Tooltip | Hover tooltip on score badge | N/A | N/A | Skills: 95% ¦ Experience: 100% ¦ Certs: 75% | Breakdown of what contributed to the score |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: Skill Match Uses Canonical Names — Never Raw

Job required_skills and candidate candidate_skill_tags both use canonical names from HRMS-0429 synonym library. Matching must compare canonical to canonical. Never compare raw strings — 'GWCC' would not match 'Guidewire' without normalization.

↳ Triggered by field: skill_canonical

BR-02: Experience Scoring Cannot Give 100% to Underqualified Candidates

If candidate.total_experience_years < job.min_experience_years by more than 2 years: experience_score=20 maximum, regardless of other factors. This prevents an extremely strong skill match from hiding a severe experience gap.

↳ Triggered by field: total_experience_years

BR-03: Score Recalculates on Skills Update

If a candidate adds new skills (via HRMS-0429 after resume re-upload): technical_score must be recalculated for all linked jobs. Stale scores could cause missed matches or incorrect rejections.

↳ Triggered by field: candidate_job_scores.calculated_at

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| candidate.skills_extracted event (HRMS-0429) | Consumer | Triggers score calculation | candidate_id, tenant_id | Internal event bus | Calculate technical score for all jobs linked to this candidate |
| candidate.resume_parsed event (HRMS-0428) | Consumer | Triggers score recalculation | candidate_id, tenant_id | Internal event bus | Recalculate when experience years change from new parse |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| candidate_skill_tags.skill_canonical | candidate_skill_tags | Skill match input | calculateTechnicalScore() | Compared to job.required_skills array |
| candidates.total_experience_years | candidates | Experience score input | calculateTechnicalScore() | Compared to job.min_experience_years |
| Score calculation result | calculateTechnicalScore() return | technical_score + score_breakdown | candidate_job_scores | Stored with full JSON breakdown for transparency |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  calculateTechnicalScore() returns 0-100 integer for candidate+job pair

☐  Candidate with all required skills + sufficient experience: score >= 70

☐  Candidate missing 50% of required skills: skill_match contribution = 50% of weight

☐  Candidate with experience exactly at minimum: experience_score = 100

☐  Candidate 3 years below minimum experience: experience_score = 20

☐  Score stored in candidate_job_scores with full score_breakdown JSONB

☐  Score recalculated when candidate skills updated

☐  GET /api/candidates/{id}/jobs/{job_id}/score returns score + breakdown

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-1,2 | Full match | Candidate with all required skills and sufficient experience for Guidewire PolicyCenter job. | technical_score >= 80 |  |
| TC-002 | AC-3 | Partial skill match | Candidate has 60% of required skills. | skill_match component = ~60% of its weight contribution |  |
| TC-003 | AC-4,5 | Experience threshold | Candidate exactly at minimum years. Candidate 3 years below. | Exact minimum: experience_score=100. 3 years below: experience_score=20. |  |
| TC-004 | AC-6 | Score stored | Calculate score. Query candidate_job_scores. | Record with technical_score integer and score_breakdown JSONB with all components. |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT build score explanation UI beyond the tooltip breakdown

Do NOT build ML-based scoring — formula-based is sufficient and auditable

Do NOT build cross-candidate relative scoring — absolute score per job only

S-037 — Technical Qualification Score | WROS Batch 1 | BlitzenX Confidential