S-042 — No Response Detection

EPIC-04 | Sprint 3 | P0 — Critical | Est: 2 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-042 |
| WROS ID | HRMS-0442 |
| Title | No Response Detection |
| Epic | EPIC-04 |
| Sprint | Sprint 3 |
| Week | W9 |
| Priority | P0 — Critical |
| Owner | Lead BA |
| Assignee | Backend |
| Est. Days | 2 |
| Depends On | HRMS-0441 Follow-Up Scheduler. HRMS-0412, 0413 first messages sent. |
| Blocks | HRMS-0443 Ghosting Detection runs after this confirms 3 unanswered follow-ups. |
| Status | Planned |

2. WHY THIS EXISTS

Thunder sends a message. 26 hours pass. No reply. Something must happen — either a follow-up is sent or the situation is flagged. Without no-response detection, candidates who simply didn't see the first message are silently abandoned. The detection engine is what kicks off the follow-up sequence and, eventually, the ghosting classification.

3. WHAT YOU ARE BUILDING

Build NoResponseDetectionJob — runs every 30 minutes, identifies candidates who have received a message but not replied within the SLA window, and triggers follow-up scheduling. Also detects candidates whose third follow-up has gone unanswered and marks them for ghosting detection.

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

HRMS-0441 scheduleFollowUp() function exists

HRMS-0412, 0413 first messages stored in conversation_messages

SLA thresholds in system_configuration

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Build NoResponseDetectionJob (runs every 30 minutes)

Query candidates who received an outbound message but have no inbound reply since:

SELECT DISTINCT cm.candidate_id, cm.tenant_id, cm.conversation_id, cm.channel, cm.id as last_outbound_id, cm.sent_at FROM conversation_messages cm WHERE cm.direction='OUTBOUND' AND cm.sender_type='AI' AND cm.tenant_id IN (active tenants) AND NOT EXISTS (SELECT 1 FROM conversation_messages inb WHERE inb.candidate_id=cm.candidate_id AND inb.direction='INBOUND' AND inb.sent_at > cm.sent_at) AND cm.sent_at < NOW() - INTERVAL '{whatsapp_followup_hours} hours'

For each detected non-responding candidate:

1. Check if follow-up already scheduled (pending or sent): SELECT COUNT FROM follow_up_schedule WHERE candidate_id=X AND status IN ('PENDING','SENT'). Determine next follow_up_number.

2. If follow_up_number <= 3 and no PENDING follow-up: call scheduleFollowUp(follow_up_number)

3. If all 3 follow-ups already SENT and still no reply: publish event candidate.no_response_after_3_followups

Step 2: Build candidate_no_response_log table

id UUID PK, tenant_id UUID, candidate_id UUID, conversation_id UUID, last_outbound_message_id UUID, detection_type ENUM('FIRST_NO_RESPONSE','SECOND_NO_RESPONSE','THIRD_NO_RESPONSE','POST_THIRD'), detected_at TIMESTAMP, follow_up_scheduled_at TIMESTAMP nullable

Log every detection event for audit and analytics

Step 3: Build NO_RESPONSE_DETECTED event

After detecting no response and scheduling/confirming follow-up: publish event candidate.no_response_detected { candidate_id, tenant_id, detection_type, follow_up_number, hours_since_last_outbound }

Consumed by: HRMS-0420 SLA Monitoring (updates SLA breach flag if not already set), HRMS-0443 Ghosting Detection (after 3rd no response)

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| No Response Indicator | Small clock icon in conversation list | N/A | N/A | ⏱ No reply in 28h | Shown on candidate card in recruiter conversation list. Disappears when candidate replies. |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: Do Not Re-Detect if Follow-Up Already Pending

If a follow-up is already scheduled (status=PENDING) for this candidate: do not schedule another one. The detection job checks for existing pending follow-ups before scheduling. Prevents duplicate follow-ups.

↳ Triggered by field: follow_up_schedule status check

BR-02: Detection Only for AI-Owned Conversations in QUALIFYING or QUALIFIED State

Do not detect no-response for conversations owned by recruiters or in COMPLETED/ESCALATED/PAUSED state. Recruiter-owned conversations are handled by the recruiter.

↳ Triggered by field: owner_type=AI AND status IN ('QUALIFYING','QUALIFIED')

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| HRMS-0441 scheduleFollowUp() | Internal call | When no response detected and follow_up_number <= 3 | candidate_id, follow_up_number, channel | Internal | Schedules the next follow-up message |
| candidate.no_response_after_3_followups event | Publish | When all 3 follow-ups sent + still no reply | { candidate_id, tenant_id } | Internal event bus | Consumed by HRMS-0443 Ghosting Detection |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| conversation_messages (outbound, no subsequent inbound) | conversation_messages | Detection source | NoResponseDetectionJob query | Query finds outbound messages with no inbound reply after SLA hours |
| follow_up_schedule (existing records) | follow_up_schedule | Deduplication check | Before scheduling | Prevents duplicate follow-up scheduling |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  NoResponseDetectionJob runs every 30 minutes

☐  Candidate with no reply 25h after WhatsApp outbound: detected and follow-up #1 scheduled

☐  Candidate with no reply 50h after Email outbound: detected and follow-up #1 scheduled

☐  Follow-up not scheduled if one already PENDING for this candidate

☐  After 3 follow-ups all SENT with no reply: candidate.no_response_after_3_followups event published

☐  Detection skipped for recruiter-owned conversations

☐  Detection skipped for COMPLETED/ESCALATED/PAUSED conversations

☐  candidate_no_response_log record inserted for every detection

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-2 | First no-response detection | Outbound message 26h ago, no inbound reply. Run job. | follow_up_schedule record created with follow_up_number=1, status=PENDING |  |
| TC-002 | AC-3 | No duplicate | Pending follow-up exists. Run job again. | No new follow_up_schedule record created. |  |
| TC-003 | AC-5 | Third no-response event | All 3 follow-ups SENT, no reply. Run job. | candidate.no_response_after_3_followups event published. |  |
| TC-004 | AC-6 | Skip recruiter-owned | Conversation owner_type=RECRUITER. Run job. | No detection or follow-up scheduled. |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT build manual triggering of no-response detection

Do NOT build per-channel separate detection thresholds (beyond the configurable hours)

Do NOT build no-response analytics — that is EPIC-12

S-042 — No Response Detection | WROS Batch 1 | BlitzenX Confidential