S-043 — Candidate Ghosting Detection

EPIC-04 | Sprint 3 | P0 — Critical | Est: 2 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-043 |
| WROS ID | HRMS-0443 |
| Title | Candidate Ghosting Detection |
| Epic | EPIC-04 |
| Sprint | Sprint 3 |
| Week | W9 |
| Priority | P0 — Critical |
| Owner | Lead BA |
| Assignee | Backend |
| Est. Days | 2 |
| Depends On | HRMS-0442 candidate.no_response_after_3_followups event. HRMS-0418 transitionState(). |
| Blocks | HRMS-0445 Reactivation Campaign (runs 14 days after ghosting). HRMS-0460 Drop Risk (uses ghosting as a signal). |
| Status | Planned |

2. WHY THIS EXISTS

After 3 follow-ups with no response, a candidate is not just slow to reply — they have effectively ghosted the process. Thunder must formally recognize this, pause all outreach to avoid becoming spam, notify the recruiter, and schedule a future reactivation attempt. Without formal ghosting detection, Thunder would keep sending follow-ups indefinitely, which is both pointless and harmful to BlitzenX's reputation.

3. WHAT YOU ARE BUILDING

Build: (1) GhostingDetectionService that listens for candidate.no_response_after_3_followups. (2) Marks candidate as GHOSTED in a new table. (3) Pauses all Thunder outreach. (4) Notifies recruiter. (5) Schedules reactivation for 14 days later.

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

HRMS-0442 complete — candidate.no_response_after_3_followups event fires

HRMS-0418 transitionState() working

HRMS-0441 follow_up_schedule cancellation working

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Create candidate_ghosting_status table

id UUID PK, tenant_id UUID, candidate_id UUID, conversation_id UUID, ghosted_at TIMESTAMP NOT NULL, ghosting_reason VARCHAR(200) default 'No response after 3 follow-up messages', reactivation_scheduled_at TIMESTAMP, is_reactivated BOOLEAN default false, reactivated_at TIMESTAMP nullable

UNIQUE on (tenant_id, candidate_id) — one ghosting record per candidate

Step 2: Build GhostingDetectionService

Listens for candidate.no_response_after_3_followups event

Check: candidate has not replied since the 3rd follow-up was sent (final confirmation).

If confirmed no reply: INSERT into candidate_ghosting_status with ghosted_at=NOW(), reactivation_scheduled_at=NOW() + 14 days

Call transitionState(conversation_id, 'PAUSED', 'Candidate ghosted after 3 follow-ups', 'SYSTEM')

Cancel ALL remaining pending follow-ups: UPDATE follow_up_schedule SET status='CANCELLED' WHERE candidate_id=X AND status='PENDING'

Notify recruiter via HRMS-0113: '[Candidate Name] has not responded after 3 follow-ups. They have been marked as ghosted. Thunder will try again in 14 days.'

Publish event: candidate.ghosted { candidate_id, tenant_id, ghosted_at, reactivation_scheduled_at }

Log in conversation_events: event_type='CANDIDATE_GHOSTED'

Step 3: Ensure Thunder stops outreach on ghosted candidates

In FollowUpExecutionJob (HRMS-0441): before sending any follow-up, check if candidate_ghosting_status has a record for this candidate with is_reactivated=false. If yes: skip.

In QualificationConversationService (HRMS-0425): check ghosting status before sending any qualification message. If ghosted and not reactivated: do not send.

Note: if candidate sends a message while ghosted (they were just slow): the message.received event should call reactivateCandidate() — see Step 4.

Step 4: Handle candidate re-engaging while ghosted

When message.received event fires for a candidate who is in candidate_ghosting_status with is_reactivated=false:

UPDATE candidate_ghosting_status SET is_reactivated=true, reactivated_at=NOW()

Call transitionState() to resume previous state (QUALIFYING or QUALIFIED)

Thunder resumes normal conversation

Log conversation_events: event_type='CANDIDATE_SELF_REACTIVATED'

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| GHOSTED Status Badge | Gray badge in Status Card | N/A | N/A | GHOSTED — No response after 3 messages | Shown in HRMS-0406 Status Card when candidate is ghosted. Shows reactivation date. |
| Reactivation Date | Read-only text in Status Card | N/A | N/A | Thunder will try again on Jan 30, 2025 | Shows reactivation_scheduled_at in readable format. |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: Ghosted Candidate Receives No Outreach Until Reactivation Date

After ghosting: Thunder sends zero messages — no qualification, no follow-ups, no reminders. The only exception is if the candidate themselves sends a message (self-reactivation). This hard stop is what protects BlitzenX from being marked as spam.

↳ Triggered by field: is_reactivated=false blocks all outreach

BR-02: 14-Day Reactivation Window Is Default — Configurable

Default reactivation schedule is 14 days from ghosting date. This value comes from system_configuration: ghosting_reactivation_days (default 14). Can be changed per tenant by admin without code deployment.

↳ Triggered by field: reactivation_scheduled_at

BR-03: Candidate Self-Reactivation Takes Priority

If a ghosted candidate sends ANY message (even weeks later): immediately reactivate and resume conversation. Their message is the clearest possible signal of re-engagement. Never show a ghosted candidate a 'you are marked as ghosted' message — just pick up the conversation naturally.

↳ Triggered by field: is_reactivated on self-message

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| candidate.no_response_after_3_followups event | Consumer | HRMS-0442 publishes after 3rd follow-up with no reply | { candidate_id, tenant_id } | Internal event bus | Triggers ghosting detection flow |
| HRMS-0113 Notification Engine | Outbound | After ghosting confirmed | Recruiter notification with candidate name + reactivation date | Internal | Notify all recruiters in tenant or assigned recruiter |
| candidate.ghosted event | Publish | After ghosting confirmed | { candidate_id, tenant_id, ghosted_at, reactivation_scheduled_at } | Internal event bus | Consumed by HRMS-0445 Reactivation Campaign |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| NOW() | system | ghosted_at | candidate_ghosting_status | Timestamp of ghosting detection |
| NOW() + config days | system + tenant config | reactivation_scheduled_at | candidate_ghosting_status | When Thunder will try to re-engage |
| 'PAUSED' | constant | new conversation state | candidate_conversations | State set via transitionState() on ghosting |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  GhostingDetectionService fires on candidate.no_response_after_3_followups event

☐  candidate_ghosting_status record inserted with ghosted_at and reactivation_scheduled_at

☐  Conversation state transitions to PAUSED

☐  All pending follow-ups cancelled (status=CANCELLED)

☐  Recruiter notified with candidate name and reactivation date

☐  candidate.ghosted event published

☐  CANDIDATE_GHOSTED logged in conversation_events

☐  Thunder sends no further messages after ghosting (qualification + follow-up both blocked)

☐  If ghosted candidate sends a message: is_reactivated=true, state resumes, Thunder continues

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-1,2 | Ghosting triggered | Publish candidate.no_response_after_3_followups. Check tables. | candidate_ghosting_status created. conversation status=PAUSED. |  |
| TC-002 | AC-4 | Follow-ups cancelled | Check follow_up_schedule after ghosting. | All PENDING records for this candidate show status=CANCELLED |  |
| TC-003 | AC-8 | Thunder blocked after ghosting | Try to trigger qualification message for ghosted candidate. | No message sent. QualificationConversationService exits silently. |  |
| TC-004 | AC-9 | Self-reactivation | Send inbound message from ghosted candidate. | is_reactivated=true. Conversation state resumes. Thunder responds normally. |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT build manual ghosting marking by recruiter — only automatic via follow-up detection

Do NOT build permanent ghosting (always allow self-reactivation)

Do NOT build ghosting analytics — that is EPIC-12

S-043 — Candidate Ghosting Detection | WROS Batch 1 | BlitzenX Confidential