S-046 — Candidate Abandonment Prediction

EPIC-04 | Sprint 3 | P2 — Medium | Est: 3 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-046 |
| WROS ID | HRMS-0446 |
| Title | Candidate Abandonment Prediction |
| Epic | EPIC-04 |
| Sprint | Sprint 3 |
| Week | W10 |
| Priority | P2 — Medium |
| Owner | Lead BA |
| Assignee | Backend |
| Est. Days | 3 |
| Depends On | HRMS-0436 Sentiment Analysis data. HRMS-0441 Follow-up schedule data. HRMS-0442 No-response detection data. |
| Blocks | HRMS-0460 Drop Risk Prediction uses abandonment score as input. |
| Status | Planned |

2. WHY THIS EXISTS

Not every ghost is equal. Some candidates stop responding because they are busy — they will reply in a week. Others are about to formally reject the process. Thunder must distinguish between the two so recruiters can act before a high-value candidate walks away permanently. The abandonment prediction score gives recruiters a probability signal 24-48 hours before the candidate is likely to drop out.

3. WHAT YOU ARE BUILDING

Build calculateAbandonmentScore(candidate_id) — a function that aggregates: response rate over last 7 days, sentiment trend (last 5 messages), time since last reply, follow-up count pending, number of missed SLA windows. Returns 0-100 abandonment risk score (100 = very likely to abandon). Flag candidates above 70 in the recruiter intervention queue.

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

HRMS-0436 candidate_sentiment_log has data

HRMS-0441 follow_up_schedule has data

HRMS-0442 candidate_no_response_log has data

candidate_conversations.updated_at tracks last activity

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Create candidate_abandonment_scores table

id UUID PK, tenant_id UUID, candidate_id UUID UNIQUE FK→candidates.id, abandonment_score INTEGER (0-100), score_components JSONB, calculated_at TIMESTAMP, is_flagged BOOLEAN default false

Step 2: Build calculateAbandonmentScore() function

calculateAbandonmentScore(candidate_id, tenant_id) → integer 0-100

Component 1 — Response rate (30% weight): count inbound messages / count outbound AI messages in last 7 days. 0% reply rate = 30 points (high risk). 100% rate = 0 points.

Component 2 — Sentiment trend (25% weight): load last 5 sentiments from HRMS-0436. All NEGATIVE = 25pts. 3+ NEGATIVE = 15pts. Mixed = 5pts. All POSITIVE = 0pts.

Component 3 — Days since last reply (25% weight): 0 days = 0pts. 1-2 days = 5pts. 3-5 days = 15pts. 6-10 days = 20pts. 10+ days = 25pts.

Component 4 — Follow-up count (20% weight): 0 pending follow-ups sent = 0pts. 1 sent = 5pts. 2 sent = 12pts. 3 sent = 20pts.

Total abandonment_score = SUM of all component points (max 100)

UPSERT into candidate_abandonment_scores

If score >= 70: is_flagged=true. Publish event candidate.high_abandonment_risk { candidate_id, score }

Step 3: Build AbandonmentScoringJob (runs every 6 hours)

Recalculate abandonment score for all QUALIFYING and QUALIFIED candidates

After calculation: if is_flagged=true AND not in intervention queue: add to HRMS-0462 Recruiter Intervention Queue with flag_type='HIGH_ABANDONMENT_RISK'

Step 4: Expose score in candidate profile and API

Add abandonment_score to GET /api/candidates/{id} response

Show in HRMS-0406 Status Card as a risk indicator: amber warning '⚠ Abandonment Risk: 74%' when score >= 70

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| Abandonment Risk Warning | Amber warning in Status Card | N/A | N/A | ⚠ Abandonment Risk: 74% | Only shown when abandonment_score >= 70. Links to intervention queue. |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: Score >= 70 Triggers Recruiter Alert

When abandonment_score reaches 70 or above: is_flagged=true, candidate added to HRMS-0462 Intervention Queue, recruiter notified. Below 70: silent — no alert.

↳ Triggered by field: abandonment_score >= 70

BR-02: Only Score QUALIFYING and QUALIFIED Candidates

Abandonment scoring only applies to candidates actively in the qualification pipeline. COMPLETED, PAUSED, ESCALATED, INTERVIEW_SCHEDULED candidates are excluded.

↳ Triggered by field: conversation.status

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| candidate.high_abandonment_risk event | Publish | Score >= 70 | { candidate_id, tenant_id, abandonment_score } | Internal | Consumed by HRMS-0462 Intervention Queue |
| candidate_sentiment_log | Read | Inside calculateAbandonmentScore() | Last 5 sentiments for candidate | Internal DB | If no sentiment data: treat sentiment component as neutral (0pts) |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| Count inbound vs outbound messages in 7 days | conversation_messages | response_rate component | calculateAbandonmentScore() | SELECT count WHERE direction=INBOUND vs OUTBOUND in last 7 days |
| Last 5 sentiments | candidate_sentiment_log | sentiment_trend component | calculateAbandonmentScore() | ORDER BY analyzed_at DESC LIMIT 5 |
| candidate_conversations.updated_at | candidate_conversations | days_since_last_reply component | calculateAbandonmentScore() | (NOW() - updated_at) in days |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  calculateAbandonmentScore() returns 0-100 integer

☐  Candidate with 0% response rate + all negative sentiment + 10 days silent: score near 100

☐  Candidate actively responding with positive sentiment: score near 0

☐  Score >= 70: is_flagged=true, candidate.high_abandonment_risk event published

☐  AbandonmentScoringJob runs every 6 hours for all qualifying candidates

☐  Score visible in Status Card when >= 70

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-1,2 | High abandonment | Candidate: 0% reply rate, all negative, 12 days silent, 3 follow-ups. Calculate score. | Score >= 70. is_flagged=true. Event published. |  |
| TC-002 | AC-3 | Low abandonment | Candidate: 100% reply rate, positive sentiment, replied today. | Score near 0. is_flagged=false. |  |
| TC-003 | AC-5 | Job runs | Trigger AbandonmentScoringJob manually. | All QUALIFYING/QUALIFIED candidates rescored. |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT build ML-based abandonment prediction — formula is sufficient and auditable

Do NOT build per-recruiter abandonment thresholds

Do NOT build abandonment analytics dashboard — that is EPIC-12

S-046 — Candidate Abandonment Prediction | WROS Batch 1 | BlitzenX Confidential