S-047 — Interview Availability Collection

EPIC-04 | Sprint 3 | P0 — Critical | Est: 3 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-047 |
| WROS ID | HRMS-0447 |
| Title | Interview Availability Collection |
| Epic | EPIC-04 |
| Sprint | Sprint 3 |
| Week | W10 |
| Priority | P0 — Critical |
| Owner | Lead BA |
| Assignee | Backend |
| Est. Days | 3 |
| Depends On | HRMS-0425 Qualification complete (state=QUALIFIED). HRMS-0426 Response Parser for parsing date/time text. HRMS-0431 Prompt Framework. |
| Blocks | HRMS-0448 Calendar Matching Engine needs candidate availability slots to match against interviewer calendar. |
| Status | Planned |

2. WHY THIS EXISTS

After a candidate is fully qualified (HRMS-0425 complete), the next step is to schedule an interview. Thunder must ask the candidate for their available time slots, parse the natural language response ('I'm free Tuesday afternoon and Thursday morning'), convert it into structured date-time slots, and pass them to the calendar matching engine. This is the first step in the automated interview scheduling chain.

3. WHAT YOU ARE BUILDING

Build: (1) Thunder asks for interview availability during conversation. (2) AvailabilityParser converts free-text date/time responses to structured slots with timezone. (3) candidate_availability_slots table stores structured slots. (4) Trigger HRMS-0448 calendar matching once slots collected.

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

HRMS-0418 conversation state transitions to INTERVIEW_SCHEDULING after QUALIFIED

HRMS-0426 Response Parser pattern (reuse for date/time parsing)

HRMS-0431 Prompt Framework has SCHEDULING prompt type defined

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Add INTERVIEW_SCHEDULING state and trigger

Add 'INTERVIEW_SCHEDULING' to the conversation state ENUM (HRMS-0418 update)

When candidate.fully_qualified event fires AND interview has been requested for this candidate: call transitionState() to INTERVIEW_SCHEDULING

In INTERVIEW_SCHEDULING state: Thunder's next action is to ask for availability (not more qualification questions)

Step 2: Create candidate_availability_slots table

id UUID PK, tenant_id UUID, candidate_id UUID FK→candidates.id, slot_date DATE NOT NULL, slot_start_time TIME NOT NULL, slot_end_time TIME NOT NULL, timezone VARCHAR(50) NOT NULL, is_confirmed BOOLEAN default false, slot_source ENUM('CANDIDATE_MESSAGE','MANUAL') default 'CANDIDATE_MESSAGE', created_at TIMESTAMP

Index on (candidate_id, slot_date)

Step 3: Build Thunder's availability request message

When state=INTERVIEW_SCHEDULING: Thunder sends availability request via SCHEDULING prompt

Message pattern: 'Great news, [name]! I'd love to set up a call with our technical team. Could you share 2-3 time slots over the next 5 working days when you'd be available for a 45-60 minute interview? Please mention your timezone as well.'

Send via candidate's preferred channel. Store in conversation_messages.

Step 4: Build parseAvailabilityResponse() function

parseAvailabilityResponse(candidate_id, tenant_id, message_body) → array of { date, start_time, end_time, timezone }

Use LLM with specialized parsing prompt: 'Extract interview availability slots from this message. Return JSON array. Each slot: { date: YYYY-MM-DD, start_time: HH:MM (24h), end_time: HH:MM (24h, assume 1h slot if not specified), timezone: IANA timezone string (e.g. America/Chicago). If timezone not mentioned: use candidate location to infer. Message: [{message_body}]. Today is {today}.'

Validate: date must be in future. Time must be business hours (08:00-20:00 in candidate timezone). Not on weekends (unless candidate explicitly said weekend).

For each valid slot: INSERT into candidate_availability_slots

If no valid slots extracted: Thunder asks to clarify with specific examples

After storing: publish event candidate.availability_provided { candidate_id, slots_count } → triggers HRMS-0448

Step 5: Handle insufficient or unclear availability

If LLM returns 0 valid slots: Thunder sends clarification: 'I didn't quite catch your availability. Could you share specific dates and times? For example: Tuesday Jan 21 between 2-4 PM CST, or Wednesday Jan 22 morning.'

If candidate provides slots on weekends or outside business hours: Thunder responds: 'Thanks! Our interviews are typically held on weekdays between 9 AM and 6 PM your time. Could you share a few weekday slots?'

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| Available Slots Display | Read-only list in candidate profile | N/A | N/A | Tue Jan 21, 2–4 PM CST ¦ Thu Jan 23, 10 AM–12 PM CST | Shown on candidate profile under Interview section. Timezone converted to display in slot's timezone. |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: Timezone Must Always Be Captured

Every availability slot must have a timezone. If candidate does not mention timezone: infer from candidate.location (from profile) or from the country in candidate_memory. Never store a slot without timezone — ambiguous times cause missed interviews.

↳ Triggered by field: candidate_availability_slots.timezone

BR-02: Only Future Slots Are Valid

Reject any slot where slot_date is in the past. Validate against today's date in the candidate's timezone. LLM may sometimes extract past dates when parsing ambiguous text.

↳ Triggered by field: slot_date must be > today in candidate timezone

BR-03: Minimum 2 Slots Required Before Calendar Matching

Only trigger HRMS-0448 calendar matching when candidate has provided at least 2 valid slots. One slot makes scheduling difficult if it conflicts with the interviewer's calendar. Ask candidate for more slots if only 1 provided.

↳ Triggered by field: slots_count >= 2

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| HRMS-0431 callLLM() | Outbound | parseAvailabilityResponse() | Availability extraction prompt + message | ANTHROPIC_API_KEY | On failure: ask candidate to repeat availability in a different format |
| candidate.availability_provided event | Publish | After 2+ slots stored | { candidate_id, tenant_id, slots_count } | Internal event bus | Consumed by HRMS-0448 Calendar Matching Engine |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| LLM parsed date (YYYY-MM-DD) | LLM output | slot_date | candidate_availability_slots | Validated: must be future date |
| LLM parsed start_time (HH:MM) | LLM output | slot_start_time | candidate_availability_slots | 24h format. Must be 08:00-20:00 in candidate timezone. |
| LLM parsed timezone (IANA string) | LLM output | timezone | candidate_availability_slots | Inferred from candidate.location if not mentioned |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  When state=INTERVIEW_SCHEDULING: Thunder sends availability request message to candidate

☐  parseAvailabilityResponse() correctly extracts structured slots from 'I am free Tuesday 2-4 PM Chicago time'

☐  Slots stored in candidate_availability_slots with correct date, time, and timezone

☐  Past dates rejected — Thunder asks for future dates

☐  Weekend dates rejected — Thunder asks for weekday slots

☐  Less than 2 valid slots: Thunder asks for additional availability

☐  2+ valid slots: candidate.availability_provided event published

☐  Timezone inferred from candidate location when not explicitly mentioned

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-2,3 | Parse text availability | parseAvailabilityResponse('I am free Tuesday Jan 21 from 2-4 PM Chicago time and Thursday Jan 23 morning'). | 2 slots stored: {Jan-21, 14:00-16:00, America/Chicago} and {Jan-23, 09:00-10:00, America/Chicago} |  |
| TC-002 | AC-4 | Past date rejected | Parse response with yesterday's date. | No slot stored. Thunder asks for future dates. |  |
| TC-003 | AC-5 | Weekend rejected | Parse response with Saturday slot. | No slot stored. Thunder asks for weekday. |  |
| TC-004 | AC-6 | Only 1 slot | Parse response with 1 valid slot. | Slot stored. Thunder asks for at least one more. Event NOT published yet. |  |
| TC-005 | AC-7 | 2 slots trigger event | Parse response with 2+ valid slots. | candidate.availability_provided published. |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT build calendar UI for candidates to pick slots — text-based availability collection only

Do NOT build recurring availability (always free on Tuesdays) — per-interview slots only

Do NOT build availability expiry — slots valid until interview booked or candidate updates them

S-047 — Interview Availability Collection | WROS Batch 1 | BlitzenX Confidential