S-048 — Calendar Matching Engine

EPIC-04 | Sprint 3 | P0 — Critical | Est: 4 days

──────────────────────────────────────────

1. STORY ID + TITLE

| Field | Value |
| --- | --- |
| Story ID | S-048 |
| WROS ID | HRMS-0448 |
| Title | Calendar Matching Engine |
| Epic | EPIC-04 |
| Sprint | Sprint 3 |
| Week | W10 |
| Priority | P0 — Critical |
| Owner | Lead BA |
| Assignee | Backend |
| Est. Days | 4 |
| Depends On | HRMS-0447 candidate_availability_slots populated. HRMS-0706 Interview Panel Assignment (interviewer assigned to job). Outlook Calendar integration live. |
| Blocks | HRMS-0449 Interview Confirmation uses the matched slot. HRMS-0706 interview scheduling flow. |
| Status | Planned |

2. WHY THIS EXISTS

Once Thunder has the candidate's available slots, it needs to find the first slot that also works for the interviewer. Manual calendar coordination across time zones wastes recruiter hours. Thunder checks the interviewer's Outlook calendar, finds the first slot where both parties are free, and proposes it — without any human involvement.

3. WHAT YOU ARE BUILDING

Build: (1) Read interviewer's free/busy from Outlook Calendar API. (2) Match candidate slots against interviewer availability. (3) Return best matching slot. (4) Handle no-match (ask candidate for more slots). (5) Convert all times to both parties' timezones for the confirmation message.

4. BEFORE YOU START

▶  Do NOT write a single line of code until every item below is confirmed complete.

Outlook Calendar integration (HRMS-1306) is live and can read free/busy for tenant users

HRMS-0447 candidate_availability_slots has 2+ slots

Interview panel assigned (interviewer user_id linked to the interview record)

5. STEP-BY-STEP EXECUTION

▶  Follow these steps in exact order. If a step is unclear, ask the lead BA — never assume.

Step 1: Build getInterviewerAvailability() function

getInterviewerAvailability(interviewer_user_id, date_range_start, date_range_end, tenant_id) → array of { start_datetime_utc, end_datetime_utc } for free periods

Call Microsoft Graph API: GET /users/{user_id}/calendarView?startDateTime=X&endDateTime=Y to get existing events (busy periods)

Invert the busy periods to get free periods within business hours (09:00-17:00 in interviewer's timezone)

Interviewer timezone from user profile in WROS

Return free slots as UTC datetime ranges (normalize everything to UTC for comparison)

Step 2: Build findMatchingSlot() function

findMatchingSlot(candidate_id, interviewer_user_id, interview_duration_minutes, tenant_id) → { slot_date, start_time_utc, end_time_utc, candidate_local_time, interviewer_local_time } or null

Load candidate_availability_slots for this candidate (future slots only)

Convert each candidate slot to UTC datetime range

Call getInterviewerAvailability() for the date range covering all candidate slots

Find first candidate slot that overlaps with an interviewer free period for interview_duration_minutes

Return the matching slot with both parties' local times

If no match found: return null

Step 3: Handle no matching slot

If findMatchingSlot() returns null: Thunder sends message to candidate: 'Thank you for sharing your availability! Unfortunately, those times don't align with our interviewer's schedule. Could you share 2-3 additional time slots over the next 5 working days?'

Clear existing candidate slots (or mark them as EXPIRED), ask for fresh availability

Recruiter is also notified: 'No matching interview slot found for [Candidate Name]. Calendar conflict with interviewer. Please review.'

Step 4: Build createInterviewRecord() function

Once matching slot found: INSERT into interviews table: { id, tenant_id, candidate_id, job_id, interviewer_user_id, interview_type ENUM('L1','L2'), scheduled_at_utc, duration_minutes, meeting_link (generate or TBD), status='SCHEDULED', candidate_timezone, interviewer_timezone }

UPDATE candidate_availability_slots SET is_confirmed=true for the matched slot

Trigger HRMS-0449 Interview Confirmation after record created

6A. UI FIELDS

▶  Every field below: implement exactly as specified. Type, length, error messages are requirements — not suggestions.

| Field Name | Type | Required | Max Length | Placeholder / Default | Validation / Error |
| --- | --- | --- | --- | --- | --- |
| Scheduled Interview Card | Read-only card on candidate profile | N/A | N/A | L1 Interview — Jan 21, 2:00 PM CST / 3:00 PM EST (Interviewer) | Shows scheduled time in BOTH candidate and interviewer timezones. |

6B. BUSINESS RULES

▶  Every rule is non-negotiable. If in doubt, escalate to lead BA — never silently skip a rule.

BR-01: All DateTime Comparisons in UTC

Convert all candidate slots and interviewer free periods to UTC before comparison. Never compare times in different timezones directly. Convert back to local times only for display in confirmation messages.

↳ Triggered by field: UTC normalization for all matching logic

BR-02: Minimum Interview Duration Buffer

When checking interviewer free periods: require at least interview_duration_minutes + 15 minutes free (15-minute buffer after previous meeting). Do not schedule back-to-back interviews without buffer.

↳ Triggered by field: interview_duration_minutes + 15 min buffer

BR-03: No Weekends or Public Holidays

Do not schedule interviews on weekends. Check both candidate country and interviewer country for public holidays using a holiday library. Skip holiday dates even if they appear as free.

↳ Triggered by field: slot_date validation

6C. INTEGRATIONS

| System | Direction | Trigger | Data | Auth | On Failure |
| --- | --- | --- | --- | --- | --- |
| Microsoft Graph API (Outlook Calendar) | Outbound | getInterviewerAvailability() | GET /users/{id}/calendarView with date range | OAuth2 Bearer token for tenant Microsoft account | On API failure: log CALENDAR_API_FAILED. Notify recruiter to schedule manually. |
| HRMS-0449 Interview Confirmation | Internal trigger | After createInterviewRecord() inserts | interview_id | Internal | Fire-and-forget — confirmation runs asynchronously after record created |

6D. DATA MAPPING

| Source Field | Source Table | Target Field | Target Table | Transform / Rule |
| --- | --- | --- | --- | --- |
| candidate_availability_slots rows | candidate_availability_slots | Candidate free windows (converted to UTC) | findMatchingSlot() | slot_date + slot_start_time + timezone → UTC datetime range |
| Microsoft Graph calendarView events | Graph API response | Interviewer busy periods (in UTC) | findMatchingSlot() | start/end of existing calendar events = busy periods |
| First matching UTC slot | findMatchingSlot() return | scheduled_at_utc | interviews table | The confirmed interview time stored in UTC |

7. ACCEPTANCE CRITERIA

▶  Story is NOT done until EVERY checkbox below is signed off by QA.

☐  getInterviewerAvailability() returns free periods by reading Outlook calendar

☐  findMatchingSlot() returns first overlapping slot between candidate availability and interviewer free time

☐  Matching slot respects 15-minute buffer after interviewer's existing meetings

☐  No-match: Thunder asks candidate for more slots, recruiter notified

☐  Match found: createInterviewRecord() inserts interview with status=SCHEDULED

☐  Interview record includes both candidate and interviewer local times

☐  No weekend or public holiday interviews scheduled

8. TEST CASES

Each test case maps to an Acceptance Criterion. QA runs ALL before marking story Done.

| TC ID | AC Ref | Scenario | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | AC-1,2 | Slot matching | Candidate free Tuesday 2-4 PM. Interviewer free Tuesday 2:30-5 PM. Interview duration 60 min. | Match found at 2:30 PM (both free for 60 min). Interview record created. |  |
| TC-002 | AC-3 | Buffer respected | Interviewer has meeting until 2:00 PM. Candidate free from 2:00 PM. Duration 60 min. | Match NOT at 2:00 PM (no buffer). Next available slot used. |  |
| TC-003 | AC-4 | No match | Candidate and interviewer have zero overlapping free time. | No match returned. Thunder asks candidate for more slots. Recruiter notified. |  |
| TC-004 | AC-7 | Weekend excluded | Candidate offers Saturday slot. Interviewer appears free Saturday. | Saturday slot skipped. Next weekday slot checked. |  |

9. WHAT NOT TO BUILD

▶  Building anything on this list = code review rejection.

Do NOT build Google Calendar integration — Outlook only for now

Do NOT build multi-interviewer panel matching in this story — single interviewer only

Do NOT build candidate calendar sync — candidate provides availability via text only

S-048 — Calendar Matching Engine | WROS Batch 1 | BlitzenX Confidential